## Slide 1: i-lens Application
Home Loan

## Slide 2: Situation/Problem/Opportunity
Currently RM has to onboard the customer for sanction in i-disburse application, Once login is completed case will move to credit team to make decision.
Post sanction RM has to provide hard copy of sanction letter to customer and collect property document from customer and need to initiate for Legal and Technical evaluation of the property by handover the copy of property documents to respective teams.
Post evaluation Legal and Technical team will provide the reports to RM
RM will get signature in disbursement form from the customer and provide the disbursement form, Legal and technical reports and property documents to credit team for disbursement process.
Credit will verify and initiate FCU for the case.
Once all the verification done, case will be moved to ops for fund transfer to the customer

## Slide 3: Purpose Statement (Goals)
Build an single system, Where all the team can access their respective portal and preform their activity.
RM can onboard the customer in i-lens application, Once login is completed case will move to credit team to make decision for sanction and if case got sanctioned customer will get notification and sanction letter through email as auto message from i-lens.
Post sanction RM / customer can upload the soft copy of property document for Legal and Technical evaluation of the property in the i-lens.
Post evaluation Legal and Technical team will upload the reports in i-lens application and approve the case to RM stage.
RM will get digital signature from the customer and move the case to credit team for disbursement process.
Once all the verification done, case will be moved to ops for fund transfer to the customer

## Slide 4: Project Objectives
Build an single system, Where all the teams will have access to the each and every individual case and they can access/action on specific items.
To reduce entire processing time and manworking hours in loan disbursement.
Make the entire process as online so all the internal teams and customer will be in track of the loan.
Reduce the usage of paper work as per the agenda " Go Green ".

## Slide 5: Success Criteria
Make all the loan procedure and disbursement online.
Reduced the entire loan processing time.
Reduced the paper work.
Improved the quality of process.
Improve customer service and satisfaction.

## Slide 6: Methods/Approach
Gathering the requirements for the new project from the existing system and the users using Elicitation Techniques like Interviews, Observation .etc
Stakeholder Analysis using RACI/ILS
Documents to Write - Business Requirements Document (BRD), Functional Requirements Specification (FRS), Use Case Documents, User Stories, Test Plan, User Acceptance Testing (UAT) Plan, Training Materials, Project Management Plan
Document Sign-off Process: Share draft documents with stakeholders for review and feedback. Obtain formal sign-off from stakeholders indicating their acceptance of the documents.
UAT - Client Project Acceptance: Coordinate User Acceptance Testing (UAT) with the client to validate that the software meets requirements. Obtain sign-off on the UAT - Client Project Acceptance Form once the client confirms satisfaction with the software functionality
Go Live with new system Deploy the project in live environment.

## Slide 7: Resources
Human Resources - Project Manager, Business Analyst, Developers, UI/UX Designers, Testers, IT Support, Trainers
Technical Resources - Development Tools, Design Tools, Testing Tools, Servers, database systems, Data protection software.
Financial Resources - Budget: For salaries, software licenses, hardware, and training materials not to exceed Rs. 2 Cr.
Physical Resources - Workspace: Offices or remote setups. Hardware: Computers, servers, networking equipment.
Time - Implementation of project within 12 months.
Other – Third party software evaluation, site visits, Dataquest reports – not to exceed Rs. 2Cr.

## Slide 8: Risks and Dependencies
Users following current process from inception of the product, User need to understand and adopt for new process.
Quality in customer service may affected till deliver of the product.
Educating vendor about system to upload the legal and technical report.
Data transfer of existing customer to i-lens
High cost for developing, training and maintaining a new application.