## Slide 1: Tata.com Website Enhancement Project
Prepared By: Nilesh Bhambure
Date: 11/03/2025

## Slide 2: Core Value Proposition & Stakeholder Expectations
- Improving user engagement & accessibility
- Enhancing job postings & content discoverability
- Seamless UX across platforms
- Performance optimization & media integration
- Implement AI-driven personalization for user experience
- Introduce gamification elements to boost engagement
- Ensure compliance with global accessibility standards (WCAG)
- Integrate analytics for real-time user behavior tracking
- Develop a multilingual support system for global users

## Slide 3: Executive Summary
- Upgrade Tata.com to improve UX & job application experience
- Enhance UI/UX, Dark Mode, SEO optimization
- Benefits: Increased engagement, retention, and performance
- Introduce a mobile-first design approach
- Add a chatbot for instant user support
- Implement A/B testing for UI/UX improvements
- Provide a seamless transition for existing users
- Ensure cross-browser compatibility for all features

## Slide 4: Guidelines
- UI/UX: Intuitive navigation, responsive design
- Content: Clear job categorization
- Performance: SEO-optimized, fast loading
- Security: Data protection compliance
- Conduct regular usability testing with real users
- Implement a content management system (CMS) for easy updates
- Ensure GDPR compliance for user data protection
- Optimize media files for faster loading times
- Provide training for internal teams on new features

## Slide 5: Project Background
- Current Challenges: Limited job visibility, poor media integration
- Need for Enhancement: Align with modern trends, improve usability
- Address user feedback from previous versions of the site
- Improve mobile responsiveness for job applications
- Integrate social media sharing options for job postings
- Enhance search functionality with advanced filters
- Ensure scalability for future growth

## Slide 6: Proposed Solution
- UI/UX Enhancements: Dark Mode, navigation improvements
- Job Posting: Filters, job alerts
- Agile implementation for continuous improvements
- Introduce a user-friendly dashboard for job seekers
- Add a feature for saving job searches and applications
- Implement a feedback mechanism for job postings
- Enhance the employer branding section
- Provide a seamless onboarding experience for new users

## Slide 7: Deliverables & Success Criteria
- Redesigned job posting & product pages
- SEO-optimized site, improved response time
- Success: Increased engagement, reduced bounce rate
- Deliver a comprehensive user guide for new features
- Ensure 99.9% uptime post-launch
- Achieve a 20% increase in job applications within 6 months
- Reduce page load time to under 2 seconds
- Provide monthly performance reports to stakeholders

## Slide 8: Project Overview
- Project Title: Tata.com Website Enhancement Project
- Prepared By: Nilesh Bhambure
- Date: XX/XX/XXXX
- Situation: Improve UX & job portal
- Purpose: Implement enhancements for usability
- Objectives: New job tracking system, improved media features
- Align the project with Tata’s digital transformation goals
- Ensure the site is future-proof with modular architecture
- Provide regular updates to stakeholders
- Conduct a post-launch review for lessons learned
- Set up a feedback loop for continuous improvement

## Slide 9: Success Criteria & Approach
- Success: Improved accessibility, reduced downtime
- Approach: Agile, prototyping, stakeholder feedback
- Measure success through key performance indicators (KPIs)
- Conduct user satisfaction surveys post-launch
- Ensure all features are tested across devices
- Provide a rollback plan in case of issues
- Document all processes for future reference

## Slide 10: Methods/Approach (Agile-Based)
- Sprint Planning & Requirement Gathering: Establish Agile team, create backlog with user stories
- Vendor & Solution Selection: Iterative selection via RFPs, demos, and stakeholder feedback
- Incremental Implementation & Training: Develop & test in short sprints, continuous training
- Continuous Integration & Feedback Loops: Deploy in phases, collect feedback, refine iteratively
- Go Live & Ongoing Iterations: Release incrementally, ensure continuous improvement post-launch
- Conduct daily stand-ups for team alignment
- Use JIRA or similar tools for task management
- Prioritize features based on user feedback
- Ensure all team members are trained in Agile methodologies
- Conduct retrospectives after each sprint

## Slide 11: Required Resources
- People: Analysts, Developers, Testers, PM
- Tech: HTML, CSS, React, PHP, MySQL
- Budget: Rs. 2000000.00, Timeline: 6 months
- Hire UX/UI designers for prototyping
- Allocate budget for ongoing maintenance
- Include contingency funds for unforeseen challenges
- Provide training resources for the development team
- Assign a dedicated QA team for testing

## Slide 12: Risks & Dependencies
- Challenge: Transitioning from old system
- Cost justification for improved accessibility
- Potential technical delays
- Identify and mitigate risks early in the project
- Ensure clear communication between teams
- Monitor dependencies with third-party vendors
- Allocate additional time for unexpected delays
- Regularly review risk management plans