## Slide 1: Project Title: Hospital Management System
Prepared By: Neha Ravikant Ninave
Date: 20-02-2025

## Slide 2: Situation
The current cancer hospital operates with manual and fragmented systems for managing patient records, appointments, treatments, and administrative tasks.
Medical staff use paper records and basic spreadsheets, while different departments maintain separate databases.
The hospital serves approximately 500 cancer patients monthly with a staff of 50 medical professionals and 100 support staff across departments including oncology, radiology, pathology, pharmacy, and administration.

## Slide 3: Problem
Patient data is scattered across multiple systems and paper records, making it difficult for healthcare providers to access complete medical histories quickly.
Manual scheduling and resource management lead to longer wait times for patients and inefficient utilization of medical equipment and staff.
Paper-based records increase the risk of errors in treatment plans and medication administration.
Lack of integrated billing and insurance processing causes delays in payment collection and insurance claims

## Slide 4: Problem
No centralized system for tracking treatment outcomes and analyzing patient data for research purposes.
Limited ability to coordinate care between different departments and specialists.
Difficulty in maintaining regulatory compliance due to inadequate documentation and audit trails

## Slide 5: Opportunity
This web application will implement a comprehensive hospital management system that will:
Centralize all patient medical records in a secure digital format,
Automate appointment scheduling and resource allocation,
Enable real-time communication between departments,
Streamline billing and insurance processes,
Provide analytics capabilities for treatment outcomes, and
Enhance compliance monitoring and reporting.

## Slide 6: Opportunity
This system will benefit by providing:
Improved patient care through better access to medical information.
Reduced wait times and optimized resource utilization.
Enhanced patient safety through better medication management.
Increased revenue through efficient billing and reduced administrative costs.
Better research capabilities through comprehensive data analysis.
Improved regulatory compliance and risk management.

## Slide 7: Purpose Statement (Goals)
The purpose of this project is to analyze, design, and implement a comprehensive hospital management system specifically tailored for cancer treatment facilities, enabling better patient care, streamlined operations, and improved decision-making capabilities.

## Slide 8: Project Objectives
Develop a centralized patient management system with electronic health records (EHR) integration.
Implement automated scheduling and resource allocation for treatments and procedures.
Create a medication and chemotherapy management module with safety protocols.
Establish a comprehensive billing and insurance processing system.
Design real-time analytics dashboard for hospital performance monitoring.
Implement secure data management system compliant with healthcare regulations

## Slide 9: Success Criteria
Reduce patient wait times by 40% through optimized scheduling.
Achieve 99.9% system uptime for critical modules.
Decrease medication errors through automated verification.
Improve billing accuracy and reduce processing time.
Generate comprehensive patient reports within 5 minutes.
Complete staff training with competency achievement.

## Slide 10: Methods/Approach
Requirements Gathering and Analysis (3 months)
Gathering detailed requirements from all the stakeholders.
Documenting functional and technical requirement.
Defining system architecture and security protocols.
Design (4 months)
Creating detailed system design documents.
Designing database schema and user interfaces.
Developing system integration protocols.

## Slide 11: Methods/Approach
Implementation (6 months)
Develop core system modules
Implement database and security measures
Create user interfaces and reports
Testing (3 months)
Perform unit testing and integration testing
Conduct security and performance testing
Execute user acceptance testing

## Slide 12: Methods/Approach
Deployment (2 months)
Deploy system in phases
Conduct staff training
Migrate existing data

## Slide 13: Resources
People:
Project Manager, Business Analysts, Developers, QA Engineers, Database Administrator, Security Specialist, and Training Specialists.
Time: Total implementation duration will be 18 months
Budget:
Development and Implementation: Rs. 1,50,00,000
Hardware and Infrastructure: Rs. 75,00,000
Training and Documentation: Rs. 25,00,000
Total Budget: Rs. 2,50,00,000

## Slide 14: Risks and Dependencies
Complex integration with existing hospital systems
Regulatory compliance requirements and certifications
Staff resistance to new system adoption
Data migration complexity and accuracy
System downtime during implementation
Cybersecurity threats and data protection challenges

## Slide 15: To Be Completed by Appropriate Manager Project Sponsor: Project Manager: