## Slide 1: CUSTOMER DATA OPTIMIZATION

## Slide 2: SITUATION
The financial institutions with day to day increasing competitions need to farm from there existing data and to get more business from same. Hence to fulfil the same an application is required to capture the data.
There are multiple business units in any financial institution hence it is required to co relate the customers data and make it useful for all the entities in a financial institution.

## Slide 3: PURPOSE STATEMENT
The purpose statement of the customer data optimization is to provide an advanced data optimization platform which will help the institution to extract more relevant data out from the existing database and to use the same to generate more business.

## Slide 4: PROJECT OBJECTIVES

## Slide 5: SUCCESS CRITERIA

## Slide 6: METHOD AND APPROACHES

## Slide 7: RESOURCES
PEOPLE : Skilled UI/UX designer to design the platform, Scrum master and product owner should have the experience in the handling of projects related to banking domain. The developers are required upskilled with recent technologies for the developing and compliance.
TIME : The application will be developed under waterfall model and will take around 2-3 months for project to get completed. It can defer if there are any changed brought in middle of development.
BUDGET : The applicantion is linked to financial institution which required various compliances to be followed and very robust software to keep the data from breach. Hence the project cost can go upto Rs 250 lakhs.

## Slide 8
TECHNOLOGIES :
Java
Python
MySQL

## Slide 9: RISKS AND DEPENDENCIES
RISKS
There is risk involved with the existing system to not get the utilization of the existing data with multiple business involved.
As there is sensitive data involved the access control should be handled and authentication mechanism should be in place.
There can be risk if any regulatory changes or requirements are brought into picture which will lead to delay or non compliance issue.

## Slide 10: RISKS AND DEPENDENCIES
DEPENDENCIES
There is risk involved in the dependencies on the vendors involved. The change of vendor or unresponsive or change in contractual arrangement can hamper the project.
Dependencies on the outdated and unsupported technologies which may lead to risk due to disruption in third party services.