## Slide 1: Data Mining Curriculum Mapping System
CurriMap

## Slide 2: Situation
At Dr. G. R. Institute of Technology & Research (DRGIT&R), curriculum mapping and outcome tracking are essential for maintaining academic quality and meeting Outcome-Based Education (OBE) standards. Faculty across departments—Computer, IT, AIML, Civil, Mechanical, and Electronics—are responsible for aligning every subject with defined Course Outcomes (COs), Program Outcomes (POs), and Program Specific Outcomes (PSOs), using Bloom’s Taxonomy.
However, the existing process is largely manual, relying on Excel sheets and fragmented records, leading to:
Redundant effort in every academic term
Human errors in CO-PO mapping and attainment calculation
Difficulty in preparing NBA/NAAC audit reports
Lack of actionable data for curriculum improvement

## Slide 3: Problem
DRGIT&R faces growing pressure to maintain compliance with NBA and NAAC accreditation standards under the Outcome-Based Education (OBE) model. However, the existing curriculum mapping process presents several critical challenges:
Manual and repetitive work: Faculty repeatedly fill CO-PO matrices in Excel for each term
Data inconsistency: No centralized system; versions of spreadsheets vary across departments
Error-prone attainment calculation: Attainment of COs, POs, and PSOs is calculated manually
Error-prone attainment calculation: Attainment of COs, POs, and PSOs is calculated manually
Time Consuming Audits: Generating reports for accreditation bodies is slow and stressful
Poor historical tracking: Past data is fragmented and difficult to retrieve for analysis
These issues impact academic quality, increase workload, and reduce transparency for decision-making.

## Slide 4: Opportunity
DRGIT&R has a unique opportunity to lead in academic innovation by adopting a smart, centralized system for curriculum mapping and outcome analytics. With a focus on data-driven education and digital transformation, the institution can:
Automate curriculum mapping across all departments using a unified platform
Generate real-time CO-PO-PSO attainment reports for internal improvement and external audits
Leverage data mining techniques to detect learning gaps, curriculum overlaps, and low-performing Cos
Save faculty time spent on manual tracking and calculations
Ensure audit readiness with centralized, accurate, and structured academic records
Align academic delivery with OBE goals through continuous improvement and insights

## Slide 5: Purpose Statement (Goals):
The primary purpose of the CurriMap project is to develop a robust, scalable, and user-friendly digital platform that enables DRGIT&R to efficiently manage curriculum mapping and academic performance analytics in alignment with OBE principles.

## Slide 6: Project Objectives
The CurriMap project is designed to meet key academic, operational, and quality assurance objectives at DRGIT&R, in alignment with Outcome-Based Education (OBE) principles.
Key Objectives:
To develop a web-based platform for defining and mapping COs, POs, PSOs, and Bloom’s levels
To automate the calculation of CO-PO attainment using assessment and feedback data
To implement an ETL pipeline for standardized data extraction, transformation, and loading
To apply data mining techniques for identifying academic improvement areas
To provide dashboards and downloadable reports for NBA/NAAC audits
To reduce manual workload and improve accuracy in curriculum outcome analysis
To ensure secure, multi-role access (faculty, admin, HODs) with proper data visibility

## Slide 7: Success Criteria
The system accurately calculates CO-PO attainment
Faculty from all departments are using it regularly
NBA/NAAC audit reports are generated without manual effort
The college saves time and improves academic quality
At least 80% faculty actively using the system within one academic term

## Slide 8: Methods/Approach:
The Currimap project executed using a complete Agile methodology to ensure flexibility, faster delivery, and continuous stakeholder involvement
Establish Selection Committee and Define Requirements:
Formed core stakeholder group: faculty, HODs, and admin
Conducted discovery sessions to gather functional and non-functional requirements
Defined backlog of user stories with clear acceptance criteria
2. Evaluate and Prioritize Requirements Through Sprint Reviews:
Conducted sprint planning with product owner and stakeholders
Built user stories into working features incrementally

## Slide 9
3. Select and Implement Solution
Developed core features across multiple sprints (CO-PO mapping, ETL, analytics)
Trained faculty and department users during final sprints and UAT phase
4.Go Live with Currimap Platform
Launched system across departments at DRGIT&R
Final testing and Stakeholder approval.
Established support channel and documentation for ongoing maintenance

## Slide 10: Resources:
1.People
Client-side team: Faculty Members, HOD & Accreditation coordinators.
2.APT IT Solutions team:
Business Analyst – Rashmi Asole
Project Manager – Mr. Vandanam
Senior Java Developer – Ms. Juhi
Developers, UI/UX Designer, Testers – Jason & Alekya
Database Admin- John
Network Admin- Mr. Mike

## Slide 11
3.Time
Total project duration: 6 months
Timeline includes requirement gathering, sprint-based development, UAT, deployment, and training.
4.Budget
project budget: Rs. 20,00,000 (20 Lakhs)
Covers development, testing, deployment, training, and documentation
Includes hardware provisioning (server setup, backups), software licensing, and reporting tools
5. Other Resources
Evaluation of third-party tools for data visualization and reporting (e.g., Power BI,
On-site visits to DRGIT&R for stakeholder workshops and training.
Estimated cap for third-party tools and on-site services: Rs. 1,50,000

## Slide 12: Risks and Dependencies
Risks:
User Resistance to Change
Faculty Time Constraints
Incomplete or Unclean Data
Dependencies:
Faculty Engagement
Infrastructure Readiness
Third-Party Tools

## Slide 13: To be Completed by appropriate Manager
Field | Details
Project Name | Currimap – Academic Curriculum Mapping & Analytics
Client Organization | Dr. G. R. Institute of Technology & Research (DRGIT&R)
Project Sponsor | Mr. Henry
Client Project Manager | Dr. Dooku (Academic Coordinator)
Implementation Partner | APT IT Solutions Pvt. Ltd.
Internal Project Manager | Mr. Vandanam
Business Analyst | Ms. Rashmi Asole
Project Duration | 6 Months (Agile - 12 Sprints)
Estimated Budget | ₹ 20,00,000
Approval Status | ☐ Approved ☐ Pending ☐ Rejected
Comments | 
Date | [Insert Date Here]
Signature (Client PM) | ____________________
Signature (APT PM) | ____________________