## Slide 1: Project Title: Customer Relationship Management (CRM) Implementation
Prepared By: Garima Sharma
Date: 27th Jan 2025

## Slide 2: Situation
Description:
The current system requires employees to navigate multiple tabs for different customer queries, repeatedly entering the same customer details. For instance, sales, support, billing, and complaint data for the same customer are stored separately, making it difficult to get a unified view of customer interactions. Customers often need to repeat their concerns, leading to frustration and delays in query resolution.

## Slide 3: Problem
Description:
Lack of integration across departments hampers efficient query resolution and personalized customer service. Additionally, there is no automated system to track or prompt Relationship Manager (RM) engagements, leaving such interactions unmonitored. This results in inefficiencies, errors, and missed opportunities for improved customer relationships.

## Slide 4: Opportunity
Description:
Implementing a CRM system will consolidate all customer data under a single Customer ID, enabling seamless and centralized customer data management. It will also include features to track complaints and automate RM interaction prompts, ensuring timely engagement and accountability. These enhancements will facilitate efficient query resolution, better customer service, and data-driven decision-making.

## Slide 5: Purpose Statement
Goals:
  Implement a centralized CRM system to enhance customer interaction tracking and improve service delivery.

## Slide 6: Project Objectives
Objective 1: Streamline customer data management across departments.
Objective 2: Improve customer engagement through personalized communication.
Objective 3: Include a system for tracking complaints and RM engagements.
Objective 4: Reduce response times for customer queries and complaints.

## Slide 7: Success Criteria
Criteria 1: Ensure 100% migration of customer data to the new CRM system.
Criteria 2: Achieve a 20% improvement in customer satisfaction scores within six months of implementation.
Criteria 3: Reduce query response times by 30%.
Criteria 4: Increase sales conversions by 15% using CRM analytics.
Criteria 5: Track and respond to 95% of RM engagement requests within 24 hours.

## Slide 8: Methods/Approach
Step 1: Form a project team and define CRM requirements.
Step 2: Evaluate and select the most suitable CRM vendor.
Step 3: Configure and customize the CRM system based on business needs.
Step 4: Conduct user training and provide ongoing support.
Step 5: Go live with the CRM system and monitor performance.

## Slide 9: Resources
People: Project team members, IT staff, and CRM consultants.
Time: Implementation within 6 months.
Budget: Rs. 25,00,000 (inclusive of software licensing, training, and implementation).
Other Resources: Vendor support and third-party evaluations (budget: Rs. 3,00,000).

## Slide 10: Risks and Dependencies
Risk 1: Resistance to change from employees accustomed to the old system.
Risk 2: Delays in data migration and system integration.
Dependency 1: Timely availability of vendor support and training resources.
Dependency 2: Alignment with existing IT infrastructure.

## Slide 11: Sponsor and Manager Approval
Project Sponsor: Mr Henry Dsouza
Project Manager: Mr Deepak Mahajan