## Slide 1: STYLE STUDIO Elevate Your Style, Anytime, Anywhere.
Prepared by- K.V.CHARANI
Date- 15-02-2025

## Slide 2: SITUATION-
Limited Reach: Physical stores are constrained by their geographical location, limiting customer reach to nearby areas.
Inventory Management Issues: Managing stock, especially with seasonal fluctuations, can be complex and prone to human error.
Customer Experience: While personal service is available, customers may face limited selection and long checkout times.
Higher Operational Costs: Running a physical store incurs significant costs for rent, utilities, and staff.
Lack of Data Analytics: Insights into customer preferences and purchasing behavior are harder to gather compared to an online platform.
Limited Scalability: Expanding to new locations requires significant investment in physical infrastructure.

## Slide 3: PROBLEM-
Limited Reach – Physical stores have geographical constraints, limiting customer base and sales potential.
Inventory Management Issues – Manual tracking leads to overstocking or stockouts, causing losses.
High Operational Costs – Rent, staff salaries, and maintenance increase expenses.
Limited Business Hours – Sales are restricted to store timings, reducing potential revenue.
Inefficient Order Processing – Manual billing and tracking cause delays and errors.
Poor Customer Experience – Customers have to visit stores, wait in lines, and face limited product availability.
Lack of Personalization – Manual recommendations don’t cater to individual preferences.
Difficulty in Managing Returns/Exchanges – A slow and inefficient process leads to customer dissatisfaction.
Limited Marketing & Customer Engagement – Traditional advertising methods are costly and less effective.
No Real-time Sales Data – Lack of real-time insights makes decision-making slower and less data-driven.

## Slide 4: OPPORTUNITY
Wider Reach: Online platform allows global access, unlike physical stores with limited geography.
24/7 Availability: Customers can shop anytime, increasing sales potential.
Cost Efficiency: Reduces costs for rent, utilities, and in-store staff.
Personalized Shopping Experience: AI-driven recommendations enhance customer engagement.
Inventory Management: Automated stock updates reduce overstocking and shortages.
Data-Driven Decisions: Analytics help optimize pricing, marketing, and customer preferences.
Seamless Transactions: Multiple payment options enhance convenience and security.
Scalability: Easier expansion with lower investment compared to opening new physical stores.
Customer Convenience: Home delivery, easy returns, and virtual try-ons improve shopping experience.

## Slide 5: PURPOSE STATEMENT(GOALS)
Seamless Shopping Experience – Eliminates the need for customers to visit physical stores, providing an easy and efficient online shopping platform.
Faster Order Processing – Reduces the time required for order placement, payments, and fulfillment compared to manual billing and inventory management.
Real-Time Inventory Updates – Ensures accurate stock availability, preventing overselling or stockouts, unlike manual stock tracking.
Wider Market Reach – Enables sellers to reach customers beyond geographical limitations, unlike traditional brick-and-mortar stores.
Enhanced Customer Engagement – Provides personalized recommendations, reviews, and real-time assistance, which manual stores lack.
Secure and Multiple Payment Options – Offers various payment methods with encryption, unlike manual cash-based transactions.
Streamlined Order Management – Automates order tracking, returns, and exchanges, reducing errors from manual processes.
Data-Driven Insights – Uses analytics to understand customer preferences and optimize sales, unlike manual guesswork.
Cost Efficiency – Reduces operational costs such as rent and staffing for physical stores.
Scalability and Automation – Supports business expansion with minimal manual effort, ensuring a smooth growth trajectory.

## Slide 6: PROJECT OBJECTIVES
Digital Transformation – Shift the traditional clothing retail experience to an online platform, improving accessibility and convenience.
Seamless User Experience – Provide an intuitive and user-friendly interface for customers, vendors, and administrators.
Multi-Vendor Marketplace – Enable multiple sellers to list and manage their clothing products independently.
Efficient Order Management – Streamline the order placement, tracking, and fulfillment process for smooth transactions.
Personalized Shopping – Implement AI-driven recommendations and filters to enhance customer engagement.
Secure Transactions – Integrate robust payment gateways to ensure safe and reliable payments.
Inventory Management – Provide vendors with real-time stock updates and automated inventory tracking.
Scalability & Performance – Build a system capable of handling high traffic and multiple transactions simultaneously.
Mobile & Web Compatibility – Ensure the platform is accessible across devices for a seamless shopping experience.
Customer Support & Engagement – Implement chat support, FAQs, and feedback mechanisms for better service.

## Slide 7: SUCCESS CRITERIA
User Experience & Adoption : Seamless, intuitive, and enjoyable shopping experience on both desktop and mobile devices.
Scalability: The platform should handle increasing traffic and data without performance degradation.
Vendor Management: Easy onboarding and management for multiple vendors, allowing for smooth product listings and updates.
Speed & Efficiency: Fast load times and quick checkout process, minimizing user drop-off rates.
Security: Robust security measures for user data and payment transactions, ensuring privacy and compliance with industry standards.
Integration: Smooth integration with payment gateways, inventory management, and delivery systems.
Customer Support: Integrated and easily accessible customer service features, such as live chat and easy return processes.
Business Growth: Increased vendor participation and sales growth, aligned with project goals.
Agile Delivery: Successful implementation of features in regular sprints, with completed user stories and on-time delivery of milestones.

## Slide 8: METHODS/APPROACH
1. Requirement Gathering (Product Backlog Creation)
Conduct stakeholder interviews, workshops, and surveys with clothing vendors, retailers, and customers to identify their needs.
Gather business requirements related to online shopping, multi-vendor capabilities, payment integration, and order fulfillment.
As a Product Owner to create User Stories with clear acceptance criteria in the Product Backlog.
Prioritize features based on business value using the MoSCoW method (Must-have, Should-have, Could-have, Won’t-have).
Define Epics (large business functions like product browsing, cart management, checkout, etc.).
Continuously refine backlog items during Backlog Grooming sessions.

## Slide 9
2. Requirement Analysis
The Scrum Team (Developers, Testers, BA, and Product Owner) selects high-priority user stories for the upcoming sprint during Sprint Planning.
Break down Epics into smaller, actionable user stories.
Define acceptance criteria for clear test cases.
Estimate user stories using techniques like Story Points, T-shirt Sizing, or Planning Poker.
Create a Sprint Goal that aligns with business objectives.
3. Design
Develop wireframes and prototypes based on Agile feedback loops.
Architecture team defines system components, microservices, and API integration strategy.
Design database schema to manage inventory, orders, payments, and user profiles.
Define security mechanisms for user authentication, payment security, and data privacy.
Validate design decisions in Sprint Review Meetings with stakeholders for early feedback.

## Slide 10
4. Development
Code is developed in short iterations (2-4 weeks per sprint) using Agile best practices.
Continuous Integration/Continuous Deployment pipelines ensure automated build and deployment.
Implement integrations with payment gateways, inventory management, and shipping partners.
Conduct Daily Stand-up Meetings to discuss progress, blockers, and next steps.
5. Testing
Testers perform Functional, Regression, and API Testing throughout each sprint.
Automated Testing tool ensure quick validation of UI functionalities.
Manual Testing covers exploratory, usability, and edge-case scenarios.
Conduct Integration Testing for payment gateways, order tracking, and vendor management.
Non-functional testing (Performance, Security, Load Testing) ensures app stability.
Defects are logged in JIRA, tracked, and fixed within the sprint.

## Slide 11
6. User Acceptance Testing
Conduct UAT with end users, store owners, and customers to validate functionality.
Collect feedback through surveys, A/B testing, and real-world scenarios.
Adjust backlog based on UAT findings before moving to production.
Verify mobile responsiveness, multi-browser compatibility, and overall user experience.
7. Deployment
Deploy the final build.
Monitor performance metrics, error logs, and user engagement post-deployment.
Provide training to vendors and customer support teams.
Gather post-launch feedback and plan further enhancements in upcoming sprints.

## Slide 12: RESOURCES
1.People (Project Team Members)
The project team consists of stakeholders from both the client community and the IT services (ITS) team, including:
Product Owner (PO) – Responsible for gathering requirements, creating user stories, and ensuring alignment with business needs. Defines the product vision and backlog priorities.
Scrum Master – Facilitates Agile Scrum ceremonies and removes impediments.
UI/UX Designers – Design intuitive interfaces for the web and mobile platforms.
Frontend Developers – Implement the UI components and ensure a smooth user experience.
Backend Developers – Handle server-side logic, database interactions, and APIs.
Database Administrator (DBA) – Manages data storage, security, and performance.
Testers – Conduct manual and automated testing to ensure a bug-free system.
Security Analysts – Ensure data protection, payment security, and compliance with industry standards.

## Slide 13
Time
The Style Studio application is planned for implementation within 18 months following the Agile Scrum methodology. The project will be broken down into multiple sprints, each lasting 2-4 weeks, ensuring continuous development and feedback.
The timeline will be broken down into:
Sprint planning
Iterative development cycles (Sprints)
Regular sprint reviews and retrospectives
User acceptance testing (UAT)
Deployment and post-launch support
3. Budget
The total budget allocated for the project is Rs. 2 Crores, which covers:
Hardware: Servers, cloud storage, networking infrastructure.
Software: Development tools, database licenses, cloud services, security tools.
Training: Upskilling developers, testers, and client stakeholders.
Services: Third-party API integrations, payment gateway providers, and consultants.

## Slide 14: Risks and Dependencies:
Risks:
Scope Creep: Frequent changes in requirements from stakeholders may extend development time and increase costs.
Technical Challenges: Integration with multiple vendors, payment gateways, and third-party APIs may cause compatibility issues.
Data Security & Privacy Risks: Handling customer data requires compliance with security regulations.
Scalability Issues: The platform should handle a high number of concurrent users and transactions, which may require additional infrastructure.
Performance Bottlenecks: Slow page loads or checkout processes can lead to high bounce rates and cart abandonment.
Budget Constraints: Unforeseen expenses may exceed the allocated 2 Crores INR budget.
Regulatory Compliance: The application must adhere to e-commerce regulations and taxation policies in various regions.
Vendor Reliability: Third-party services such as payment processors, delivery partners, and hosting providers may have downtime or service disruptions.
Market Competition: Established brands may pose a challenge, making it difficult to gain market share.
User Adoption & Retention: Customers may be hesitant to switch from existing platforms, requiring strong marketing and promotional efforts.
Development Team Turnover: Key team members leaving could cause delays and knowledge gaps.
Testing & Quality Issues: Agile Scrum requires continuous testing; inadequate testing may lead to defects in production.
Delayed Feature Releases: Dependency on cross-functional teams may slow down the delivery of key features.
Customer Support Challenges: Handling customer inquiries, complaints, and returns efficiently can be complex.

## Slide 15
Dependencies:
Third-Party Payment Gateways: Integration with payment services is essential for transactions.
Logistics & Delivery Partners: Reliable shipping and return services must be in place for smooth order fulfillment.
Inventory Management System: Real-time stock updates from various vendors are required to prevent overselling.
Legal & Compliance Teams: Ensuring all terms, conditions, and data policies comply with industry standards.
Customer Support & CRM Tools: Integration with chatbots, ticketing systems, or helpdesk software for better customer service.
Vendor & Supplier Coordination: Effective communication with fashion brands and manufacturers to maintain product availability.

## Slide 16
To Be Completed by: K.V.CHARANI
Project Sponsor: KAMAL
Project Manager: VIJAY