## Slide 1: Agile Scrum Model Project Title:- Online Shopping Application
Prepared By: Bhavana Padol.
Date: 11-03-2025

## Slide 2: Situation/Problem/Opportunity
Situation:
  A telephone agent manages customer orders using an order registry (for tracking orders) and a customer catalog (for storing customer details).
  Orders consist of multiple items with item numbers, quantity, and unit price.
  When an order is cancelled or committed, it cancels or commits each of its items first.
Problem:
  Manual handling of orders may lead to inefficiencies, errors, and delays.
  Customers place orders via telephone, which restricts convenience.
  No real-time tracking of orders and customer data.
Opportunity:
  Implementing an online shopping system will improve efficiency and accuracy.
  Customers can place orders online, reducing dependency on telephone agents.
  Real-time order tracking and automated price calculations enhance user experience.

## Slide 3: Purpose Statement (Goals):
The primary goal is to develop an online shopping platform that allows:
  Efficient order and customer management.
  Quick order retrieval using order numbers.
  Real Time Order/Customer Data Tracking.
  Secure customer data storage with easy searchability via name and phone number.
  Automated order calculations to ensure accuracy.

## Slide 4: Project Objectives:
Implement a customer registration system where customers provide their details before placing an order.
Develop an efficient order registry that allows agents to access and manage orders using order numbers.
Create a customer catalog system that retrieves customer details using names and phone numbers.
Ensure seamless order processing by linking each order to multiple items with item numbers, quantities, and unit prices.
Enable order modification options such as cancellation and commitment.

## Slide 5: Success Criteria:
Improved order tracking with a structured order registry and customer catalog.
Enhanced customer experience by enabling efficient order placement and management.
Reduction in processing time through automated order total calculations.
Seamless order cancellation and commitment by managing item-wise status updates.

## Slide 6: Methods/Approach:
Project Initiation & Planning
Sprint Planning
Development & Execution
Testing & Quality Assurance
Sprint Review & Feedback
Sprint Retrospective
Deployment & Release
Continuous Improvement & Maintenance

## Slide 7: Resources:
People: Project team members (Developers, Business Analysts, Testers, UI Designers, Database Admins).
Time: Implementation within 6-12 months.
Budget: Cost of software development, hosting, and training.
Other: Third-party API integration for payments and inventory tracking.

## Slide 8: Risks and Dependencies
System Adoption: Existing manual process has been used for years, so transitioning from manual or outdated systems may require user training
Cost Justification: Proving ROI through efficiency improvements. Justifying cost improvements in efficiency and usability.
Integration Challenges: Compatibility with third-party systems like payment gateways and inventory management.
Data Security Risks: Ensuring customer and order data is protected from unauthorized access.

## Slide 9: Expected Benefits:
Enhanced Shopping Experience: Customers can browse and place orders effortlessly.
Optimized Order Management: Agents can quickly access orders and customer details.
Reduced Errors & Faster Processing: Automation minimizes human errors and improves efficiency.
Scalability & Future Growth: The system can accommodate an increasing number of users.

## Slide 10: To Be Completed by Appropriate Manager
Project Sponsor: Mr. XYZ Project Manager: Mrs. ABC