## Slide 1: Project Title: Government Payroll & Finance Management System (Maharashtra Government) Prepared By: Shailey Burad Date: 18/06/2025

## Slide 2: Background & Context
The Maharashtra Government faced inefficiencies in their existing payroll and finance system.
Manual processes caused delays in salary disbursement, lack of real-time audit visibility, and non-standardized reporting.
There was a critical need to digitize and optimize payroll workflows while ensuring regulatory compliance.

## Slide 3: Situation / Problem / Opportunity
Situation: The existing payroll system was outdated, manually operated, and departmentally fragmented. It lacked transparency, traceability, and could not keep up with evolving regulatory requirements.
Problems Identified:
No audit trail or approval tracking
Frequent delays in salary disbursement
Risk of regulatory non-compliance due to manual errors
Opportunities:
Digitize end-to-end payroll workflows
Automate financial reporting and approvals
Ensure compliance through real-time audit trails and data accuracy

## Slide 4: Purpose Statement
The purpose of this project is to analyze, design, and implement a robust Government Payroll & Finance Management System that streamlines workflows, enhances compliance, and ensures timely disbursement of salaries and allowances.

## Slide 5: Project Objectives
Gather requirements via stakeholder interviews/workshops
Create BRDs, FSDs, process models, and audit trail documentation
Automate the entire payroll lifecycle using workflow optimization
Ensure compliance with financial regulations and audit norms
Enable real-time data access and accurate reporting

## Slide 6: Agile Implementation Approach
Agile Phases Followed:
Requirement Gathering (Sprint 0) – Workshops with HR/Finance/IT teams
Sprint Planning & Execution – 2-week sprints with defined backlogs
Daily Stand-ups – Cross-functional collaboration
Sprint Reviews – Demonstration of incremental features
Retrospectives – Regular feedback and course correction

## Slide 7: Methods / Techniques Used
Stakeholder Workshops: Conducted collaborative sessions with HR, Finance, and IT departments to gather insights, understand pain points, and prioritize key requirements.
Process Modeling (AS-IS vs TO-BE): Documented current workflows and designed optimized future-state processes using BPMN standards and MS Visio to visualize transitions and eliminate inefficiencies.
Documentation: Prepared comprehensive BRDs (Business Requirement Documents), FSDs (Functional Specification Documents), detailed audit flow diagrams, and user manuals to support implementation and compliance.
Prototyping: Developed low-fidelity mockups to demonstrate the system interface and key functions. Gathered stakeholder feedback early to validate user expectations and reduce rework.
Training & User Acceptance Testing (UAT): Organized training sessions for HR and Finance personnel. Facilitated UAT to verify system functionality, ensure usability, and gain stakeholder confidence before go-live.

## Slide 8: Features Implemented
Automated salary calculation and disbursement workflows
Multi-level approval system for deductions, allowances, etc.
Integration with government regulatory bodies
Audit trail and change tracking
Payroll report generation (monthly/quarterly/annually)

## Slide 9: Success Criteria
Reduction in payroll processing time by 60%
100% compliance with audit and regulatory norms
Real-time payslip and report generation
Improved data accessibility and transparency
Positive feedback from HR and Finance departments

## Slide 10: Resources
People: Cross-functional team (HR, IT, Finance, BA, QA, Developers)
Time: Total implementation within 9 months
Budget: ₹1.5 Crores (Software, Training, Infra)
Tools: JIRA, MS Visio, Excel, Government ERP Integration

## Slide 11: Risks & Dependencies
Resistance to change from departments using old systems
Multiple payroll policies across departments
Data migration from legacy systems
Dependency on regulatory compliance timelines
Complexity in creating a unified system for all role

## Slide 12: Project Outcome & Next Steps
Outcomes:
Digitized and standardized payroll system across departments
Increased efficiency, reduced human errors
Ready for audit anytime with full trail logs
Improved employee satisfaction with timely payments
Next Steps:
Post-deployment monitoring and support
Feedback loop and feature enhancement backlog
Integration with upcoming HRMS modules

## Slide 13: THANK YOU!!