## Slide 1: Demand Approvals
Prepared By: Arihant Jamed
Date:15/03/2025

## Slide 2: Situation
Background:
The manual hiring approval process typically involves multiple steps handled without automation. When a hiring request is initiated, it must pass through various levels of review, often requiring approvals from hiring leads. These steps are managed through emails, spreadsheets, or multiple calls, which can lead to delays, miscommunication, or lack of visibility into the process. Additionally, tracking the status or ensuring compliance with policies can be challenging due to the reliance on manual follow-ups.
Current Scenario:
The demand is logged into the system.
The PMO team submits a request for delivery on the raised demand, and the delivery team provides their justification via email.
The PMO team manually consolidates all the raised demands along with the justifications, compiling them individually and submitting them for approval weekly twice.
We gather all the manually prepared Excel templates and combine them into a single file for hiring demand approvals, ensuring that the headers and respective columns are accurately aligned.
We manually perform compliance checks to verify if the same demand was raised previously, assess whether the hiring request is for a higher or lower grade, review revenue and pyramid metrics, and confirm bench availability before approving external hiring.
We then compare the number of grade-wise hiring requests received against the available slots based on revenue and associate-based calculations.
A summary of hiring requests is sent via email to multiple BU heads, and their approval is obtained based on the derived slots.
After receiving approval, we communicate the confirmation to the PMO teams for external hiring.

## Slide 3: Problem
The manual demand approval process described above could face several challenges, including:
Time-Consuming Operations: Consolidating data from emails, Excel files, and manual compliance checks can be labor-intensive and prone to delays.
Human Errors: Manual data entry and validation increase the likelihood of mistakes, such as incorrect entries, skipped steps, or mismatched justifications.
Lack of Transparency: With scattered emails and files, it can be difficult to track the status of approvals or identify bottlenecks.
Inefficiency: Submitting approvals only weekly twice can lead to delays in addressing urgent demands, potentially impacting operations.
Communication Gaps: Sending emails to multiple BU heads and waiting for approvals could result in miscommunication or lack of timely responses.
Compliance Risks: Validating compliance metrics (e.g., revenue, grade, bench availability) manually leaves room for oversight, which could lead to incorrect hiring approvals.
Difficulty in Decision-Making: Consolidating demand requests and aligning them with headers and columns can result in delays or inconsistencies when preparing data for decision-making.
Duplicate Work: Redundant efforts like cross-verifying earlier demands and generating consolidated files can lead to wasted time and resources.

## Slide 4: Opportunity
UiPath offers several automation opportunities to streamline the demand approval process you described. Here are some key areas where UiPath can help:
Demand Logging: Automate the process by using UiPath bots to extract data from delivery as and when the demand are raised in the system.
Email Handling: Use UiPath's email automation capabilities to automatically retrieve justifications from delivery teams and organize them in a structured format excel.
Data Consolidation: Automate the consolidation of demands and justifications into a single file. UiPath bots can extract data from multiple Excel templates and merge them accurately by each verticals.
Compliance Checks: Implement UiPath bots to perform compliance checks, such as verifying if the same demand was raised earlier, assessing grades, and validating revenue and pyramid metrics. This can be achieved using UiPath's rule-based automation and integration with database.
Slot Comparison: Automate the comparison of hiring requests against available slots by programming UiPath bots to analyze grade-wise data and calculate slot availability.
Approval Workflow: Use UiPath's Action Center to create an automated approval workflow. Bots can send summarized hiring requests to BU heads, track their responses, and proceed based on approvals.
Communication: Automate the communication process by programming UiPath bots to send approval notifications to PMO teams once external hiring is approved.
Audit Trail: UiPath can maintain a detailed log of all actions performed during the process, ensuring transparency and compliance.

## Slide 5: Project Objectives (1/2)
The objective of this project is to automate the demand approval process to improve efficiency, accuracy, and scalability. By leveraging UiPath, we aim to eliminate manual tasks such as data consolidation, compliance checks, and email-based approvals. The solution will streamline workflows, reduce delays, and minimize human errors, while ensuring compliance with organizational policies. It will also enhance transparency, provide real-time status tracking, and integrate seamlessly with existing tools to create a scalable and user-friendly system. This will enable faster decision-making and better collaboration among stakeholders.
Automate Repetitive Tasks: Eliminate manual tasks such as data entry, email follow-ups, and compliance checks by automating these steps to save time and effort.
Improve Accuracy: Minimize human errors through precise data extraction, validation, and consolidation using automated workflows.
Enhance Process Efficiency: Speed up the demand approval process by enabling real-time data processing, faster decision-making, and timely communication.
Increase Transparency & Compliance: Build a centralized tracking system to provide stakeholders with real-time updates on demand approval status by implementing rule-based automation to ensure demands meet organizational policies.
Integrate Seamlessly: Ensure the automated workflow integrates smoothly with existing tools like Excel and email platforms.
Audit and Logging: Maintain a comprehensive audit trail for all steps to ensure accountability and simplify audits.
Improve Stakeholder Experience: Simplify the approval process for BU heads and PMO teams, reducing the burden of manual tasks and improving satisfaction.

## Slide 6: Project Objectives (2/2)
Specific
Automating demand consolidation, streamlining compliance check and reducing approval TAT to same day
Measurable
Reducing manual workload by 90% and achieving accuracy of >95% in data handling and shortening demand approval cycle
Achievable
Ensuring the objectives are realistic, given the resource, tools (UiPath) and timeline for implementation
Relevant
To align the automation project goals to the organizational goals improving operational efficiency
Time-Bound
Establishing clear timelines for achieving full automation of the process within 3 months
Automative Demand Approval Goal

## Slide 7: Success Criteria
As Is
To Be
Process Efficiency & Compliance Adherence
Error Reduction & Cost Savings
Data Accuracy & Audit Capability
Flexibility & Adaptability
Tedious Manual Tasks
Human Errors & Time Consuming
Compliance Risk
Assess how easily the automation can be modified or enhanced to accommodate new requirements or policy changes
Analyze the quality of data processed and consolidated by the automation compared to manual methods and ability to maintain a reliable and transparent audit trail of all actions performed during the process
Track the decrease in errors related to data consolidation, compliance checks, and manual validations.
Calculate the reduction in operational costs due to decreased manual labor and improved resource utilization
Measure the reduction in time taken for completing the entire demand approval cycle compared to the manual process.
Assess the accuracy of rule-based compliance checks to ensure policy adherence, such as verifying revenue and grade metrics.
Inefficiency

## Slide 8: Methods/Approach (1/2)
System Design
  Create a high-level design that outlines the architecture of the automation system. This may include modules for TruTime, leave applications, and timesheet management.
  Develop workflow diagrams that illustrate how the automated system will handle each process, from login/logout tracking to leave approvals and timesheet submissions.
Implementation
  TruTime Automation: A system to automatically tracks login/logout times for remote and hybrid workers.
  Leave Management System: A tool to handle leave applications, approvals, and tracking.
  Timesheet Automation: A solution to automate weekly timesheet submissions, consolidations, and reporting
  Integrate with Existing Systems: Ensure that the new automation tools integrate seamlessly with existing systems, such as email, project management tools, and HR systems.
Defining Project Vision (Product Grooming)
Clearly articulate the purpose of the project, including the objective and expected outcomes and align among stake holder on what project success looks like.
Agile Team assimilation
Forming a cross functional team including developers from UiPath, business analyst, product owners and end user including PMOs, delivery teams and BU heads.
Prepare Product Backlog
We will have the product backlog created for each of the requirement and align it with the most priority to the least priority with BV and CP points. BA/Product Owner will help us getting this prepared.
Agile Framework Plan & Metrics
We will decide on Agile frame work with scrum and set sprints and their timelines for incremental delivery upon building the automation and the overall project roadmap. The project completion % will be measured over velocity of sprits and their defects rate.

## Slide 9: Methods/Approach (2/2)
System Testing
  Unit Testing: Test each individual component of the automation system to ensure they function correctly.
  Integration Testing: Conduct integration testing to confirm that all components work together smoothly.
  User Acceptance Testing (UAT): Allow end-users, including PMOs, to test the automation system and provide feedback
Deployment
  Release to Production: Deploy the automation system to the production environment, ensuring minimal disruption to ongoing operations.
  User Training: Provide training sessions for PMOs and other users to familiarize them with the new system.
Maintenance
  Monitor System Performance: Continuously monitor the automation system for any issues or bugs.
  Implement Updates: Make necessary updates and improvements based on user feedback and changing requirements.
Collaboration
we will implement a very simple agile collaborating tool like Jira for tasks management and Teams for communications . We will use UiPath automation Studio for developing the requirements
Sprint Activities
we will conduct Sprints meeting at the beginning of each sprints, daily standup meeting to track the status of the current sprint and retrospective and review meeting upon completion of the sprint to ensure we meet timelines.
Product Delivery
Upon successful sprint closure the lists of all the completed product backlogs shall be reviewed by PMOs and stakeholders and take them to the production one by one.

## Slide 10: Resources, Time & Budget
Resources:
To successfully complete this project, it's important to have a well-coordinated team consisting of both client community members and IT Services professionals. Here is a suggested breakdown of roles and responsibilities. I propose to have team of 6 – 7 as the below lists of members.
Time:
This timeline ensures that the project can be completed within the planned 2-3 months, providing sufficient time for each phase in the waterfall model while allowing for adjustments and flexibility.
Budget:
I propose allocating a budget of $ 100K to 150K for this project. This budget encompasses all anticipated costs, including salaries for the project team members, tools and software required for development, testing, and design, as well as other overhead expenses such as office space, utilities, training, and miscellaneous costs. This comprehensive budget ensures that all necessary resources are available to successfully complete the project within the desired timeframe.
Team consist of :
Product Owner
Business Analyst
UiPath developer – 3 FTEs
Power Automate Developer – 1 FTE
Training and Support Specialist – 1 FTE

## Slide 11: Risks and Dependencies
Risk
Data Inaccuracy: Incorrect or incomplete input data could lead to errors in automation outputs and compliance checks.
Process Misalignment: If the existing manual workflow isn't clearly understood, the automated process could fail to align with real needs.
Technical Failures: Bot malfunctions, system crashes, or integration issues with tools like Excel, ERP, or email platforms could disrupt operations.
Dependency on Expertise: Lack of skilled UiPath developers and support personnel could lead to delays or limited troubleshooting capabilities.
Project Delays: Delays in any phase of the sprints can impact the overall timeline.
Budget Overruns: Project costs exceeding the allocated budget.
Dependencies
System Access: Access to existing tools and platforms (e.g., ERP systems, Excel, and email servers) is critical for smooth integration.
Training and Change Management: Adequate training and support for end users to ensure they understand and trust the automated system.
Regulatory Compliance: Adhering to organizational and industry policies is critical to avoid legal or operational issues

## Slide 12: Thank You ..
Project Sponsor:
ABC Ltd.
Project Manager:
Mr. X
Date:
15/3/2025