## Slide 1: Project Title: Therasync
Prepared By: Nikita S. Suryawanshi
Date: 24/03/2025

## Slide 2: Situation
In the pharmaceutical and biomedical research industry, vast amounts of drug and target-related data are scattered across multiple scientific publications.
Researchers, scientists, and healthcare professionals struggle to manually collect, analyze, and synchronize this data efficiently.
This slows down drug discovery, clinical research, and decision-making processes.
Currently, this process is manual, time-consuming, and prone to missing crucial information.

## Slide 3: Problem
There is no centralize platform that efficiently curates and organizes drug-target data from scientific literature.
This leads to:
1. Delayed drug discovery and research.
2. Difficulty in identifying potential drug-target interactions.
Researchers and healthcare professionals spend hours searching through multiple sources, leading to inefficiency and potential delays in medical advancements.

## Slide 4: Opportunity
Therasync can fill this gap by providing a structured platform that curates, organizes, and synchronizes drug and target data from scientific publications.
This will help researchers and healthcare professionals save time, access accurate information faster, and make more informed decisions in drug discovery and medical research.
Therasync presents an opportunity to create a structured and reliable platform where users can easily find and manage this critical information, improving research efficiency and accuracy.

## Slide 5: Purpose Statement (Goals):
The purpose of Therasync is to develop a specialized platform that curates, analyzes, and synchronizes drug and target data extracted from scientific publications. This platform aims to:
Streamline Data Collection - Provide a centralized system to efficiently gather drug and target-related information from various scientific sources.
Enhance Data Organization - Structure and categorize extracted data for easy access and reference.
Ensure Data Accuracy - Maintain high-quality, reliable, and up-to-date information to support research and decision-making.
Improve Research Efficiency - Reduce the manual effort required by researchers and scientists in gathering and organizing critical drug-target data.
Support Drug Discovery and Development - Facilitate better insights for pharmaceutical companies, researchers, and healthcare professionals.
Therasync aims to bridge the gap between scattered scientific information and actionable research, making drug and target data management seamless and effective.

## Slide 6: Project Objectives:
Develop a Centralized Platform - Build a user-friendly system to collect, organize, and manage drug and target data from scientific publications.
Enable Efficient Data Curation - Design a structured process to extract, categorize, and store relevant information for easy retrieval.
Ensure Data Integrity and Accuracy - Implement validation mechanisms to maintain the reliability and accuracy of curated data.
Facilitate Easy Search and Access - Provide advanced search and filtering options to help users quickly find relevant drug-target data.
Support Data Synchronization - Enable seamless updates and synchronization of newly published research with existing data.
Ensure Compliance with Scientific Standards - Follow industry regulations and best practices to maintain credibility and trust in the data provided.
Optimize Performance and Scalability - Ensure the platform can handle large datasets efficiently and scale as the user base grows.
Deliver a Secure and Reliable System - Implement data security measures to protect sensitive research information from unauthorized access.

## Slide 7: Success Criteria:
Accurate and Reliable Data - Ensures high-quality, well-curated drug and target information from scientific publications.
User Adoption and Engagement - Researchers and professionals actively use the platform for data retrieval and analysis.
Efficient Data Synchronization - Seamless updates and integration of new scientific publications without manual delays.
Ease of Use - Intuitive interface with effective search, filter, and categorization features.
Compliance and Security - Adheres to scientific data standards and ensures secure data handling.
Performance and Scalability - Handles large datasets efficiently with minimal downtime.
Impact on Research - Enhances research efficiency, reducing time spent on manual data collection.

## Slide 8: Methods/Approach:
Agile Methodology is used to develop this platform. Agile is iterative development which is has frequent collaboration with stakeholders and allowing for flexibility and responsiveness to change requirements.
Scrum team has aligned to work for this project which has 7 to 8 members, includes Scrum master, Scrum developer and product owner.
Requirement gathering where the elicitation techniques have been applied like brainstorming, use case specifications, JAD Sessions and needed elicitation technique to gather the requirements like focus group, interviews etc.
Product Backlog has been created in the form of user story. User story is nothing but the Requirements which have collected from the stakeholders. Which has the whole requirements of the stakeholders. This will be done through the user story work shop. Which will be allocated in product vision board.
In the user story workshop the BV (Business value point) and CP (Complexity point), acceptance criteria will be created. BV will be valued by the developer by giving the scrum currency to them and rate them accordingly. CP will be given by playing poker card technique.

## Slide 9: Methods/Approach:
All the user stories are prioritize by the MOSOW and MVP techniques to and calculating BV and CP points.
And then sprint starts, there will be delivery of software in two weeks.
Sprint meetings will be like daily scrum meetings, sprint review meetings, sprint retrospective meetings will be conducted side by side to update the progress and clarifies the doubts.
Once the user story has been done the will be change to the done stage only if the user story is completed. If its on process it will be in pending table yet be completed.
The Product burndown chart will be Prepared by the product owner in order to update on the work done process. This chart is very useful for notification of work done and was done.
Tool Like Jira is mainly used to run the sprint and create product burndown chart and generate documents Power BI and Tablue.
If Change request happened at the middle the development it always welcome and work accordingly
Finally sprint retrospective meeting is being held to discussed the what did went well in the sprint and what did not went well and what was the complication occurred during the development in order to avoid the during the development of the next project.

## Slide 10: Resources:
People- Scrum Team Members: Business Analysts, UX/UI Designers, Product Owner, Scrum Master, Developers, Testers, Data Curation team have the experience in Pharmacological and Healthcare Domain.
Time- This platform will be developed by the scrum which is under agile methodology therefore there will be continuous delivery of the software in the shortest time like 2 weeks.
Budget- The budget for Therasync in an Agile methodology would be estimated in sprints, covering development, testing, deployment, and maintenance.
Total Estimated Budget- 6,000,000
Development and Design - 2,000,000 (UI/UX, frontend, backend)
Database and Infrastructure - 10,00,000 (Cloud hosting, storage, security)
Testing and QA - 500,000 (Manual & automated testing)
Regulatory Compliance and Documentation - 500,000
Project Management and Agile Execution - 10,00,000
Maintenance and Updates - 10,00,000

## Slide 11: Risk
Data Accuracy Issues - Extracted scientific data may contain inconsistencies, leading to unreliable results.
Regulatory Challenges - Ensuring compliance with scientific and pharmaceutical data regulations.
Intellectual Property Issues - Risks associated with using proprietary scientific content.
Project Scope Creep - Uncontrolled changes in project requirements leading to budget overruns.
System Downtime - Unexpected technical failures affecting data synchronization and availability.

## Slide 12: Dependencies
Data Sources - The platform relies on access to scientific publications, journals, and databases.
Regulatory and Compliance - Compliance with pharmaceutical and biomedical research regulations and Agreements with publishers and research institutions to access scientific content.
Domain Experts and Researchers - Collaboration with subject matter experts for data validation.
Stakeholder Support - Engagement from pharmaceutical companies, research institutions, and investors.