## Slide 1
Enhanced CRM system at Bajaj FinServ
Presented by Anshu Pal

## Slide 2
SITUATION
Current CRM is outdated, with fragmented data and manual processes.
Lacks real-time insights and integration with Agile workflows.

## Slide 3
PROBLEM
Inefficient data handling and low adaptability to customer needs.
Limited personalization reducing customer satisfaction.

## Slide 4
OPPORTUNITY
Implement Agile-enabled CRM with real-time data, seamless integration, and customer journey mapping.

## Slide 5
Purpose statement (Goals)
Goal of Enhancing a CRM system:
To transform the CRM system into an Agile-enabled platform that delivers real-time insights, enhances customer engagement, and aligns with dynamic business needs.

## Slide 6
Project Objectives
Integrate real-time data synchronization for seamless customer insights.
  Enable customer journey mapping for personalized engagement strategies.
  Streamline collaboration by aligning CRM with Agile workflows and tools.
  Enhance adaptability to respond quickly to evolving customer demands.

## Slide 7
SUCCESS CRITERIA
An enhanced CRM system at Bajaj Finserv successfully boosts
lead conversion rates by 20%, reduces
manual effort by 30%
achieves a user adoption rate of over 85% within three months of implementation while maintaining 99.9% system uptime and scalability for 60% more users."

## Slide 8
METHODS/APPROACH
1. Stakeholder Engagement and Requirement Gathering
Approach: Conduct regular stakeholder interviews and focus group discussions with customer service teams, sales representatives, and end-users.
Tools: Use JIRA to document requirements.
Outcome: Clear understanding of user needs to drive CRM enhancements.

## Slide 9
METHODS/APPROACH
2. User Story Creation and Backlog Management
Approach:
  Break down requirements into user stories and prioritize them in the backlog.
  Use BDD (Behavior-Driven Development) format for acceptance criteria to ensure clarity.
Example:
  User Story: "As a sales representative, I want a dashboard view of leads, so I can prioritize follow-ups."
  Acceptance Criteria: "Given the user logs into the CRM, they should see a real-time dashboard with top leads and follow-up tasks."
Tools: JIRA

## Slide 10
METHODS/APPROACH
3. Agile Ceremonies for Continuous Collaboration
Approach:
  Conduct daily stand-ups for progress tracking.
  Use sprint planning to define CRM enhancements for each sprint.
  Perform sprint reviews and retrospectives to improve future iterations.
Outcome: Increased transparency and iterative delivery of CRM features.

## Slide 11
METHODS/APPROACH
4. Integration of AS-IS and TO-BE Process Mapping
Approach:
  Document the existing AS-IS CRM workflows to identify bottlenecks.
  Design TO-BE processes using Visio to incorporate enhancements.
  Share diagrams during sprint reviews to align stakeholders.
Outcome: Clear visualization of improved processes.

## Slide 12
METHODS/APPROACH
5. Collaboration with Development and QA Teams
Approach:
  Work closely with the SCRUM team to ensure CRM enhancements align with technical feasibility.
  Use tools like Slack or MS Teams for real-time communication.
Outcome: Faster issue resolution and aligned objectives.

## Slide 13
METHODS/APPROACH
6. Incorporation of Feedback Loops
Approach:
  Gather feedback through user demos and integrate it into the next sprint.
  Use surveys or feedback forms to collect input from CRM users.
Outcome: Continuous improvement of CRM features based on user needs.

## Slide 14
METHODS/APPROACH
7. Data-Driven Enhancements
Approach:
  Leverage CRM data analytics to identify patterns and areas for improvement (e.g., customer retention strategies).
  Implement dashboards with real-time insights.
Tools: Power BI or Tableau.
Outcome: Better-informed decisions for CRM improvements.

## Slide 15
RESOURCES
People:
  Project team members from client teams and IT Services (ITS) department, including CRM specialists, business analysts, Agile coaches, and IT support staff.
Time:
  Implementation to be completed within 6 months.
Budget:
  Total budget allocation for hardware, software, training, and services not to exceed Rs. 10,00,000.
Other Resources:
  Third-party software evaluation, site visits, and Dataquest reports, with costs capped at Rs. 2,00,000.

## Slide 16
Current Solution Familiarity:
The existing CRM system has been in place for over N years, and is intuitive to current users, which may lead to resistance to change and slower adoption of the new system.
Cost Justification Challenges:
Justifying the cost of the new solution in terms of ease of use, quality of information, speed of accessibility, and ease of support and maintenance is difficult. It may be challenging to quantify these benefits in a way that management can clearly see improvements in system utilization and return on investment.
RISKS :

## Slide 17
Dependencies:
Successful integration with existing systems and processes.
Availability of key stakeholders for decision-making and feedback throughout the project.
DEPENDENCIES

## Slide 18
Thank you very much!