## Slide 1
Prepaid By: SMITALI SAKA
Date: 10/01/2025
CLIENT KONNECT

## Slide 2: Situation/Problem/Opportunity:
Situation:
SOONY Company has observed a significant increase in customer interactions and transactions. However, the existing system lacks a unified approach to managing customer relationships effectively. The business is facing challenges in tracking customer communication, understanding customer needs, and maintaining a competitive edge in a rapidly evolving market.
Problem:
Current systems are fragmented, leading to duplicate efforts and missed opportunities in managing customer data.
Lack of centralized data analytics tools to analyze customer behavior and preferences.
Difficulty in personalizing customer experiences and addressing grievances promptly.
Sales, marketing, and support teams lack a single platform for collaboration, resulting in inconsistent customer communication.
Opportunity:
Implementing a CRM system will consolidate all customer data in one platform, reducing redundancies and improving efficiency.
Leveraging CRM tools for personalized communication, automated workflows, and timely responses can boost customer satisfaction and retention.
Real-time analytics and reporting will empower the company to identify trends, predict customer needs, and make informed strategic decisions.
A CRM solution will foster better coordination among teams, ensuring a seamless customer journey across all touchpoints.

## Slide 3: Purpose Statement (Goals): The purpose of the CRM project, "Client Konnect ", is to enhance SOONY Company's ability to manage and nurture customer relationships effectively. The project aims to achieve the following goals:
Centralized Customer Data: Establish a single source of truth by consolidating customer information into a centralized, easily accessible database.
Enhanced Customer Experience: Enable personalized and timely interactions with customers to improve satisfaction, retention, and loyalty.
Improved Sales Processes: Streamline lead tracking, follow-ups, and conversions to increase sales productivity and close rates.
Data-Driven Decision Making: Leverage advanced analytics and reporting tools to gain insights into customer behavior, sales trends, and campaign effectiveness.
Increased Operational Efficiency Automate repetitive tasks, reduce manual errors, and enable teams to focus on strategic activities that drive customer satisfaction.
Scalability for Future Growth Build a CRM system capable of adapting to the evolving needs of the business and scaling with customer growth.
Cross-Department Collaboration: Foster collaboration between sales, marketing, and customer service teams by ensuring seamless data sharing through the CRM.

## Slide 4: Project Objectives:
Centralized Customer Relationship Management: Develop a unified system to store and organize all customer-related information, ensuring easy accessibility and accuracy.
Enhance Customer Communication: Implement features such as email automation, chat integration, and personalized messaging to improve customer engagement.
Improve Customer Support Services: Establish a ticketing system to address customer issues promptly and track their resolution status.
Provide Data-Driven Insights: Integrate analytics and reporting features to monitor customer behavior, sales performance, and campaign effectiveness.
Strengthen Team Collaboration: Offer shared dashboards and communication tools to align sales, marketing, and support teams for a cohesive customer experience.
Enhance Customer Retention Strategies: Use the CRM to identify customer churn risks, segment customer groups, and implement targeted retention campaigns.
Enable Workflow Automation: Automate repetitive tasks like data entry, follow-up emails, and reminders to reduce manual workload and increase productivity.
Ensure Data Security and Compliance: Incorporate features to protect customer data and comply with industry regulations such as GDPR or other relevant standards.
Measure ROI on CRM Investment: Establish KPIs (e.g., increased sales, reduced response time, improved customer satisfaction scores) to evaluate the success of the CRM implementation.

## Slide 5: Success Criteria:
Customer Data Centralization: All customer information is consolidated into a single, accessible system with 95% accuracy in data migration from legacy systems.
Improved Customer Engagement: A measurable increase in customer interaction rates (e.g., email open rates, response rates) by at least 20% within the first six months of implementation.
Enhanced Lead Conversion: Lead-to-customer conversion rates improve by 15% within the first year of deployment.
Reduced Resolution Times: Average customer issue resolution time decreases by 30% through the implementation of ticketing and automation features.
User Adoption and Satisfaction: At least 90% of sales, marketing, and support team members actively use the CRM system within three months of launch, with a satisfaction rating of 8/10 or higher in post-implementation surveys.
Increased Customer Retention: Customer churn rate is reduced by 10% within the first year by leveraging CRM insights and personalized retention strategies.
Operational Efficiency Gains: Repetitive task automation reduces manual workloads by 25%, allowing teams to focus on strategic initiatives.
Actionable Insights and Reporting: Management reports and dashboards deliver accurate insights, enabling data-driven decision-making with a 100% adoption rate by leadership teams.
Scalability for Future Growth: The CRM system is capable of handling a 50% increase in customer data and interactions without performance degradation.
Compliance and Security: The CRM system complies fully with all relevant data protection regulations, with no reported security breaches within the first year.

## Slide 6: Methods/Approach:
Agile Scrum Methodology
Sprint Planning: Break the project into 2-week sprints, with defined objectives and deliverables for each sprint.
Daily Stand-Ups: Conduct daily meetings to track progress, identify roadblocks, and ensure team alignment.
Sprint Reviews and Retrospectives: Evaluate deliverables at the end of each sprint and identify areas for improvement in subsequent iterations.
Stakeholder Collaboration: Regular meetings with stakeholders to gather requirements, share updates, and validate project progress.
Use of workshops, brainstorming sessions, and interviews to ensure all business needs are addressed.
Requirement Gathering and Prioritization: Gather and document requirements through user stories, use cases, and acceptance criteria.
Prioritize features based on business impact, customer needs, and feasibility using techniques like MoSCoW
Technology Integration: Select and integrate a CRM platform (e.g., Salesforce, custom-built) based on SOONY’s business needs and scalability requirements. Ensure compatibility with existing systems (e.g., ERP, email tools) for seamless data flow.
Automation and Optimization: Identify repetitive tasks and implement workflow automation to improve operational efficiency.
Configure and test CRM features like lead management, ticketing, and email automation.
Testing and Quality Assurance: Conduct unit testing, integration testing, and user acceptance testing (UAT) to ensure the system meets all functional and non-functional requirements. Address feedback promptly to maintain quality standards.
Training and Change Management: Develop training programs and materials to onboard team members effectively. Host workshops and provide ongoing support to encourage user adoption. Use change management strategies to minimize resistance and ease the transition to the new system.
Continuous Improvement: Collect user feedback post-implementation to refine the system and enhance user experience. Monitor performance metrics and adjust features as needed to align with evolving business goals.

## Slide 7: Resources:
People:
Core Project Team: 9 people
Stakeholders/SMEs: Varies, depending on the project phase and business area
Project Team Members:
Project Manager
Business Analyst
CRM Developer
Quality Assurance (QA) Engineer
Scrum Master
Data Analyst
Trainers
Stakeholders
Subject Matter Experts (SMEs)
Time: The project implementation is to be completed within 12 months.
Budget:
Hardware and Software: Costs associated with SALES ONE licenses and any additional hardware requirements – not to exceed ₹6,075,000.
Training and Services: Costs for user training, support services, and professional development – not to exceed ₹1,640,000.
Other:
Third-party Software Evaluation: Expenses for evaluating third-party solutions for integration – not to exceed ₹1,600,000 .
Site Visits and Reports: Costs for site visits, industry benchmarking (e.g., Dataquest reports), and external consultations – not to exceed ₹2,900,000.

## Slide 8: Risks and Dependencies:
Risks:
Migrating existing customer data from legacy systems to the new CRM may result in data inconsistencies, corruption, or loss.
Employees may resist transitioning to the new CRM system, impacting user adoption and engagement.
Integrating the CRM with other systems (e.g., ERP, email platforms, marketing tools) may cause compatibility issues or delays.
The CRM system may not be delivered on time due to unforeseen technical issues, resource shortages, or scope creep.
The project could exceed the estimated budget due to unexpected costs, additional features, or longer-than-expected development time.
The CRM may not meet industry standards or regulatory requirements (e.g., GDPR, data privacy laws), leading to security vulnerabilities or legal issues.
Bugs or defects in the CRM system could lead to poor performance, negatively affecting user experience and business operations.
Dependencies:
The project is highly dependent on the availability and involvement of key stakeholders and SMEs for requirements gathering, reviews, and testing.
The selection and licensing of the CRM platform (e.g., Salesforce, Hub Spot) and any necessary third-party tools must occur on time.
If the project relies on external consultants or third-party vendors for specific CRM customizations or integrations, delays or resource shortages from these parties can impact timelines.
The project requires access to development environments, cloud infrastructure, and CRM platform licenses to proceed smoothly.
The project depends on the availability of trainers and the timely preparation of training materials to ensure user adoption.
If the CRM involves handling sensitive customer data, the project may depend on legal and compliance approvals before launching.

## Slide 9
Project Sponsor: Riya Mehta
Project Manager: Rajesh Kumar