## Slide 1
Prepaid By: NACHIKET HEMLANI
Date: 09/01/2025
SALES ONE

## Slide 2: Situation/Problem/Opportunity:
Situation:
The company currently lacks an efficient system to manage customer relationships, leading to missed opportunities for upselling, cross-selling, and customer retention. Existing processes rely on manual efforts, scattered spreadsheets, or outdated systems, causing inefficiencies.
Problem:
Poor customer data management: Inconsistent and incomplete customer data across departments.
Low customer engagement: Delayed or irrelevant communication with customers.
Inefficient sales process: Difficulty tracking leads and follow-ups, resulting in lost sales opportunities.
Lack of insights: No centralized dashboard or analytics to understand customer behavior or forecast trends.
High churn rate: Inability to identify and address at-risk customers in time.
Opportunity:
Implementing a CRM system can centralize customer data, making it accessible across teams.
Automation of routine tasks (e.g., email campaigns, lead nurturing) can save time and reduce errors.
Enhanced analytics and reporting can provide actionable insights into customer behavior and sales trends.
Improved customer experience can lead to higher satisfaction and loyalty, reducing churn rates.
Streamlined sales and marketing processes can increase efficiency and revenue generation.

## Slide 3: Purpose Statement (Goals):
Goals
Centralized Customer Data: Establish a single source of truth by consolidating customer information into a centralized, easily accessible database.
Enhanced Customer Experience: Enable personalized and timely interactions with customers to improve satisfaction, retention, and loyalty.
Improved Sales Processes: Streamline lead tracking, follow-ups, and conversions to increase sales productivity and close rates.
Data-Driven Decision Making: Leverage advanced analytics and reporting tools to gain insights into customer behavior, sales trends, and campaign effectiveness.
Automation and Efficiency: Automate routine tasks like email marketing, lead scoring, and customer support to save time and reduce manual errors.
Reduced Customer Churn: Identify and proactively engage at-risk customers to improve retention rates and long-term profitability.
Cross-Department Collaboration: Foster collaboration between sales, marketing, and customer service teams by ensuring seamless data sharing through the CRM.

## Slide 4: Project Objectives:
Implement a Centralized CRM System: Deploy a CRM platform that consolidates customer data across all departments, ensuring a unified view of each customer.
Automate Key Business Processes: Introduce automation for sales, marketing, and customer service workflows, including lead tracking, email campaigns, and customer follow-ups.
Enhance Customer Engagement: Enable personalized communication strategies to improve customer satisfaction, retention, and loyalty.
Improve Sales and Lead Management: Provide tools for efficient lead capturing, qualification, and pipeline tracking, resulting in higher conversion rates.
Enable Real-Time Analytics and Reporting: Implement dashboards and reporting features to monitor customer behavior, sales performance, and campaign success in real time.
Integrate CRM with Existing Systems: Ensure seamless integration of the CRM with current tools (e.g., ERP, email, or e-commerce platforms) for a streamlined workflow.
Train Employees on CRM Usage: Conduct training sessions to ensure team members are proficient in using the CRM effectively for their respective roles.
Reduce Customer Churn: Identify at-risk customers through predictive analytics and take proactive measures to retain them.
Measure ROI on CRM Investment: Establish KPIs (e.g., increased sales, reduced response time, improved customer satisfaction scores) to evaluate the success of the CRM implementation.

## Slide 5: Success Criteria:
Centralized Data Management:
All customer data is consolidated in the CRM system, accessible by relevant teams, and free from redundancy or inconsistencies.
User Adoption:
At least 90% of targeted users actively use the CRM system within three months of implementation.
Positive user feedback with a satisfaction rating of 85% or higher in post-implementation surveys.
Improved Customer Experience:
Measurable improvement in customer satisfaction scores (e.g., Net Promoter Score, CSAT) within six months.
Reduction in average customer response time by 30%.
Sales Performance Metrics:
Increase in lead conversion rates by 20% within the first year.
Shortened sales cycle duration by 15%.
Growth in revenue from upselling and cross-selling by 10%.
Operational Efficiency:
Automation of at least 70% of repetitive sales, marketing, and support tasks.
Reduction in manual errors by 25%.
Enhanced Reporting and Insights:
Availability of real-time dashboards and analytics used consistently by management to make data-driven decisions.

## Slide 6: Methods/Approach:
Requirement Gathering and Analysis:
  Conduct stakeholder interviews, workshops, and surveys to gather detailed requirements.
  Document functional, technical, and business requirements.
Solution Design and Selection:
  Evaluate SALES ONE application modules (e.g., CRM, Projects, Books) based on the collected requirements.
  Finalize the solution design and configuration plan in consultation with stakeholders.
Prototyping:
  Demonstrate the prototype to key users for feedback and validation.
  Make iterative improvements based on feedback.
System Integration:
  Plan and execute integration with existing systems, such as ERP, legacy databases, or third-party applications..
Testing and Quality Assurance:
  Perform unit, system, and user acceptance testing (UAT) to ensure functionality and reliability.
  Address all issues and validate fixes before the go-live phase.
Training and Change Management:
  Develop user manuals, guides, and training materials tailored to various user groups.
Deployment and Implementation:
  Execute the phased rollout or full deployment of the SALES ONE solution.
  Provide real-time support during the transition to the new system.
Post-Implementation Support and Monitoring:
  Monitor system performance and address initial user concerns.
  Establish a maintenance plan for ongoing updates and support.
Performance Review and Optimization:
  Optimize workflows and automation based on business growth and evolving needs.

## Slide 7: Project methodology: Agile methodology is an iterative and flexible approach to project management and software development. It emphasizes collaboration, customer feedback, and small, frequent releases of working software. Teams work in short cycles called & “sprints” (typically 1-4 weeks), where they plan, develop, test, and review features. Agile prioritizes adaptability, responding to changes quickly, and delivering value early and continuously throughout the project lifecycle. Popular Agile frameworks include Scrum and Kanban.
Project framework:
Scrum is an Agile framework used to manage and complete complex projects, especially in software development. It divides work into time-boxed iterations called sprints (usually 1-4 weeks). Key roles in Scrum include:
Product Owner: Defines and prioritizes features (Product Backlog).
Scrum Master: Facilitates the process and removes obstacles.
Development Team: Executes the work during sprints.
Key ceremonies include:
Sprint Planning: Decides what work will be done during the sprint.
Daily Standup: A short daily meeting to discuss progress and challenges.
Sprint Review: A demonstration of completed work at the end of a sprint.
Sprint Retrospective: A meeting to discuss what went well and areas for improvement.
Scrum emphasizes continuous improvement, accountability, and collaboration.

## Slide 8: Product Vision Document: Sales One Project Name: Sales One CRM Project Vision: The Sales one CRM System will automate manual administrative tasks, streamline sales workflows, and provide real-time insights to sales teams. By reducing repetitive tasks and enhancing productivity, the system will enable sales representatives to focus on what they do best: engaging with customers and closing deals. The system aims to improve overall sales performance, increase revenue, and drive business growth.

## Slide 9: Resources:
People:
Project Team Members:
  Client Community: Subject matter experts (SMEs), end-users, and stakeholders to provide requirements, validate designs, and support testing.
  ITS Team: Technical leads, SALES ONE solution architects, developers, and testers responsible for configuration, integration, and deployment.
  Project Manager: Oversees timelines, resource allocation, and deliverables.
  Change Management Specialist: Supports training and user adoption strategies.
Time: The project implementation is to be completed within 24 months.
Budget:
Hardware and Software: Costs associated with SALES ONE licenses and any additional hardware requirements – not to exceed Rs. 1.5 cr.
Training and Services: Costs for user training, support services, and professional development – not to exceed Rs. 60Lac.
Other:
Third-party Software Evaluation: Expenses for evaluating third-party solutions for integration – not to exceed Rs. 50Lac.
Site Visits and Reports: Costs for site visits, industry benchmarking (e.g., Dataquest reports), and external consultations – not to exceed Rs. 40Lac.

## Slide 10: Risks and Dependencies:
Risks
Loss of data integrity or incomplete data during migration from legacy systems to the CRM.
Employees may resist adopting the new CRM due to lack of familiarity or perceived complexity.
Difficulty integrating the CRM with existing systems like ERP, email platforms, or marketing tools.
Unexpected costs related to customization, licensing, or implementation delays.
Delays or issues from third-party CRM vendors or consultants.
Adding new requirements mid-project can lead to delays and budget increases.
The CRM system may perform poorly under heavy usage or fail to meet performance expectations.
Dependencies
Dependency: Active involvement of stakeholders to provide input, approve decisions, and drive adoption.
Dependency: The quality of existing customer data determines the success of migration and CRM usability.
Dependency: A reliable IT environment (e.g., servers, cloud services, network stability) is essential for CRM functionality.
Dependency: Timely and quality support from the CRM vendor or implementation partner for setup and issue resolution.
Dependency: Smooth and successful integration with other platforms (e.g., ERP, marketing tools) is critical for end-to-end workflows.
Dependency: Adequate resources and time must be allocated to train employees and manage resistance to change.
Dependency: Ensuring the CRM aligns with legal and regulatory requirements for data handling and privacy.

## Slide 11
Project Sponsor:
BIMBSAR SINGH
Project Manager:
ANIKET MALPEKAR