## Slide 1: Project Title :- Storenic
Date – 03/02/2025
Domain : E - Commerce
Prepared By : Kunal Khadse

## Slide 2
Situations :
Rapid Growth of eCommerce :
The global eCommerce industry is expanding rapidly, due to increasing internet and smartphone usage.
More consumers prefer online shopping due to convenience, competitive pricing, and wide product variety.
The rise of digital payments and fintech solutions is making online transactions more seamless.
Competitive Landscape :
Established players like Amazon and niche eCommerce sites dominate the market, making differentiation crucial.
Small and medium-sized businesses are increasingly shifting online, leading to competition in specific niches.
The demand for personalized and localized experiences is growing, creating room for new entrants with a unique value proposition.
Changing Consumer Behavior & Expectations :
Customers expect fast delivery, multiple payment options, hassle free returns, and personalized recommendations.
The rise of social commerce is reshaping buying habits.
Sustainability and ethical sourcing have become key factors influencing purchasing decisions.

## Slide 3: Problems :
Customer Trust & Brand Recognition :
As a new entrant, Storenic needs to build credibility and brand awareness to compete with established players.
Consumers may hesitate to share payment details or purchase from an unfamiliar platform.
Generating positive customer reviews and testimonials is essential to gaining trust.
Logistics & Supply Chain Management :
Ensuring timely and cost-effective delivery can be a challenge.
Managing inventory effectively to prevent stockouts or overstocking issues.
Handling product returns and refunds efficiently to maintain customer satisfaction.
High Customer Acquisition Costs :
Digital advertising costs (Google Ads, Facebook Ads, influencer marketing) are rising, making customer acquisition expensive.
Retaining customers through loyalty programs, personalized offers, and excellent service is crucial to reducing marketing costs.

## Slide 4: Opportunities :
Niche Market & Unique Selling Proposition (USP) :
Instead of competing with giants, Storenic will focus on a specialized market (eco-friendly products, local artisans).
Offering exclusive, hard-to-find products can attract a loyal customer base.
Partnering with small businesses and independent sellers to create a curated shopping experience.
Technology-Driven Customer Experience :
Implement AI-based recommendations and chatbots for personalized shopping assistance.
Offer a seamless mobile-first experience with a fast, user-friendly app.
Cross-channel & Social Commerce Strategies :
Integrate online and offline channels, allowing customers to order online and pick up in-store.
Leverage influencer marketing and social media shopping (Instagram, WhatsApp commerce) to drive engagement.
Create a subscription or loyalty program to encourage repeat purchases and customer retention.

## Slide 5: Purpose Statement :
Storenic aims to revolutionize online shopping by providing a seamless, personalized, and trustworthy eCommerce experience. Our goal is to empower businesses and consumers by offering a diverse range of high-quality products, ensuring fast delivery, secure transactions, and exceptional customer service. By leveraging technology, innovation, and strategic partnerships, Storenic aspires to become a preferred destination for modern shoppers while supporting small businesses and sustainable practices.
Goals :
Business Growth & Market Expansion
Customer-Centric Experience
Technological Advancement & Innovation
Security & Trust
Sustainability & Ethical Commerce
Revenue Growth & Profitability

## Slide 6: Project Objectives :
Develop a User-Friendly Platform : Create a secure, responsive, and intuitive Storenic website and mobile app.
Expand Vendor & Product Listings : Onboard diverse sellers and maintain an efficient inventory system.
Ensure Secure Transactions : Integrate multiple payment options with fraud protection.
Optimize Logistics & Delivery : Partner with reliable couriers for fast, trackable shipping.
Boost Marketing & Customer Acquisition : Use SEO, social media, and influencer marketing to drive traffic.
Enhance Customer Support & Retention : Provide 24/7 support, loyalty programs, and AI chatbots.
Promote Sustainability & Ethical Commerce : Offer eco-friendly products and support small businesses.

## Slide 7: Success Criteria :
The success of Storenic will be measured by key performance indicators across multiple areas. A high user engagement and retention rate, along with positive reviews and repeat purchases, will indicate customer satisfaction. Achieving steady sales growth and revenue targets while increasing the average order value (AOV) will reflect financial success. A strong vendor network with quality sellers and high satisfaction levels will be essential for product diversity.
The website and app performance must ensure fast loading speeds, minimal downtime, and a seamless user experience. Efficient logistics and delivery operations will be measured by on-time delivery rates and minimized return issues. Marketing effectiveness will be assessed by increased brand awareness, website traffic, and improved conversion rates.
Providing high-quality customer support, quick query resolution, and achieving high customer satisfaction (CSAT) scores will enhance trust. Security and compliance will be maintained by ensuring data protection, secure transactions, and adherence to eCommerce regulations. Additionally, sustainability initiatives, such as promoting eco-friendly products and using green packaging, will contribute to the platform’s long-term impact. Finally, successful scalability and expansion into new markets and product categories will determine Storenic’s ability to grow and compete in the evolving digital marketplace.

## Slide 8: Methods And Approaches :
The Waterfall methodology follows a linear and sequential approach, meaning each phase must be completed before moving to the next. It is well-suited for structured projects where requirements are well-defined from the beginning.
The team size will depend on the scope, complexity, and timeline of the Storenic eCommerce project. For a medium to large-scale project using the Waterfall methodology.
Requirements gathering where the elicitation techniques have been applied like brainstorming, use case specifications, JAD sessions and needed elicitations techniques to gather the requirements
All gathered requirements will undergo thorough validation sessions with stakeholders to ensure clarity and completeness, followed by formal sign-off before proceeding to the design phase.
Once requirements are locked, no changes will be made unless a formal Change Request (CR) is submitted, reviewed, and approved.
Development teams will follow a strict timeline without shifting priorities mid-development. Code reviews and milestone tracking will be conducted at predefined intervals, not in daily stand-ups.

## Slide 9: Methods and Approaches :
Development will follow a strict timeline with predefined milestones. Progress will be monitored using Gantt Charts, with periodic code reviews and milestone tracking.
Quality Assurance (QA) begins only after development is 100% complete. Functional, Performance, and Security Testing will be conducted based on pre-defined test cases.
Bug tracking will be managed using Jira, with fixes scheduled in structured maintenance cycles rather than immediate resolution.
User Acceptance Testing (UAT) will be done at the end of testing, not after each feature.
The entire system will be deployed as a whole, not in iterative increments. A staging environment will be set up before final deployment to production.
A Project Progress Report, prepared by the Product Owner, will track remaining tasks. Power BI and Tableau will be used for report generation.
Bug fixes & patches will be released in scheduled maintenance cycles. Change Requests (CRs) will go through formal approval before implementation.
Future updates will be planned as new projects rather than integrated continuously.

## Slide 10: Resources :
People (Project Team Members) :
The Storenic project will require a 20-30 members team covering business, technical, design, QA, marketing, and support functions. The business team (PM, BA, stakeholders) will define requirements, while the technical team (developers, database admins, DevOps) will handle development and infrastructure. UI/UX designers will focus on user experience, and QA testers will ensure quality. A marketing team will drive customer acquisition, and a support team will assist users post-launch.
Time (Project Duration) :
Following the Waterfall methodology, the project will take approximately 12-18 months. Requirements gathering (2-3 months) will finalize scope, followed by design (2-3 months) to establish system architecture. The development phase (6-8 months) will build core functionalities, after which testing (2-3 months) will ensure security and performance. Finally, deployment and post-launch support (1 month) will prepare for go-live.
Budget :
The budget will cover cloud hosting (AWS, Azure), software licenses, payment gateway integrations (Stripe, PayPal), and logistics services. Marketing expenses will include SEO, digital ads, and influencer promotions. Funds will also be allocated for training, vendor onboarding, and customer support tools (chatbots, helpdesk software) to ensure smooth operations. Budget ranges from 10 Million if all convenience has included.

## Slide 11
Category | Budget Allocation | Percentage
Development & Technology | 4 Million | 40%
Marketing & Customer Acquisition | 3 Million | 30%
Testing & Quality Assurance | 1 Million | 10%
Operations & Support | 1.5 Million | 15%
Miscellaneous & Contingency | 0.5 Million | 5%
Total Budget | 10 Million | 100%
Budget Allocation Summary :
Technologies :
Java
REACT.js
MySQL
Apache Kafka
O Auth Or JSON Web Tokens
AWS
Microsoft Azure
Google Cloud Platform
GitHub and GitLab
Jenkins (Automated Deployment)

## Slide 12
Risks :
Technical Risks : Scalability issues, security threats (data breaches, fraud), and failures in third-party APIs (payments, logistics) may disrupt operations.
Business Risks : Competition from established platforms, vendor/supplier delays, and challenges in customer retention (cart abandonment, poor support) may impact growth.
Project Risks : Scope creep, budget overruns, and resource shortages (developers, testers, BAs) could delay project delivery.
Dependencies :
Technology Dependencies : Hosting services (AWS/GCP), stable frameworks and third-party integrations (payment gateways, logistics, CRM).
Business Dependencies : Reliable vendor partnerships, efficient logistics, and compliance with data protection laws (GDPR, PCI-DSS).
Project Dependencies : Timely stakeholder approvals, smooth team coordination, and effective marketing for customer acquisition.
Risks and Dependencies :

## Slide 13: To Be Completed by Appropriate Manager :
Otto Group Miss. Erin Carter
Project Sponsor Project Manager