## Slide 1: HOSPITAL MANAGEMENT SYSTEM
Prepared by : Shaik Javid Afreed
Date : 05/01/2025

## Slide 2: INTRODUCTION
Hospital Management System is a system enabling hospitals to manage information and data related to all aspects of healthcare – processes, providers, patients, and more, which in turn ensures that processes are completed swiftly and effectively.
When one thinks of the various aspects and departments of a hospital, it becomes apparent that an HMS is critical.
The hospital database management system was introduced in 1960, and has greatly evolved since then – with the ability to integrate with the existing facilities, technologies, software, and systems of a hospital.
Today, patients can begin the process of healthcare in the palm of their hand – the mobile devices and apps – make this possible i.e from manual to automation process

## Slide 3: Problems and Opportunities
Patient safety
Regulatory compliance
Billing
Increasing costs
Appointment and schedule management
Opportunities
Staffing shortages
Poor sanitation
Digital adoption
Patient satisfaction

## Slide 4
The goals of a hospital management system (HMS) project can include:
Improving patient experience
Reducing errors
Increasing efficiency
Reducing costs
Quick access to data
Secure messaging
Other goals of an HMS project can include:
Maintaining the day-to-day state of patient admission and discharge.
Keeping a list of doctors, medicines, and bills.
Keeping records of employee salary structure.
Keeping the best laboratory facilities and diagnostic tools.
Keeping explicit details about patients' diseases, diagnosis, and management.

## Slide 5
Business Analyst (BA) plays a crucial role at each stage of the development lifecycle. Their responsibilities include ensuring that the system meets the hospital's functional and non-functional requirements. Below are the BA's duties,
Requirement Gathering and Analysis: To Conduct stakeholder meetings (e.g., with doctors, administrators, nurses, and IT staff) to gather comprehensive requirements. Identify and document functional requirements, such as patient registration, appointment scheduling, billing, and reporting.
Prepare detailed documentation, such as: Business Requirement Document (BRD).Functional Requirement Specification (FRS).Create process flow diagrams and use cases to visualize workflows (e.g., patient admission or discharge processes).Validate requirements with stakeholders and get sign-off before moving to the next phase.
2. System Design : Collaborate with system architects and designers to ensure the design aligns with business requirements. Provide inputs for: Data flow diagrams (DFDs).Entity-relationship diagrams (ERDs) for the database structure. User interface (UI) design requirements based on user preferences and usability standards. Ensure the system design includes interoperability with existing systems like Electronic Medical Records (EMR) or laboratory systems.
3. Implementation (Development):Serve as a liaison(co-operation) between developers and stakeholders to clarify business requirements . Address any requirement-related questions or ambiguities raised during development . Conduct periodic reviews of the implementation progress to ensure alignment with the documented requirements.

## Slide 6
4. Testing Collaborating with the Quality Assurance (QA) team to develop test cases based on requirements . Validate the test plans and ensure all functionalities are thoroughly tested.
Participate in User Acceptance Testing (UAT) to confirm the system meets the business needs . Log defects and ensure they are resolved before deployment.
5. Deployment Assist in planning and coordinating the deployment of the HMS in the hospital environment.
Prepare user manuals, training materials, and FAQs for end-users . Conduct training sessions for staff on using the system.
6. Maintenance Gather feedback from users after deployment to identify issues or enhancement opportunities. Update requirement documentation for system changes or upgrades.
Assist in ensuring ongoing compliance with healthcare regulations.

## Slide 7
The success criteria for a hospital management system (HMS) are typically aligned with the project's objectives, stakeholder expectations, and organizational goals. Below are the key success criteria:
Fulfillment of Requirements
On-Time Delivery
Within Budget
Regulatory Compliance
Quality Assurance
Ease of Use
Stakeholder Satisfaction
8. Seamless Integration
9. System Scalability
10. Minimal Downtime
11. Effective Training and Support
12. Long-Term Sustainability

## Slide 8: RESOURCES
1.Project Team:(HUMAN RESOURCE)
1. Business Analyst (BA):Gather and document requirements, create workflows, and ensure alignment with hospital operations.
2. Project Manager (PM):Plan, organize, and oversee the project timeline, budget, and team coordination.
3. Developers: Backend developers for server-side logic and database integration. Frontend developers for user interfaces. Mobile app developers (if applicable) for patient or staff mobile apps.
4. Quality Assurance (QA) Testers: Perform system, integration, and user acceptance testing (UAT).
5. UI/UX Designers: Create intuitive and user-friendly interfaces tailored for hospital staff and patients.
6. System Architect: Design the system's overall architecture and ensure scalability and performance.
7. Database Administrator (DBA):Design, implement, and maintain the database system.
8. IT Support Staff: Provide technical support for deployment, maintenance, and troubleshooting.
9. Trainers: Conduct training sessions for hospital staff and prepare user manuals.
Stakeholders:
Hospital administrators. Doctors, nurses, and paramedical staff.
IT staff within the hospital.
Patients (for user portals or mobile apps).

## Slide 9
2. Technical Resources
Hardware Servers: On-premise servers or cloud infrastructure to host the HMS.
Networking Equipment: Routers, switches, firewalls, and VPNs for secure connectivity.
Workstations and Devices: Computers, tablets, or terminals for staff use. Mobile devices for patient and staff apps (if applicable).
Barcode Scanners: For inventory and patient ID management.
Printers and Labeling Machines: For generating patient reports, prescriptions, and labels.
3. Financial Resources
Development Budget : Salaries for team members . Cost of software licenses, hardware, and hosting services. Contingency Fund: Reserved for unexpected expenses or scope changes.
Operational Costs : Maintenance, upgrades, and user support post-deployment.---
4. Time Resources
Project Timeline : Clearly defined milestones for each phase: Requirements, Design, Development, Testing, Deployment, and Maintenance.
Buffer Time: Built-in contingencies for addressing delays or unexpected issues.
5. Knowledge and Learning Resources
Reference Materials : Books, articles, and case studies on hospital management systems.
Regulatory Guidelines: Relevant healthcare standards and compliance rules.

## Slide 10
6. Miscellaneous Resources
Physical Space: Workstations or meeting rooms for the development team and stakeholder discussions. Communication Tools : Email, video conferencing tools (e.g., Zoom, Teams), and instant messaging platforms.
ESTIMATED TIME FOR THE PROJECT:
Core Implementation (Phases 1–5): Approximately 27–37 weeks (6–9 months).
BUDGET COST FOR THE PROJECT IS AROUND : 4 CRORES.

## Slide 11: RISKS AND DEPENDENCIES FOR (HMS)
Risks
Data security risks
System Risks
Implementation
Data Accuracy
User Adoption
Compliance & legal
Financial
vendor

## Slide 12
Dependencies:
Electronic health records
Laboratory information management system
Radiology information system
Pharmacy Management system
Insurance & billing Systems
Appointment Scheduling & patient Management system
Tele medicine & Remote consultation Platform
Communication Tools like (SMS,E-mail , Microsoft teams, zoom meet)
Cloud storage & Hosting Solutions

## Slide 13
To Be Completed by Appropriate Manager:
Project Sponsor : Williamson
Project Manager : Henry-Mark
Henry-Mark

## Slide 14
THE END