## Slide 1
Situations/Problems:
  High volume of loan applications
  New updates not accommodated
  Limited reporting and analytics
  No integration with third-party software
  Regulatory compliance challenges
  Lack of visibility into workflow execution
  Updating workflow without disrupting running instances

## Slide 2
Opportunities:
  High volume of loan in case if business expansion can be accomplished
  All the required high end reports can be easily accessible
  Direct information can be downloaded from the third-party software
  All the Regulatory compliances can be followed promptly
  Future enhancements can be accommodated easily without disrupting the current software

## Slide 3
Purpose of Cadence Enhancement Project:
  Improving scalability and performance
  Ensure compliance with financial regulations
  Provide comprehensive reporting and analytics
  Enhancing reliability and fault tolerance
  Make it easier for teams to transition to Cadence or upgrade existing deployments
  Improving efficiency by lowering latency, faster processing and calculations
  Smooth integration with third-party websites like DU, Credit Bureau

## Slide 4
Project objectives:
  Optimizing the software to handle increasing workloads and ensure reliable performance under various conditions
  Addressing user feedbacks to improve the overall experience
  Building a resilient system capable of handling failures gracefully
  Enhancing the ability of Cadence to integrate with third-party systems and tools
  Implement secure data storage and security for sensitive information
  Ensuring that the system can adapt quickly to changing business needs and technological advancements
  Implementing changes without disrupting existing workflows

## Slide 5
Success Criteria:
  Efficiency in loan processing with minimal delays
  Positive feedback from customers and staff regarding ease of use and reliability
  The system adheres to all applicable financial regulations and standards
  All customer and financial data are stored and transmitted securely with no breaches reported
  Enhancements ensuring that Cadence can adapt to future requirements

## Slide 6
  The system can handle an increasing number of users and transactions as the business grows
  Advanced analytics provide actionable insights for risk management and performance optimization
  Operational costs are reduced through process automation and streamlined workflows
  The project meets the expectations of the stakeholders and end users

## Slide 7
Methods and Approaches: We have selected Scrum Framework of Agile Methodology for the enhancement project.
AGILE APPROACH
Defining the Vision and objectives
Forming the Agile Team
Conduct Backlog Grooming and Prioritization
Planning the first Sprint
Executing the Sprint
Demonstrate Incremental Progress
Repeat the Sprint Cycle
Deployment and Rollout

## Slide 8
Stage 1: Defining the Vision and Objectives
  The purpose of this stage is to establish a clear understanding of why this project is being undertaken
  We will collaborate with the stakeholders to define the project goals
  Documenting the expected outcomes
  Prioritizing the key enhancements required

## Slide 9
Stage 2: Forming the Agile Team
  We will assemble a cross-functional team to deliver the enhancements
  We will assign the roles to Product Owner, Scrum Master, Developers, Testers
  We will identify the Subject Matter Experts (SME) like Cadence specialists, DevOps Engineers

## Slide 10
Stage 3: Conduct Backlog Grooming and Prioritization
  We will create and refine the product backlog
  Break down the project into user stories, epics and tasks
  Prioritize backlog based on business value (BV) and Technical Complexity
  We will use the software like Jira to manage the backlog

## Slide 11
Stage 4: Planning the first Sprint
  The purpose of this stage is to establish a clear plan for the initial iteration
  We will select a manageable set of backlog items for the sprint
  We will define the sprint goal
  We will create a sprint backlog

## Slide 12
Stage 5: Executing the Sprint
  We will develop, test and deliver incremental enhancements
  Below are the key activities –
    Daily Stand-Ups: To track the progress of the sprint
    Development: Implementing enhancements like new features, process improvements and integrations
    Testing: Performing unit testing, integration testing and performance testing to validate changes
  We will conduct sprint retrospective meeting at the end of each sprint
  We will discuss what went well, what didn’t and what can be improved

## Slide 13
Stage 6: Demonstrate Incremental Progress
  We will showcase the completed work to stakeholders for feedback
  We will conduct sprint reviews
  We will highlight the functionality delivered during the sprint
  We will gather feedback for refinement

## Slide 14
Stage 7: Repeat the Sprint Cycle
  We will continuously deliver the value through iterative enhancements
  We will refine the backlog based on feedback and priorities
  We will Plan, Execute and Review each sprint
  We will maintain the pace while delivering quality improvements
  We will validate enhancements against stakeholders requirements

## Slide 15
Stage 8: Deployment and Rollout
  We will safely deploy the enhancements to production environment
  We will perform staged deployment to minimize risk
  We will monitor post-deployment issues and address them promptly
  We will validate final project performance
  We will document lessons learned and best practices

## Slide 16
Meetings held in Sprint
  Sprint Planning Meeting: This happens at the beginning of each sprint. In this meeting, the team decides what they will be delivering in this sprint.
  Daily Scrum Meeting: This meeting happens each day where the team will answer just 3 questions –
  What did you do today?
  What will you do tomorrow?
  Are there impediments that is slowing or stopping you?
  Sprint Review Meeting: This happens at the end of the sprint where team will demo the completed stories to the product owner and get it cleared.
  Sprint Retrospective Meeting: This happens at the end of the sprint where the team will answer the 3 questions –
  What went well in the sprint?
  What did not go well?
  What the required area of improvement in the next sprint?

## Slide 17
Resources
BA: Chandni Bhandari
Scrum Master: Mayank
Product Owner: Mike
DB Admin: John Wick
Developers: Juhi, Neha, Priyank, Nikhil
Testers: Gayatri, Namrata, Ankit
Time Duration
Budget
10 months
Software: 0.20 Crores
Hardware: 0.40 Crores
Salaries: 1.25 Crores
Training: 0.15 Crores
Overall Budget: 2 Crores

## Slide 18
Risk and Dependencies
Risks:
  Uncontrolled expansion of the project scope due to frequent changes
  Insufficient user feedback
  Enhancements can degrade workflow performance or create bottlenecks
  External systems, tools or teams may cause delays
  Team members may lack the required skills for certain aspects of the project
  Dependencies:
  Cadence workflow may interact with external databases or third-party services
  Dependencies on DevOps, security or other technical teams for support
  Dependencies on stakeholders for feedback, approval and decisions

## Slide 19
Thank You