## Slide 1: Deshmukhi Express - Business Analysis Project (Agile Methodology)

## Slide 2: Situation/Problem/Opportunity
- Lack of a same-day courier service from Hyderabad to Deshmukhi (40KM distance)
- Existing delivery services take 2-3 days, causing delays for businesses and individuals
- Need for a fast, reliable, and cost-effective solution

## Slide 3: Purpose Statement (Goals)
- To create a fast and reliable courier service for same-day deliveries
- Develop a mobile and web-based tracking system for users
- Implement an Agile approach for efficient development

## Slide 4: Project Objectives
- Develop a fully functional mobile and web-based courier platform
- Enable real-time tracking and automated notifications
- Reduce delivery time to under 6 hours
- Optimize delivery routes using AI technology

## Slide 5: Success Criteria
- Achieve 95% on-time delivery rate
- Seamless user experience with real-time tracking
- Increase customer base and business adoption
- Minimize operational costs through optimized routes

## Slide 6: Agile Methodology Implementation
- Sprint Planning: Divide development into 2-week sprints
- Daily Stand-ups: Regular progress updates
- Sprint Execution: Develop and test modules
- Sprint Review & Retrospective: Continuous feedback for improvements

## Slide 7: Methods/Approach
- Phase 1: Market research and business model development
- Phase 2: MVP development with essential features
- Phase 3: Testing and iteration based on feedback
- Phase 4: Official launch and scaling operations

## Slide 8: Features of the Deshmukhi Express App
- User Registration & Login
- Order Placement & Tracking
- Payment Gateway Integration
- Driver App for Order Management

## Slide 9: Technology Stack
- Frontend: React Native (Mobile), React.js (Web)
- Backend: Node.js with Express
- Database: Firebase & MongoDB
- APIs: Google Maps for route optimization

## Slide 10: Resources Required
- People: Developers, Delivery Staff, Customer Support
- Technology: Web & Mobile Development Tools
- Budget:
- App Development: ₹5,00,000
- Fleet Procurement: ₹10,00,000
- Marketing & Operations: ₹3,00,000

## Slide 11: Risks & Dependencies
- Risks: Traffic delays, fuel cost fluctuations, competition
- Dependencies: Reliable internet, trained workforce, real-time GPS tracking

## Slide 12: Competitive Advantage
- Faster than traditional courier services
- Cost-effective compared to premium express services
- Real-time tracking ensures transparency and trust

## Slide 13: Business Model
- Revenue Streams:
- Per delivery charge
- Subscription plans for bulk users
- Ad revenue from local businesses

## Slide 14: Future Enhancements
- Expand services to more villages
- Introduce drone-based deliveries
- Partner with e-commerce platforms

## Slide 15: Conclusion
- Deshmukhi Express will revolutionize last-mile delivery
- Agile Methodology ensures flexibility and efficiency
- Ready to launch and scale for future growth
**Project Sponsor:** [Name]
**Project Manager:** [Name]