## Slide 1: BaNCS Enhancement
Prepared By:- Prathamesh B Lohar Date:- 24/12/2024
Situation/problem/opportunity:
The organization currently operates on BaNCS which is the core banking software developed by co. which includes functions for Universal banking and Core banking.
BaNCS has been developed & launched a year before by collaborating 10-12 different Life and Pension system, migrating more than four million policies and customer records across product lines.
Though the application has been developed however, as it got live now there are issues which need to be addressed.
Complexity issue : This application is highly complex, with a large number of features and functionalities. This complexity can make it difficult to learn, use, and maintain effectively.
Implementation Time & Cost : Implementation process can be time consuming due to its complexity and costs for consulting, customization, integration, and testing will be more.
Dependency on Developing company – Once the institution invest heavily in this application it can become difficult to switch to another platform due to the high costs and complexity involved.
Limited Flexibility : Dependency on developing company support and maintenance can limit a financial institution's flexibility and ability to adapt to changing market conditions

## Slide 2
Customization Limitation : The platform may not always perfectly align with the specific needs and requirements of all financial institutions and Extensive customization can be expensive and time-consuming, potentially increasing the overall cost of the project.
Others
Steep Learning Curve: The software can have a steep learning curve for users, requiring extensive training and support.
Potential for Integration Issues: Integrating TCS BaNCS with other systems and applications can be challenging and may require significant effort and expertise.
Dependence on TCS Support: The quality and responsiveness of TCS's support services can be critical for the successful operation of the software.

## Slide 3: Purpose Statement
To Enhance the BaNCS in all respect, as after implementation there has been issues which needs to be addressed. Some updates and Enhancements are required.
Business Purpose - To enhance the BaNCS application to improve operational efficiency, reduce costs, enhance customer experience and modernize the system.
User Purpose - To enhance the BaNCS application to improve user experience, increase productivity, reduce errors, and empower employees with a more efficient system.
BaNCS - To enhance the BaNCS application to improve system performance, scalability, security, and integration capabilities by leveraging modern technologies and best practices.
Strategic Purpose - To enhance the BaNCS application to support the organization's strategic goals, such as digital transformation, growth initiatives, and improved competitiveness.

## Slide 4: Project Objectives & Success Criteria
Objective of this project is to Enhance the BaNCS application…
The new application objective is to provide the following…
Addition of new features and functionality based on user/processors experience and feedback.
Improved flexibility for user and customer experience.
Improve user experience
Upgrade Infrastructure – While delivering or implementing the application need to check underlying technology, infrastructure to support new capabilities and improve performance.
API Integration: Enhance API capabilities to enable seamless integration with other systems and applications.
Lowering the operating cost.

## Slide 5: Success Criteria
Business Objective: The primary goal is to ensure the enhancement project delivers the intended business value. This may involve improved efficiency, reduced costs, increased revenue and enhanced customer experience.
User Satisfaction: The enhancement will result in satisfied end-users. This includes ease of use, functionality that meets their needs, and adequate training and support.
Quality and Stability: The enhancement will be implemented without introducing new bugs or errors. The system should remain stable and reliable after the changes are made.
Customization: Thorough testing would be done to ensure customized features and function as expected and integrate seamlessly with the core system.
Learning Curve: Comprehensive training will be provided along with support materials and implementation of enhancements which will be done in phased manner to allow users to adapt gradually.
Integration Issue: Conducting thorough testing of BaNCS and other system and developing clear data mapping plan with supported documents.
Dependency on company: By preparing a clear service level agreements (SLAs) with company for support dependency issue can be resolved. This can be addressed by exploring alternative support options, such as knowledge bases and online communities.

## Slide 6: Method/Approach
As BaNCS is complex application, the project have received the request for enhancement and the requirements are evolving – Scrum method will be effective.
The Key elements of Scrum which we would be using would be as below…
Sprints: Which are short, timeboxed and reduces risk of scope creep.
Daily stand-up meetings: Where teams progress, roadblock and plans are discussed.
Sprint Planning: A meeting were how the sprint will work is planned.
Sprint review: Where work done is checked to gather feedback on the completed sprint.
Sprint Retrospective: Where past sprints are revisited to identify improvement areas for future sprints
How Agile will be used to enhance BaNCS
Break down the project into smaller, manageable sprints: This allows for faster feedback and reduces the risk of scope creep.
Prioritize features and functionalities: Focus on delivering the most valuable features first based on user needs and business priorities

## Slide 7: Method/Approach Cont’d
Use iterative development: Continuously gather feedback from users and stakeholders, and use this feedback to refine the application.
Embrace collaboration: Foster close collaboration between development teams, business analysts, and users.
Focus on continuous improvement: Regularly review the development process and identify areas for improvement.

## Slide 8: Resources
Budget
Design & Development – 1.5cr
Data Migration – 23 lacs
Software License – 10 lacs
Training & Support – 20 lacs
Hardware & Infrastructure – 10 lacs > Total = 2.18cr
Time
Planning – 2 months
Design & Development – 4 months
Integration & Testing – 2 to 3 months
Deployment & Rollout – 1.5 months
Maintenance – 2-3months > Total = 13.5 months
People
Core Team
  PM - 1FTE
  BA – 1 FTE
  Architect – 1 FTE
  Developer – 2 FTE
  UX/UI Designer – 1 FTE
  Migration expert – 1 FTE > Total = 7 FTE
Other/Support Role
  QA Tester – 1 FTE
  Training Specialist – 1 Part time
  System Admin – 1 FTE > Total = 2 FTE, 1 Part time

## Slide 9: Resources Cont’d
Hardware
Development & Testing – 10-20 lacs
Production server (Web, Application, File)– 50-60 lacs
Networking equipment (Router, switch, modem) – 10 lacs
Firewall patch and upgradation (Cisco ASA, Fortinet) – 3 lacs
Software
Testing tools – 8 lacs
Bug tracking system (Jira, Bugzilla, Trello) – 4 lacs
Project management tool (Jira, Trello, Monday.com) – 10 lacs
Data migration tool (Talend, AWS)– 20 lacs

## Slide 10: Constraint, Risk & Dependencies
Constraint
Timeline – The project must be completed within the given timeline.
Integration – Integrating the enhancement into the current application can be complex & challenging.
Resources – Limited availability of resources may pose challenge to complete in given timeline.
Risk
Project Delay – Any unforeseen technical/non-technical challenge.
Compatibility/Integration Risk – Whether it fits in the current state of application
Budget – The provided budget for enhancement may or may not get approved and can cause delayed project till the approvals.
Scope creep – Natural disaster, technical issue etc…
Security Vulnerabilities – Breach if not addressed properly
Regulatory – Failure to meet the regulatory standard
Dependency
Upgrades – Hardware and Software
Personnel – Availability of people (Developer, tester, analyst etc)
Stakeholder – Approvals and Timely decisions
Training – Additional arrangement for effective and timely training to end user.

## Slide 11: Requirements
Auto premium assigning
Issue letter button
Multiple heads for issuing letter (Death/Maturity/Surrender)
Design dedicated page for letter preparation.
Requirement Gathering
Study & Analysis of current system
Analysis of additional feature and functionality provided for enhancement
Stakeholder Interview and their feedback
Feasibility study of technical requirements, infrastructure & integration needs (Tools, hardware, software etc…).
Feasibility study of budget for developing, implementing & maintaining new application.
Timeline & Resource allocation.