## Slide 1: ENHANCED SALES CRM SYSTEM
PREPARED BY-AKANKSHA
Date- 01-02-2025

## Slide 2: AGENDA
Situation
Problem
Opportunity
Purpose Statement
Project Objectives
Success Criteria
Methods/Approach
Resources
Risks and Dependencies

## Slide 3: SITUATION
Currently Bank is using sales CRM for tracking sales, customer portfolio management and track business/ sales done by the sales team.
The existing Sales CRM system is outdated, lacks integration with newer tools,
Does not support efficient sales team workflows.
Sales teams struggle with outdated user interfaces, slow data processing,
And lack of real-time analytics is impacting productivity and customer satisfaction.

## Slide 4: Problems
The existing Sales CRM system is outdated.
Lacks integration with newer tools.
Does not support efficient sales team workflows.
Sales teams struggle with outdated user interfaces, slow data processing, and lack of real-time analytics,
And these problems are impacting productivity and customer satisfaction.

## Slide 5: OPPORTUNITY
The enhancement of the sales CRM system will offer the below mentioned opportunities-
ICICI Bank can streamline its sales processes
Improved customer interactions
Boost overall sales performance through automation and improved data accessibility.

## Slide 6: PURPOSE STATEMENT
Primary Goal:
Enhance the Sales CRM system to optimize sales operations
customer interactions and data management, resulting in improved sales performance and customer satisfaction.
Key Goals:
Improved user experience for sales team members.
Integrated the CRM with modern sales tools and customer data sources.
Seamless communication between departments using the CRM.
Provide real-time analytics and reporting to support decision-making.
Implement the system using Agile methodology for continuous improvement.

## Slide 7: PROJECT OBJECTIVES
Below mentioned are the project objectives-
Enhance CRM Interface: Develop an intuitive and user-friendly interface for sales teams.
Integration: Integrate the CRM with third-party tools and other bank systems for data consistency and better workflow management.
Automation: Automate repetitive tasks to reduce manual work and improve efficiency.
Real-Time Data: Provide real-time analytics and reporting for improved decision-making.
Agile Delivery: Deliver incremental improvements to the CRM system in sprints, ensuring rapid iterations and feedback loops.

## Slide 8: SUCCESS CRITERIA
System Usability: High user satisfaction and reduced training time for the sales team.
Efficiency Gains: Reduction in manual tasks, leading to an increase in sales employee productivity.
Data Accuracy: Improved data consistency and integration with other tools and systems.
Customer Satisfaction: Enhanced customer interactions and faster response times.
Agile Success: Meeting sprint deadlines, delivering features incrementally, and receiving positive feedback from stakeholders.

## Slide 9: METHODS AND APPROACHES
We are using the Agile Methodology for this project. Below mentioned are the methods and approaches-
Stakeholder Engagement and Requirement Gathering.
Regular interaction with key stakeholders (sales teams, product owners, IT department) for continuous feedback.
Use JIRA to document requirements.
Agile Framework: Scrum methodology

## Slide 10
Sprint Duration: 2-week sprints to deliver incremental improvements.
Backlog Prioritization: Regularly updated product backlog with features based on business priority.
Sprint Planning: Each sprint will begin with planning sessions to define user stories and tasks.
Daily Stand-ups: Short, daily meetings to track progress and discuss roadblocks.
Sprint Reviews & Retrospectives: End-of-sprint meetings to demonstrate progress and reflect on improvements.
Daily Stand-ups: Short, daily meetings to track progress and discuss roadblocks.

## Slide 11: Resources
Human Resources:
Business Analyst: To gather requirements, document user stories, and facilitate communication.
Project Manager: To oversee the project timeline, sprints, and stakeholder coordination.
Sales Team: To provide feedback and test new features during development.
Developers: To build and enhance CRM functionalities.
Testers: To ensure the new features are thoroughly tested.

## Slide 12
Tools-
CRM Software (Salesforce, MS Dynamics, etc.)
Project Management Tools (JIRA, Trello)
Collaboration Tools (Slack, MS Teams)
Time & Budget:
Time- 1 Year
Budget- 1Crore
(Allocate sufficient time for sprint cycles and testing, with a focus on staying within budget while delivering incremental updates.)

## Slide 13: RISK AND DEPENDENCIES
Risks:
Stakeholder Misalignment: Potential conflicts between business and technical teams over priorities.
Integration Challenges: Difficulty in integrating the enhanced CRM with legacy systems and third-party applications.
Data Privacy & Security: Ensuring that sensitive customer data is protected during enhancements.
User Adoption: Resistance from sales teams to adopt new CRM features or processes.

## Slide 14: Dependencies-
Sales Team Input: Continuous feedback from the sales team to ensure the solution meets their needs.
External Vendors: Integration with third-party tools may require cooperation from external vendors.
IT Resources: Availability of IT resources for system integration and support.
Agile Team Availability: Dependency on team members’ availability for timely sprint deliveries.

## Slide 15
Thank You