## Slide 1: Agile Project
Application Tracking System

## Slide 2: Application Tracking System
Projects Title :- Application Tracking System
Prepared By :- Mitesh Singh
An Application Tracking System (ATS) is software used by HR departments and recruiters to streamline the hiring process. It helps manage job applications, track candidate progress, and automate various recruitment tasks.
Introduction to Agile in ATS
What is Agile?
  Agile is an iterative approach that delivers features in small increments.
Why Agile for an ATS?
  Faster delivery of recruitment features.
  Adaptability to changing hiring needs.
  Continuous feedback from HR & recruiters.

## Slide 3: Why Agile for ATS?
Adaptability: Agile handles changing recruitment needs and stakeholder requirements effectively.
Incremental Delivery: Delivers working features quickly, providing value early (e.g., resume parsing, job posting).
Stakeholder Collaboration: Regular feedback from HR teams and candidates ensures the ATS meets user needs.
Faster Time-to-Market: Breaks the project into sprints, enabling faster delivery of high-priority features.
Continuous Improvement: Iterative development allows for ongoing refinement and enhancement of the ATS.
Transparency: Regular updates and demos keep stakeholders informed and engaged.
Risk Management: Identifies and addresses issues early through iterative testing and feedback.
Scalability: Agile supports scaling the ATS as recruitment needs grow.

## Slide 4: Application Tracking System
Projects Title :- Application Tracking System
Prepared By :- Mitesh Singh
An Application Tracking System (ATS) is software used by HR departments and recruiters to streamline the hiring process. It helps manage job applications, track candidate progress, and automate various recruitment tasks.
Situation :-
Recruiting and hiring processes are critical for organizations seeking top talent. However, traditional methods such as email and spreadsheets lead to inefficiencies, delays, and miscommunication
An Application Tracking System (ATS) is a software application used by organizations to manage recruitment processes
It helps streamline hiring by automating job postings, resume screening, interview scheduling, and candidate communication
With the rise of remote work and global talent pools, the demand for efficient ATS solutions has grown significantly
many existing ATS platforms are either too expensive, lack customization, or fail to integrate seamlessly with other HR tools
This creates an opportunity to build a custom ATS from scratch that addresses these gaps.

## Slide 5
Problems
Inefficient Resume Screening:-
Manual resume screening is time-consuming and prone to human error.
Existing ATS systems often use outdated keyword-matching algorithms, leading to missed qualified candidates.
:
Many ATS platforms have clunky interfaces, making it difficult for candidates to apply or track their application status
Lack of personalized communication leads to candidate disengagement.
Data Management Challenges
Difficulty in maintaining and retrieving candidate records.
No centralized database for tracking progress and analytics.
Poor Candidate Experience
Data Management Challenges

## Slide 6
Opportunities with a ATS
Automation and Efficiency
Automate resume screening, application status updates, and interview scheduling
Reduce manual work, saving time for recruiters.
Enhanced Collaboration
Centralized platform for HR, hiring managers, and interviewers to provide feedback
Easy scheduling and coordination of interviews.
Better Data Management
Secure handling of applicant data with encryption and access controls.
Ensure adherence to employment laws and industry regulations.
Customizable Workflows
Allow organizations to customize the ATS to match their unique recruitment processes
Provide configurable dashboards and reporting tools.

## Slide 7: Purpose Statement (Goals):
Streamline and Automate Recruitment – Reduce manual tasks, automate resume screening, and optimize workflows.
Enhance Candidate Experience – Provide timely updates, transparent communication, and a user-friendly application process
Improve Collaboration – Enable seamless communication between HR, hiring managers, and interviewers.
Ensure Efficient Data Management – Store and retrieve candidate records with ease, using advanced search and analytics.
Enhance Compliance and Security – Protect applicant data, ensure legal compliance, and reduce risks of hiring violations. Reduce Time-to-Hire – Speed up the hiring process by automating job postings, candidate tracking, and interview scheduling.
Enable Data-Driven Decision Making – Use analytics and reports to refine hiring strategies and improve recruitment efficiency.

## Slide 8: Project Objectives
Automate Application Processing – Implement AI-driven resume screening and workflow automation
Enhance Collaboration – Provide a centralized platform for recruiters, hiring managers, and interviewers to share feedback and schedule interviews.
Improve Candidate Communication – Enable real-time status updates and automated notifications.
Optimize Data Storage and Retrieval – Develop a structured and searchable candidate database for easy access
Reduce Time-to-Hire – Speed up the recruitment process with automated job postings, interview scheduling, and candidate ranking.
Enable Data-Driven Decision Making – Integrate analytics and reporting tools to monitor recruitment metrics and trends.

## Slide 9: Success Criteria:
Efficiency Gains – Reduction in manual efforts and faster processing of applications.
Candidate Satisfaction – Improved candidate experience through timely communication and feedback.
Hiring Speed – Decreased time-to-hire by streamlining processes and automating workflows
User Adoption – High adoption rates among HR teams, hiring managers, and interviewers.
Recruitment Metrics Improvement – Enhanced tracking and reporting of key hiring performance indicators.
Data Accuracy and Accessibility – Improved data management with easy retrieval and accurate record-keeping.

## Slide 10: Methods:
Scrum: If your team follows Scrum, the project will be divided into sprints (2-4 weeks) with backlog refinement, sprint planning, daily stand-ups, sprint reviews, and retrospectives.
Kanban: If your team follows Kanban, work is visualized in a board with a focus on continuous delivery.
SAFe (Scaled Agile Framework): If the ATS project is enterprise-level, SAFe can be used for scaling Agile across multiple teams.
Agile Process for ATS Project
Step 1: Product Backlog Creation
Requirement Gathering:
  Use MoSCoW technique to prioritize ATS features (Must-Have, Should-Have, Could-Have, Won’t-Have).
  Capture requirements using user stories (e.g., “As an HR manager, I want to filter candidates by experience level so that I can shortlist applicants faster”).
  Document functional and non-functional requirements using FURPS (Functionality, Usability, Reliability, Performance, Supportability).

## Slide 11: Methods:
Agile Framework Selection
Backlog Refinement:
Break down large requirements into epics, features, and user stories.
Add acceptance criteria for each story.
Prioritize user stories for upcoming sprints
Sprint Planning:
Select user stories from the backlog based on priority and team capacity.
Define a sprint goal (e.g., “Implement the candidate resume parsing feature”).
Development & Testing: Developers build ATS functionalities in increments.
QA team performs testing (manual, automation).
Business Analyst assists in clarifying requirements during the sprint.

## Slide 12: Methods:
Daily Stand-ups:
Short meetings to track progress, discuss blockers, and collaborate.
Sprint Review:
Demo completed ATS features (e.g., “Resume upload and parsing feature working as expected”).
Gather feedback from HR, recruiters, and other stakeholders.
Sprint Retrospective:
Identify what worked well and what needs improvement for the next sprint.
Continuous Integration & Deployment (CI/CD) for ATS
Frequent releases of ATS features in smaller increments.
Automated testing and deployment pipelines for faster iterations.

## Slide 13: Methods:
User Acceptance Testing (UAT) & Deployment
BA coordinates with HR & recruitment teams for UAT.
Collect feedback, refine the system, and get sign-off.
Deploy in phases (pilot testing with a small HR group before full rollout).
Change Management & Documentation
Use Change Request (CR) process for new features/updates.
Maintain Agile documentation (Confluence, Jira) with user stories, decisions, and sprint outcomes
Power BI Integration (if applicable)
Create dashboards for recruitment analytics (e.g., time-to-hire, candidate pipeline).
Validate reports with HR stakeholders.

## Slide 14: Approach
Agile Approach for ATS Project
Step 1: Requirement Gathering → User stories in Jira Step 2: Backlog Prioritization → MoSCoW technique Step 3: Sprint Planning → Select backlog items Step 4: Sprint Execution → Develop, test, validate Step 5: Sprint Review & Feedback → Stakeholder demo Step 6: Deployment → Continuous integration & delivery
Velocity (Measures sprint performance)
Example: Velocity = 20 story points per sprint
Helps predict project completion timeline.
Sprint Burndown Chart (Tracks work completion vs. sprint goal)
Helps in identifying scope creep.

## Slide 15: Approach
Selecting the Agile Framework
The Agile approach can be implemented using different frameworks:
Scrum: If the project follows fixed-length sprints (2-4 weeks) with backlog refinement, sprint planning, and reviews.
Kanban: If the team prefers a continuous flow of tasks without fixed sprints.
Scrum-Kanban Hybrid (Scrumban): A mix of Scrum’s structure and Kanban’s flexibility.
For an ATS project, Scrum is commonly used because it allows for structured delivery with stakeholder feedback at every sprint.
Agile Approache for ATS Project
Step 1: Requirement Gathering & Backlog Creation
Elicitation Techniques Used:
  Workshops: Meetings with HR & recruiters to understand pain points.
  Interviews: Discussion with hiring managers on the hiring workflow.
  Prototyping: Early wireframes/mockups to refine UI.

## Slide 16: Approach
Backlog Preparation:
Requirements are written as user stories in Jira/Azure DevOps.
Prioritization using MoSCoW:
  Must-Have: Job posting, candidate management, resume parsing.
  Should-Have: AI-based candidate ranking, integration with job boards.
  Could-Have: Mobile application for recruiters.
  Won’t-Have: Integration with third-party AI bots (for now).
User Story Example: "As a recruiter, I want to filter candidates by experience level so that I can quickly find the most suitable applicants."
Acceptance Criteria Example:
  Given that I am on the candidate search page,
  When I enter “5+ years” in the experience filter,
  Then only candidates with 5+ years of experience should be displayed.

## Slide 17: Resources: Time
Time Breakdown in Agile for ATS
Total Project Duration: 6-12 months (varies based on complexity).
Sprint Duration: 2-4 weeks per sprint.
Time Allocation:
  Requirement Gathering & Backlog Creation → 10-15%
  Development (Sprints Execution) → 50-60%
  Testing & UAT → 20%
  Deployment & Support → 10%

## Slide 18: Resources: Time
Sprint Planning & Time Estimation
Sprint Planning: Allocating tasks based on velocity.
Daily Stand-ups: 15-minute sync-ups for progress updates.
Sprint Execution Timeline:
  Day 1-2: Requirement discussion & backlog grooming.
  Day 3-10: Development & testing.
  Day 11-14: Sprint review & retrospective.

## Slide 19: Resources :- Budget Breakdown (Estimate)
Category | Estimated Cost (INR)
Development (Salaries or Outsourcing) | 25 Lakh - 85 Lakh
UI/UX Design | 4.25 Lakh - 17 Lakh
Cloud Hosting & Storage | 1.70 Lakh - 8.50 Lakh/year
3rd Party API Costs | 4.25 Lakh - 12.75 Lakh
Security & Compliance | 2.55 Lakh - 8.50 Lakh
Marketing & Training | 4.25 lakh - 17 Lakh
Total Estimated Budget | 42.50 Lakh - 1.27 Crore

## Slide 20: Resources:- Training and Documentation
Training and Documentation
Definition: Resources allocated for training users and creating documentation.
Considerations:
  Training sessions for HR teams and recruiters.
  User manuals and FAQs for the ATS.
  Video tutorials or webinars.
Tools: Learning management systems (LMS), documentation tools (e.g., Confluence).

## Slide 21: Resources: Tech Stack
Tech Stack Recommendation
Frontend (User Interface)
Framework: React.js (Fast & scalable UI)
State Management: Redux / React Query
UI Library: Material-UI / Tailwind CSS
Authentication: Firebase Auth / OAuth
Backend (Business Logic & APIs)
Language: Node.js (Fast & scalable) or Python (Django)
Framework: Express.js (Node) / Django REST Framework (Python)
Database: PostgreSQL (Relational) / MongoDB (NoSQL)
Authentication: JWT / OAuth 2.0
Hosting: AWS, Google Cloud, or Azure

## Slide 22: Resources: Tech Stack
Integrations
Job Boards: LinkedIn, Indeed API, Glassdoor
Resume Parsing: Sovren, RChilli, Affinda
Email & Notifications: SendGrid, Twilio
Interview Scheduling: Google Calendar API, Microsoft Outlook API
DevOps & Deployment
Containerization: Docker
CI/CD: GitHub Actions, Jenkins
Cloud Storage: AWS S3 / Google Cloud Storage
Security & Compliance: GDPR, SOC2, SSL Encryption

## Slide 23: Resources: Team Requirements
Role | Responsibilities | Required Skills
Product Owner (PO) | Defines vision, prioritizes backlog | ATS domain knowledge, stakeholder management
Scrum Master | Facilitates Agile processes, removes blockers | Agile methodology, team coordination
Business Analyst (BA) | Gathers & documents ATS requirements | Requirement analysis, user stories, stakeholder communication
Frontend Developer | Builds ATS UI & candidate dashboard | React.js, Angular, HTML/CSS, UI/UX design
Backend Developer | Implements ATS logic & database connections | Node.js, Python, Java, API development
Database Administrator (DBA) | Manages ATS data storage & security | PostgreSQL, MongoDB, performance tuning
QA/Test Engineer | Ensures ATS functionality & security | Selenium, Postman, JMeter, API testing
DevOps Engineer | Handles CI/CD, deployments & cloud infrastructure | AWS, Docker, Kubernetes, Jenkins
HR & Recruiters (SMEs) | Provide feedback on ATS usability | Recruitment process knowledge

## Slide 24: Resources :- Challenges & Risk Management
Data Privacy & Compliance – Ensure GDPR, SOC2 compliance Scalability Issues – Use cloud-native solutions Integration Complexity – Plan API integrations early User Adoption – Provide training & user-friendly design

## Slide 25: Resources :- Compliance and Legal
Definition: Resources to ensure the ATS complies with legal and industry standards.
Considerations:
  Compliance with labor laws and data protection regulations.
  Legal review of contracts with third-party vendors.
  Accessibility standards (e.g., ADA compliance).
Tools: Legal consultation, compliance management software.

## Slide 26: Dependencies What are Dependencies? Dependencies are tasks, teams, or external factors that impact project timelines. Types of Dependencies in Agile ATS Project Internal Dependencies (Within the team) Frontend ↔ Backend API development Development ↔ Testing dependency Data migration ↔ System setup External Dependencies (Outside the team) Third-party API integrations (LinkedIn, Resume Parsing) HR & recruitment team feedback Compliance & security approvals

## Slide 27: Dependencies
Timely Feedback and Testing:
  Continuous feedback from users during the testing phase is critical for identifying and resolving issues.
  Delays in testing or feedback can extend the project timeline.
Budget and Resource Allocation:
  The project depends on the availability of sufficient budget and resources (e.g., personnel, tools, time).
  Budget cuts or resource reallocation can impact project progress.
Regulatory Compliance:
  The project must align with legal and regulatory requirements, which may change during the project lifecycle.
  Dependence on legal advisors or compliance experts to ensure adherence to regulations.
Vendor Support:
  If using a third-party ATS, ongoing vendor support is essential for resolving issues, applying updates, and ensuring system stability.
  Lack of vendor responsiveness can lead to prolonged downtime or unresolved issues

## Slide 28: Dependencies
Dependency Type | Example | Impact if Delayed | Mitigation Strategy
Feature Dependency | Candidate profile creation before job application | Development bottleneck | Prioritize feature sequencing in backlog
Integration Dependency | LinkedIn API for job posting | ATS cannot post jobs | Parallelize API integration work
Compliance Approval | GDPR review before ATS launch | Legal risks cause project delay | Involve compliance team early in sprints
Infrastructure Dependency | AWS setup for deployment | Dev & QA environments delayed | Pre-plan infrastructure in Sprint 0

## Slide 29: Dependencies Risk Mitigation for High-Impact Dependencies
Risk Type | Example | Mitigation Plan
Vendor Delays | Resume parsing API vendor delays integration | Have backup API options
Team Availability | HR team unavailable for UAT | Schedule UAT in advance & identify backup testers
Infrastructure Delays | Cloud resources not provisioned | Use pre-configured DevOps automation

## Slide 30: Dependencies
Data Migration:
  Migrating existing candidate data from legacy systems to the new ATS requires careful planning and execution.
  Incomplete or inaccurate data migration can lead to operational disruptions.
Training and Documentation:
  Successful implementation depends on providing adequate training and documentation to end-users.
  Delays in training sessions or lack of resources can hinder user adoption.
Project Team Expertise:
  The project relies on the skills and expertise of the development team, project managers, and subject matter experts.
  Lack of experienced personnel can lead to poor decision-making and implementation issues.

## Slide 31: Risks
Data Security Breach (Unauthorized Access to Applicant Data)
Mitigate: Implement encryption, role-based access control (RBAC), and multi-factor authentication (MFA) to secure data.
Transfer: Use a cloud service provider with strong security compliance (ISO 27001, GDPR, SOC 2) to handle data storage.
Avoid: Do not store sensitive applicant data longer than necessary; enforce strict retention policies.
Accept: If the likelihood is low and all reasonable security measures are in place, accept the residual risk.
2. System Downtime Affecting Recruitment Process
Mitigate: Implement a backup server and disaster recovery plan to minimize downtime.
Transfer: Use a managed ATS provider with uptime guarantees (SLA agreements).
Avoid: Avoid self-hosted solutions that lack reliable support and infrastructure.
Accept: If the downtime is minimal and does not impact operations significantly.

## Slide 32: Risks
Technical Risks
Integration Challenges – Difficulty in integrating ATS with HRMS, job boards, or third-party tools. Scalability Issues – ATS may struggle with high-volume job applications. Performance & Load Issues – Slow response time, system crashes. Security Vulnerabilities – Data breaches, non-compliance with GDPR/EEOC. Code Quality & Technical Debt – Frequent changes leading to messy code.
2. Business Risks
Changing Requirements – Frequent changes from HR or management. Stakeholder Misalignment – Different expectations from hiring managers, recruiters, and HR teams. Market Competitiveness – ATS must keep up with AI-driven hiring trends. Budget & Timeline Overruns – Delays due to evolving scope.

## Slide 33: Risks
Compliance Violations (GDPR, EEOC, CCPA, etc.)
Mitigate: Implement automated compliance checks in the ATS (e.g., anonymizing candidate data after a set period).
Transfer: Hire legal consultants or use an ATS vendor that ensures compliance with legal frameworks.
Avoid: Do not collect unnecessary personal data that could create compliance risks.
Accept: If fines or legal risks are minimal and operations can afford non-compliance in rare cases (not recommended).
Biased AI-Based Candidate Screening
Mitigate: Regularly audit and refine AI models to remove biases, ensuring fair hiring practices.
Transfer: Use third-party bias-checking tools or partner with compliance firms for auditing.
Avoid: Do not use AI-based screening if bias cannot be effectively controlled.
Accept: Accept minor bias risks if alternative methods (e.g., manual review) are in place.
Poor Candidate Experience Due to ATS Complexity
Mitigate: Improve UI/UX, simplify the application process, and provide support channels.
Transfer: Outsource candidate support to an HR tech firm specializing in ATS usability.
Avoid: Avoid implementing unnecessary steps in the application process.
Accept: Accept slight inconveniences if the ATS provides significant automation benefits.

## Slide 34: Risks
Technical Risks
System Downtime & Performance Issues
If the system crashes or is slow, recruiters will lose trust.
Mitigation: Use load balancing, caching (Redis), and cloud autoscaling.
Data Security & Compliance Risks
Storing candidate resumes, personal info, and hiring decisions requires GDPR, SOC2, EEOC compliance.
Mitigation: Implement encryption (AES-256), role-based access (RBAC), and regular security audits.
Integration Failures with 3rd Party Services
Job boards (LinkedIn, Indeed), resume parsing (Sovren, Affinda) may change their API policies.
Mitigation: Use API versioning, backup job-posting methods, and monitor API changes.
Scalability Issues
If many recruiters/candidates use the ATS simultaneously, database and API performance may degrade.
Mitigation: Use cloud-based databases, microservices, and horizontal scaling.

## Slide 35: Risks
Business Risks
User Adoption & Training Challenges
HR teams may resist using a new ATS if it is complex.
Mitigation: Provide easy UI/UX, training, documentation, and live support.
Budget Overruns
Custom ATS development can exceed cost estimates due to additional features or API pricing changes.
Mitigation: Use agile development, prioritize MVP features, and monitor expenses.
Legal & Compliance Risks
The ATS must follow EEOC (Equal Employment Opportunity) regulations to prevent hiring biases.
Mitigation: Implement bias-free AI, anonymized resumes, and compliance reporting.

## Slide 36: Risks
Operational Risks
Data Loss & Backup Failures
A server crash or accidental deletion can wipe out candidate records.
Mitigation: Use daily backups, multi-region cloud storage, and disaster recovery plans.
Dependency on Key Developers
If lead engineers leave, development may slow down.
Mitigation: Maintain detailed documentation, code reviews, and cross-training among team members.

## Slide 37: Risks
Agile Process Risks
Poor Backlog Management – Unclear user stories, undefined priorities. Sprint Planning Failures – Overcommitment leading to unfinished work. Inadequate Testing – Continuous changes leading to insufficient regression testing. Unclear Definition of Done – Leads to unfinished or poor-quality deliverables.

## Slide 38: Risks
How Agile Handles Risks (Mitigation Strategies)
Risk Identification in Stand-ups & Retrospectives Prioritization using MoSCoW or Risk Matrix Frequent Demos to Reduce Uncertainty
Automated Testing & CI/CD to Minimize Technical Risks Cross-functional Teams for Skill Gaps Early Compliance Checks to Avoid Regulatory Risks

## Slide 39: To Be Completed by Appropriate Manager – Vaibhav Sharma
Project Sponsor :- ABC Company
Project Manager :- Vaibhav Shukla