## Slide 1: Project title-SFDC Enhancement for Customer Engagement
Prepared By: Garima Sharma
Date: 21/04/2025

## Slide 2: Situation
SFDC system currently maintains customer details
Customer search limited to Customer ID
RM names are communicated manually
No structured way to follow up on 'not interested' NTB leads
Lacks automation and efficiency in RM-customer engagement

## Slide 3: Problem
Inefficient customer lookup process
No automatic customer notification for RM assignment
No tracking or reminders for follow-up on NTB leads
Manual tasks lead to missed opportunities and slower response
Lack of structured process impacts customer experience

## Slide 4: Opportunity
Introduce mobile number-based customer search
Automate RM name sharing with customers
Add a follow-up mechanism for uninterested NTB customers
Enhance RM efficiency and user experience
Boost customer satisfaction and future lead conversion

## Slide 5: Purpose Statement (Goals)
Enhance SFDC usability, automation, and engagement
Improve communication between RM and customers
Track uninterested NTB customers for future follow-up

## Slide 6: Project Objectives
Enable mobile number-based search in SFDC
Automate RM name message to customers
Introduce follow-up button for uninterested NTB leads
Improve accessibility and speed of customer info
Enhance overall RM-customer interaction process

## Slide 7: Success Criteria
Improved access to customer records and documents
Reduced lookup time and faster system response
Higher RM productivity
Better follow-up and NTB conversion tracking
Measurable improvement in customer engagement

## Slide 8: Methods / Approach
1) Agile Methodology Using Agile allows iterative development, flexibility, and continuous feedback.
2) Sprint Planning Enhancements are broken into user stories, estimated, and added to sprints.
3) User Story Grooming Stories are refined with clear acceptance criteria for development readiness.

## Slide 9: Methods / Approach
4) Daily Standups Short daily meetings help surface blockers and maintain momentum.
5) Sprint Reviews End-of-sprint demos are held to showcase functionality to stakeholders.
6) Sprint Retrospectives Retros help identify what went well and areas for improvement.

## Slide 10: Methods / Approach
7) Continuous Integration & Testing New features are integrated and tested continuously within each sprint.
8) UAT & Feedback Loop User feedback is gathered regularly and quickly acted upon.
9) Training & Go-Live End-users are trained before deployment, with post-go-live support planned.

## Slide 11: Resources Required
People: Project team from business & IT
Time: Completion within 2 months (3–4 sprints)
Budget: Estimated cost within defined scope
Other: Internal evaluations and RM team coordination

## Slide 12: Risks
Users are comfortable with existing system – may resist change
Benefits like experience and conversion may be hard to quantify
Misalignment between RM expectations and tech implementation
Delay in inputs from key stakeholders could affect timelines

## Slide 13: Dependencies
Input from Relationship Managers and business teams
Support from SFDC technical team for implementation
Availability of budget and sprint capacity
Business readiness for adoption post-go-live

## Slide 14: Sponsor and Manager Approval
Project Sponsor: Mr. Henry Dsouza
Project Manager: Mr. Deepak Mahajan