## Slide 1: RLMS- UPDATES AND ENHANCEMENTS
PREPARED BY
SOWMYA SHETTY
DATE: 09/01/2025

## Slide 2: SITUATION
The Bank is using a RLMS application since the last 5 years. The current RLMS application is not up to current industry standards. There are multiple levels from Branch to Processing Cell. The Loan application passes several users and levels to get processed which results in delayed sanctions and higher operational expenses. In the Current application there is only Loan sanction and disbursement module. The maintenance part of the Loan has to be done in the CBS application. This has become a time-consuming process and several complaints regarding repayment delays and rate of interest changes are not applied in this application. Many tasks are missed as it has to be done in the CBS application separately. There is a need for an application which is seamlessly integrated with CBS app as well as maintenance of the Loan also to be introduced in the RLMS application. This will help the Bank in maintaining its Asset Quality in Retail segment with faster processing and maintenance of its Assets. This in turn will contribute to the profitability and sustained growth of the Bank.

## Slide 3: PROBLEM
System Integration Issues : Bank is using older systems that aren't compatible with newer technologies or processes. Integrating an RLMS with legacy systems (like core banking systems or third-party credit scoring systems) can be challenging and time-consuming.
Inefficient Workflow and Processes : RLMS has too many steps or decision points can create bottlenecks, leading to delays in loan approval or disbursement, which negatively impacts customer experience and satisfaction.
Slow Loan Processing :RLMS involves many levels of approval, it can lead to unnecessary delays. For example, loan applications might need to pass through multiple levels for approval before disbursement, which can increase the overall processing time.
Risk Management Issues
Inaccurate Credit Scoring: If the RLMS is integrated with faulty or outdated credit scoring systems, it may lead to incorrect assessments of a customer's creditworthiness, either rejecting creditworthy applicants or approving risky borrowers.
Fraud Risks: Inadequate fraud detection mechanisms within the RLMS can expose the bank to fraudulent loan applications, leading to financial losses.
Operational Costs
High Resource Usage: Managing a complex RLMS with multiple levels of approval and manual interventions requires a significant amount of human resources, which can increase operational costs.

## Slide 4: PROBLEM
Data Security and Privacy Concerns
Sensitive Data Handling: RLMS deals with highly sensitive financial and personal information. If the system is not secure, it could lead to data breaches or unauthorized access, risking customer privacy and the bank's reputation.
Regulatory Compliance for Data Protection: The system must be designed to comply with data protection laws (such as GDPR or CCPA) to ensure that customer information is handled securely and lawfully.
Poor Reporting and Analytics
Limited Data Insights: The Current RLMS app does not offer robust analytics and reporting tools, making it harder for bank to track loan performance, analyze trends, or make informed business decisions.
Difficulty in Monitoring Portfolio Risk: Without proper tools to monitor loan portfolios bank may fail to identify patterns in loan defaults or assess the risk exposure of their retail loan offerings.

## Slide 5: OPPURTUNITY
1. User Experience (UX) & Interface Improvements
Simplified Dashboard: Revamp the dashboard to offer a cleaner, user-friendly interface that displays key loan metrics, alerts, and important actions at a glance.
Customizable User Preferences: Allow users to personalize their experience by selecting which loan categories, reports, or notifications are displayed.
2. Automation of Processes
Automated Loan Application Workflow: Streamline the loan application process by automating document uploads, pre-screening of applicants, and initial approval processes based on set criteria.

## Slide 6: OPPURTUNITY
3. Enhanced Loan Analytics & Reporting
Real-Time Loan Performance Dashboard: Provide real-time insights into loan portfolios, showing overdue loans, repayment trends, and interest accruals.
Custom Reports: Enable users to generate customized reports based on different loan categories, payment history, or other parameters for better decision-making.
4. Mobile App Enhancements
Offline Access: Allow users to access essential loan information and perform actions even when they are offline, with data syncing when back online.
Push Notifications: Send real-time push notifications for loan status updates, disbursements, and payment reminders.

## Slide 7: OPPURTUNITY
5. Security Enhancements
Two-Factor Authentication (2FA): Implement 2FA for added security during login, especially when accessing sensitive loan information or making payments.
Data Encryption & Privacy Compliance: Ensure that all sensitive data is encrypted and complies with regulations such as GDPR and other data protection laws.
6. AI for Loan Risk Assessment
Fraud Detection: Use AI to detect unusual loan application patterns or fraudulent activity and trigger alerts for further investigation.
7. Compliance & Regulatory Updates
Automated Regulatory Compliance Checks: Regularly update the app to ensure it aligns with the latest banking and loan-related regulations.
Audit Trails: Implement an audit trail system that tracks changes made to loan records, ensuring full transparency for compliance and security audits.

## Slide 8: PURPOSE STATEMENT
The purpose of this initiative is to enhance the functionality, security, and user experience of the Bank's Retail Loan Management System (RLMS) app. By incorporating advanced technologies such as automation, artificial intelligence, and improved data analytics, we aim to streamline loan processes, improve customer engagement, and increase operational efficiency. Additionally, the integration of robust security measures will ensure customer data protection and regulatory compliance. Ultimately, this update is designed to provide a seamless, personalized, and efficient loan management experience, positioning the bank to better meet the evolving needs of its customers in a competitive digital banking environment.

## Slide 9: PROJECT OBJECTIVES
Define the scope of the Project and the end results from the Project.
Requirement gathering of upgrades required and enhancement to be done to the current CRM application.
Solution to be provided to the sponsors with prototypes and testing
Feedback to be taken at regular intervals with their inputs.
Product to be Designed, Developed and Tested as per the requirement.
The Final Product to presented to the Client within the defined deadline with sign off from the Client.

## Slide 10: Success Criteria
Improved User Experience (UX):
  Achieve a 20% improvement in user satisfaction ratings related to ease of use and interface design within the first 6 months post-launch.
Operational Efficiency:
  Achieve a 30% reduction in average loan processing time within 3 months of app update.
Automation of Key Processes:
  Automate 70% of loan applications and payment reminders within 6 months of implementation.
Security and Compliance:
  Achieve 100% compliance with data protection regulations and pass security audits with no critical vulnerabilities.

## Slide 11: Success Criteria
Loan Portfolio Performance Insights:
  Achieve a 15% improvement in default prediction accuracy and a 10% reduction in loan delinquencies within 6 months.
Mobile and Platform Performance:
  Achieve 99% app uptime and ensure performance meets user expectations with minimal load times and bugs.
Cost Efficiency:
  Achieve a 20% reduction in operational costs related to loan management tasks within the first year post-launch.

## Slide 12: METHODS/APPROACHES
Project Planning: Define each Sprint as per the Project. The Whole Project to be divided into Sprints
Develop Mockups/Wireframes and Process UI/UX design
Product Backlog Refinement: Before the sprint, the Product Owner and the Development Team collaboratively review the Product Backlog and ensure that items are well-defined, prioritized, and ready for Sprint Planning.This is a continuous activity and can happen as needed.
Sprint Planning: The team plans the work to be completed during the sprint, selecting items from the Product Backlog to move into the Sprint Backlog.
Daily Stand Up Meetings, Execution of the Sprint, Sprint Retrospective needs to be done on a continuous basis.
The iterative, time-boxed approach ensures regular feedback, transparency, and continuous delivery of value.

## Slide 13: RESOURCES
People- One Project Owner, One Scrum Master, 4 Developers, 2 UI/UX designers, 2 QA Testers, 1 DB Administrators, 1 Security Expert and 1 Customer Support.
Time – The entire project is broken down into multiple sprints, each delivering incremental progress. We have broken down the Project into 12 Sprints. We will be needing 4 months. A Total of 6 months considering uncertainities.
Budget- Salaries, Hardware and Technology, Cloud Services, Training for Employees and Contingency 10-20% . As it is an upgrade and enhancement Budget would be Rs.50 Lakhs only.
Other Resources- Software and Tools , Documentation, Compliance Requirements and Stakeholder Inputs.

## Slide 14: RISKS AND DEPENDENCIES
User Resistance- The Current RLMS application is in use since last 4 years. Employees and customers may resist the transition due to fear of complexity or preference for the existing system.
Customer Frustration- Any Glitches in the enhanced application may lead to dissatisfaction.
Integration Challenges- The RLMS application may face difficulties integrating with the existing CBS systems.
Infrastructure – Hardware requirements- The New RLMS might need upgraded servers, storage or networking equipment.
Regulatory Compliance- As it is RLMS application for a Bank . Regulatory Compliance is of utmost importance.
Training and change management- Employees might need training to effectively use the new features.
Adoption Planning- A structured plan to encourage acceptance of new system.

## Slide 15: CONCLUSION
In conclusion, the updates and enhancements in the Bank's RLMS (Retail Loan Management System) app mark a significant leap toward improving both operational efficiency and customer experience. With new features, optimized performance, and enhanced security protocols, the app provides users with a seamless and intuitive interface for managing retail loans. These improvements not only streamline loan processing and monitoring but also empower customers with better control over their financial transactions. As a result, the Bank's RLMS app is now more robust, user-friendly, and adaptable, positioning the institution for sustained growth in an increasingly digital financial landscape.
PROJECT MANAGER
N SRIVASAN
PRODUCT SPONOR
ABC BANK LTD