## Slide 1: Call Back Management System Project Proposal
Prepared by :- Rushabh Thakkar
Date :- 21/03/2025

## Slide 2: Situation/Problem/Opportunity:-
Currently we don't have a call back reminder which leads to :-
Keeping a manual data for callbacks,
High probability of missing on calling back the customers for promised call backs,
Impact on the customer experience,
Impact to the brand image if the advisors miss on call backs,
Increase in the number of complaints as the callbacks get missed
Negative survey, detriments & feedbacks impacting the customer satisfaction score &
Increased callbacks impacting the repeat call rates.

## Slide 3: Purpose Statement
The purpose of the project is to :-
Have a unified software for callback management that will help with to :-
Get reminders on the organisation email id ,
Cut down the impact of missed callbacks that could impact the brand image,
Increase the customer satisfaction by delivering a customer first approach by timely callbacks,
Reduce repeat call rates,
Reduce complaints elated to missed callbacks,
Make an efficient software to reduce manual efforts and misses &
Assign callbacks to fellow colleagues in case of leave of the employee.

## Slide 4: Project objectives
The objective of the project is to:-
Have a unified software for callback management that will help with to manage call backs in an efficient way and also save the hassle for keeping a track and relying on manual data.
Initially gather requirements using elicitation techniques to understand the GAP and to formulate the effort estimation.
Prepare UML diagrams that can help in understanding the architecture, business logic, GUI designs and Database layer designs.
Prepare wireframes, mock-ups and prototypes to understand how the application will look like and what will be the functionalities.
Conduct UAT to check if the application serves the purpose of creation.

## Slide 5: Success Criteria
The application should allow users to login using their email id & password.
The users should be able to reset their password by a forget password link on their email,
The users should be able to add details about their callbacks to be made along with the option to select date & time,
Managers should get a complete view regarding the call backs for their entire team.
Managers and employees to get a notification regarding the call back status 1 hour before the scheduled call back.
Managers should be able to assign the call backs to other employees in case the employee falls sick or is on leaves.
In case of a failed call back for more than 24 hours, a stinker email should be shared to the employee along with the team manager.

## Slide 6: Methods/Approach
1) Pre Project analysis :-
Conduct enterprise analysis:- SWOT analysis, Feasibility studies, GAP analysis, Root cause analysis, decision analysis, strategy analysis, business architecture framework, business case formulation & prepare BRD.
Risk Analysis:- Conduct risk analysis ; Technical risks, operational risk,
Planning :- BA to plan BA approach strategy , documentation to be done, communication tools to be used.
Conduct stakeholder analysis :- Identify the stakeholder, stakeholder summary, stakeholder listing document & RASCI matrix.

## Slide 7: Methods/Approach
2) Gather Requirements :-
Gather requirements using elicitation techniques to understand what needs to be built.
Brainstorming :- Conduct a brainstorming session to understand what are the current problems faced by the employees and to find out what solution can be implemented to make the call back system hassle free
Observing:- Observe the user's current method of saving details for the call backs to identify gaps and what improvements can be done with the current process
Interviews :-f conduct interviews of employees and managers to understand what is the issue they face in regard to maintaining the callback data and to understand how the call back fails impact the customer and the business. is to:-

## Slide 8: Methods/Approach
Workshop:- Facilitate workshops to list down the requirements as a team activity.
Questionnaire :- Roll out a survey across the organisation to understand individual opinions on the current manual system and to take feedback for the new software to be developed.
Sort the requirements :- Sort the scattered requirements into Functional and non-functional requirements and remove duplicates
Prioritize the Requirements based on importance, cost, benefit, criticality using various prioritization techniques.
Validate the requirements using FURPS, CUCV, SMART and other techniques.

## Slide 9: Methods/Approach
4) Design :-
Solution Architect will prepare architecture of the application with the help of use case diagram
Database architect will prepare ERD and DB schema using persistent class
GUI designer will make screen, pages and validation on the pages.
Draw UML diagrams.
Prepare Functional and Non-functional requirements,
Prepare RTM ,
Prepare SRS and take sign off on SRS.
3) Requirements Analysis:-

## Slide 10: Methods/Approach
6) Test & Deploy
Prepare test cases and run the test cases.
Upon completion of the test cases perform high level testing.
Conduct UAT.
Update end user manuals for user training.
Update RTM.
Send the project closure document to the client post sign off on all the relevant documents.
Conduct JAD sessions.
Complete the coding for the application before proceeding to the final stage of testing.
5) Coding

## Slide 11: Resources
Development team
Business Analyst,
Project Manager
Developers
Testers
DB architect,
NW architect
Solution architect
GUI designer
Computers and laptops,
Microsoft office tools,
API applications &
Money for invetment

## Slide 12: Risks and dependencies
Inefficient processes: Poorly designed or outdated workflows can lead to delays, rework, and resource waste.
Lack of clarity: Ambiguous project documentation or unclear roles and responsibilities can result in misinterpretations and deviations from the plan.
Communication breakdowns: Poor communication between team members, stakeholders, or departments can lead to misunderstandings and critical information being missed.
Change management issues: Improper handling of project changes can create disruption and impact the overall process.
Technical limitations: Reliance on outdated technology or inadequate tools can hinder project progress.
Quality control gaps: Insufficient quality checks during the project execution can lead to defects and rework later on.
Inefficiencies with the features for proposed project
Unfriendly/complicated application
Budget issues
Timeline issues
Resources leaving the job midway.
Logistics: Online platform will require a delivery channel to deliver products to remote locations.
Involvement of a delivery partner to deliver at remote locations.
Training the users who are used to the old ways of call backs.
Training the managers and conducting regular sessions for doubt clarifications.

## Slide 13
Thank You !