## Slide 1: Project Overview
Lead Management System - Agile Project | Macrotech Developers Ltd | Presenter Name – Shivam Mehrotra Date: 19.03.2025

## Slide 2: Situation:
A leading real estate company Macrotech Developers Ltd.(LODHA) is experiencing rapid growth and handling thousands of property inquiries every month. Their sales team is responsible for managing leads from multiple sources, including website forms, social media ads, through agents and direct walk-in customers.
As the business expands, the increasing volume of leads has made it challenging to track, qualify, and nurture potential buyers effectively. Sales representatives are struggling to track leads and follow-ups manually, leading to delays in response time. Additionally, the lack of a structured and user friendly system results in missed opportunities, and an overall decline in business. Creating Lead Management System can help overcome this situation.

## Slide 3: Problem:
Due to the lack of a centralized Lead Management System (LMS), the company is facing the following challenges:
Leads are not being tracked efficiently resulting in delay in follow-ups and missed opportunities.
Sales person manually maintain excel for following up with leads, leading to delays and inconsistencies.
There is no clear visibility of lead progress, making it difficult for management to measure performance.
Duplicate leads and poor lead qualification are leading to wasted efforts and decline in sales.

## Slide 4: Opportunities:
There is a growing demand of advanced Lead Management System in Real Estate Industry. This can increase efficiency of firm and control declining sales.
LMS can be tailored according to company needs and aims to improve lead conversion rates, optimize sales efforts, and enhance customer engagement. This project will serve as a benchmark in the real estate industry and open new opportunities for scaling operations efficiently.

## Slide 5: Purpose Statement (Goals):
The purpose of the Lead Management System (LMS) is to automate streamline, organize, and optimize the process of capturing, tracking, and converting leads with user friendly interface in the real estate industry. It ensures that potential customers are efficiently managed from the initial inquiry stage to the final deal closure, reducing manual effort and improving sales performance.

## Slide 6: Project Objectives:
Identify and implement the most suitable Lead Management System based on business needs and operational goals.
Automate Lead Tracking and Management – Streamline the process of capturing, qualifying, and assigning leads to improve efficiency.
Enhance Sales Team Productivity – Provide a centralized platform for better lead distribution, task assignment, and follow-up management.
Improve Lead Conversion Rates –Automate lead scoring and follow-ups to increase customer engagement and conversions.

## Slide 7: Success Criteria:
Improve records availability and accessibility of information, collateral, forms, and documents with user friendly Interface – Ensure all lead-related data is centralized, easily retrievable, and securely stored for quick access by the sales team.
Reduce system downtime, related wait time, and system response times – Implement a reliable and high-performance system to ensure uninterrupted access and quick lead processing.
Increase Lead Conversion Rate – Enhance lead tracking, follow-up, and engagement strategies to improve conversion rates.
Enhance Sales Team Efficiency – Reduce manual effort through automation, enabling sales representatives to focus on high-priority leads.
Ensure Seamless Integration – Successfully integrate the LMS system with existing CRM, marketing, and communication tools for a smooth workflow.
Improve Customer Experience – Reduce response time, offer personalized follow-ups, and provide a more structured approach to customer interactions.

## Slide 8: Methods/Approach:
We will adopt the Agile methodology, specifically the Scrum framework. Agile methodology ensures a flexible, iterative, and user-centric approach to implementing a Lead Management System (LMS) for Real Estate Industry. The project will be divided into multiple sprints, focusing on continuous feedback, collaboration, and incremental delivery. This will allow for iterative development, stakeholder collaboration, and frequent releases of working software.
Requirement Gathering & Backlog Creation
Objective: Define business needs and establish priorities for LMS features. Conduct Agile workshops with stakeholders (Sales, Marketing, IT). Capture requirements as User Stories in a Product Backlog. Define acceptance criteria for each user story. Use MoSCoW prioritization (Must-have, Should-have, Could-have, Won’t-have).
Iterative Development with Sprint Planning
Objective: Build and improve the system incrementally. Break down the project into short sprints (2weeks each). Sprint Planning: Select backlog items for the upcoming sprint. Assign cross-functional teams for development, testing, and deployment. Conduct daily stand-ups to track progress and remove roadblocks.

## Slide 9: Methods/Approach:
Continuous Integration & Testing
Objective: Ensure quality and seamless functionality. Implement automated and manual testing for every sprint. Conduct Unit Testing, Integration Testing, and User Acceptance Testing (UAT). Perform end-to-end testing before final deployment. Use feedback loops to refine features in each sprint.
User Training & Change Management
Objective: Ensure smooth adoption of the new system. Provide incremental user training based on implemented features. Organize interactive training sessions and documentation. Gather user feedback and make real-time improvements.
Deployment & Continuous Improvement
Objective: Deploy system and enhance it based on feedback. Soft launch with pilot users. Collect feedback and identify pain points. Optimize performance and release frequent updates in upcoming sprints. Conduct retrospective meetings after each sprint to refine future development.

## Slide 10: Resources:
People (Project Team)
Product Owner (Client Representative) – Ensures business needs and priorities are met.
Scrum Master – Facilitates Agile processes and removes roadblocks.
Developers (Frontend & Backend) – Build and refine the LMS in incremental sprints.
QA Testers – Conduct continuous testing to maintain quality at every stage.
UI/UX Designer – Ensures the system is user-friendly and visually appealing.
Infrastructure Team (DB Admin, Network Admin, DevOps) – Manages hosting, security, and database performance.
Trainers & Support Team – Handles training and post-go-live support.
Time
Agile methodology follows an iterative and incremental approach to software development. Instead of waiting for the entire project to be completed before delivery, Agile breaks the work into smaller chunks (sprints) that deliver functional modules periodically.
The overall project duration for developing the Lead Management System (LMS) using Agile is estimated to be 6 Months. This timeframe includes planning, development, testing, and deployment, ensuring that the system is built efficiently while continuously incorporating feedback.
Total Implementation Timeline: 6 months Sprint Duration: 2 weeks per sprint Total Estimated Sprints: 12 sprints (6 months × 4 weeks ÷ 2 weeks per sprint)

## Slide 11: Resources:
Budget
The total estimated budget for developing the Lead Management System (LMS) using Agile methodology is ₹50 Lakhs. This budget includes all major cost components such as resources, infrastructure, software, training, and third-party integrations. Agile development ensures cost efficiency by prioritizing the most valuable features first and iteratively improving the system.
Cost Component | Estimated Cost (₹ Lakhs) | Description
1. Human Resources (SCRUM Master,Product Owner,Developers,DBA etc.) | 30 | Salaries for developers, testers, Scrum Master, Product Owner, UI/UX, DevOps, DBA, etc.
2. Technology ansd Tools (Cloud Hosting, Servers, Networking, Testing, Agile Management Tools) | 7.5 | Cloud hosting, third-party APIs, DevOps tools (CI/CD, monitoring), software licenses.
Infrastructure | 5 | Development environments, servers, databases, networking.
Training & Certifications | 2.5 | Agile training, Scrum certifications, technical skill development.
Testing & Security | 2.5 | Automated/manual testing tools, penetration testing, security audits.
Miscellaneous & Buffer | 2.5 | Unexpected costs, additional integrations, documentation, meetings, travel, etc.

## Slide 12: Risks and Dependencies:
Risks
Uncontrolled changes may increase cost/timeline.
Key team members may be unavailable.
LMS must work with existing CRM.
Slow system performance affects usability.
Poor involvement leads to incorrect requirements.
Data privacy issues may arise.
Unexpected costs may occur.
Resistance to change may reduce usage.
Dependencies
Business rules and logic require SME validation.
LMS may rely on external systems.
Data migration from legacy systems may take time.
Data migration may delay progress.

## Slide 13: Project Sponsor : Mr. Lodha Project Manager : Mr. Vaibhav
Business Stakeholders |  | 
S.No. | Name | Position
1 | Mr. LODHA | Owner-Sponsor
2 | Mr.Anant | Finance Head
3 | Mr. Tikam | CEO
4 | Mr. Jaiswal | Site Head
5 | Ms. Payal | Lodha Closing Head
6 | Mr.Kishore | Sourcing Head
7 | Mr.Vikas | Site MIS Team
8 | Mr.Sudhanshu | Marketing Head
Project Stakeholders |  | 
S.No. | Name | Position
1 | SHIVAM | Product Owner
2 | Mr. Vaibhav | SCRUM MASTER
3 | Mrs. Jaya | SCRUM Develope1
4 | Mr. Prashant | SCRUM Develope2
5 | Mr. Vibhor | SCRUM Develope3
6 | Mr. Tutu | SCRUM Develope4
7 | Mr. Rakshit | SCRUM Develope5
8 | Mr. Rohit | SCRUM Develope6
9 | Mr. Vikas | SCRUM Develope7
10 | Mrs. Rohini | SCRUM Develope8

## Slide 14: THANK YOU