## Slide 1: BETAUx Enhancement
By- Tanvi Sharma
23rd December, 2024

## Slide 2: BETAUx
It is used for the online and long-term archiving of log files and documents, taking into account retention periods and access authorizations for read access to the files.
It is used to find error logs in different servers for particular Job ID’s, Job name, DD name, Job RC.
Access to files and documents stored in Betaux is possible through different ways-
a. Betaux Admin- Admin GUI is available
b. Betaux user- Login is through Web enabler

## Slide 3: We have Betaux as one of the Internal tool in my project and few enhancements are needed to be done in that.
The version on which we are working is very slow, it takes time to load things in it.
Sometimes the error in the incident is dated for today but we are not able to find logs for today then we have to look for yesterday or last seven days.
Currently the files in Betaux are unencrypted.
Database is unencrypted.

## Slide 4: Goals:
To analyze how we can make Betaux more efficient.
More user friendly.
We have Betaux for Prod and Non-prod servers right now but it should also be needed for cloud and rhel servers.
To Encrypt all the log files in Bteaux
To encrypt the Database

## Slide 5: Objectives:
Let’s break the objectives in SMART technique.
Specific-
We want to achieve a better and fast running version of Betaux.
For this Developers, designers, network team, testers must be involved.
Measurable-
Success for this project can be measured by if the version is loading fast or not, Files must be encrypted and we are able to check logs for all the servers.
Achievable-
We can develop a new Layout for the design in 3-4 months.
We can ask development team to update and test the new version for next 2 months.
We can involve firewall team for all the firewall activations.

## Slide 6
Relevant-
These objectives must align with our overall strategy and priorities.
Changes must be according to the requirements given by stakeholders.
Timeline-
As per all the process it will take 12 months to implement all the changes, testing and make the tool functional.

## Slide 7: Success Criteria:
If we can update the version of Betaux to latest version then it will be more easier for user to find error and logs easily and more efficiently.
If logs are found easily it will help us to reduce the time for solving an Incident.
If logs in Betaux are available for all the servers then we don’t have to log in to multiple tools for different servers.

## Slide 8: Methods:
Requirement Gathering and Analysis-
As a BA we need to identify the stakeholders and all the requirements must be gathered from stakeholders and BRD(Business Requirement Document) is made.
We can gather requirements by conducting surveys, Interviews. As we have to update the version of Betaux, change the layout or design, Encrypt the files.
All the gathered requirements must be checked to remove the ambiguity.
FRS(Functional Requirement Specification) document is prepared. Technical team will prepare Non-Functional Requirement- SSD (Supplementary Support Document)
Both the documents will be combined to for SRS (Software Requirement Specification)
RTM is prepared by referring to SRS.
Design Phase-
We will have to collaborate with designers, developers to translate system requirements into design.

## Slide 9
We will have to act as mediator and clarifies all the requirements to check if the development is going on right track.
Development Phase
As a BA we need to support the development team by clarifying the requirements.
We need to handle change requests as it will be needed in version update and change in Design Layout.
Testing Phase
In testing phase we will work with testing team to ensure that the solution meets the requirements.
UAT is performed with stakeholders to check if everything is working fine.
Implementation Phase
We will support the deployment process and ensure that the solution is delivered as per agreed requirements.
We need to create user mannuals and support trainings if needed.

## Slide 10
Maintenance Phase
As a BA we need to act bridge between users and support team for post deployment issues.
Gather feedback from end users to identify any additional requirements.

## Slide 11: Resources:
People: Database Team, Network Team, Testing Team, Development team.
Time: Implementation and testing within 12 months.
Budget: Installation, testing, softwares, Firewalls should not exceed 10,000$
Others: User testing

## Slide 12: Risks and Dependencies:
Network setting up, database activities might take more time than we have suggested.
Loss of data might be there while encrypting the files.
Management approvals.
Handling change requests as on Betaux work is going on 24*7, so keeping it down for sometime for maintenance is going to be a challenge.

## Slide 13: Project Manager: Alok Srivastava