## Slide 1: SMS Traffic Management System
SMS Traffic Dashboard
Prepared BY:- Rahul Kumar

## Slide 2: Situation
Company was facing challenges in managing their SMS traffic monitoring due to the increasing volume of messages and the lack of a centralized monitoring system.
Company relied on manual processes to track SMS traffic, which was time-consuming.
This led to difficulties in identifying and resolving issues, resulting in poor customer experience and revenue loss.

## Slide 3: Problem
The company's existing SMS traffic management system was inadequate, and they faced several challenges, including:
1. Lack of Real-time Visibility: The company did not have real-time visibility into SMS traffic, making it difficult to identify and respond to issues promptly.
2. Inefficient Manual Processes: Manual processes were time-consuming and prone to errors, leading to delays in identifying and resolving issues.
3. Insufficient Data Analysis: The company lacked advanced data analysis capabilities, making it challenging to identify trends and patterns in SMS traffic.
4. Poor Customer Experience: The company's inability to manage SMS traffic effectively led to poor customer experience, resulting in customer complaints and revenue loss.

## Slide 4: Opportunity
Company recognized the need for a modern and efficient SMS traffic management system that could provide real-time visibility, automate manual processes, and offer advanced data analysis capabilities.
The company saw an opportunity to develop a centralized platform that could help them optimize their SMS traffic management, improve customer experience, and increase revenue.
To address the challenges and opportunities, Company decided to develop dashboard for Real- Time SMS Traffic Management, which would provide a centralized platform for monitoring and analyzing SMS traffic in real-time.
The module would offer the following features:
    1. Real-time SMS Traffic Monitoring: Provide real-time visibility into SMS traffic, enabling the company to identify and respond to issues promptly.

## Slide 5
2. Automated Data Analysis: Offer advanced data analysis capabilities to identify trends and patterns in SMS traffic.
3. Customizable Dashboards: Provide customizable dashboards to enable users to create personalized views of SMS traffic data.
4. Alerts and Notifications: Send alerts and notifications to users when issues are detected, enabling prompt action to be taken.
By developing the module of SMS Traffic Dashboard, company aimed to improve there
Real- Time SMS Traffic Management capabilities, enhance customer experience, and increase revenue.

## Slide 6: Purpose Statement (Goals)
The purpose of the SMS Traffic Management System : Real- Time SMS Traffic Management Dashboard project is to design and develop a centralized platform for monitoring and analyzing SMS traffic in real-time, with the following goals:-
Improve customer experience by reducing message delivery delays and increasing message throughput.
Increase revenue by optimizing SMS traffic management and reducing costs associated with manual processes-.
Enhance the company's competitiveness by providing a modern and efficient SMS traffic management system

## Slide 7: Project Objectives
The project objectives are to:
Develop a solution that meets the design criteria, specifications, and requirements of the company.
Prototype and test the solution to ensure that it meets the company's needs and is free of defects.
Implement the solution and train users and technical staff on its use.
Establish support processes to ensure that the solution is properly maintained and updated.
Establishing a selection committee and defining requirements.
Selecting vendors and finalists through RFP, demonstrations, and reviews.
Selecting and implementing the solution, training users and technical staff, and establishing support processes.

## Slide 8: Success Criteria
Improve records availability and accessibility of information, collateral, forms, and documents by providing real-time visibility into SMS traffic.
Reduce system downtime, related wait time, and systems response times by automating manual processes and providing advanced data analysis capabilities.
Increase customer satisfaction and loyalty by improving message delivery times and reducing errors.
Increase revenue by optimizing SMS traffic management and reducing costs associated with manual processes.

## Slide 9: Methods/Approach:
Establish selection committee and selection process. Define Requirements
Form a selection committee consisting of representatives from the client community, ITS, and other stakeholders
Define the requirements for the new SMS traffic management system, including functional and non-functional requirements
Develop a request for proposal (RFP) document outlining the requirements and evaluation criteria
Identify potential vendors and invite them to submit proposals
Select vendors and finalists through RFP, demonstrations and reviews
Evaluate the proposals received from vendors based on the requirements and evaluation criteria
Shortlist the top vendors and invite them to demonstrate their solutions.
Conduct thorough reviews of the demonstrations and evaluate the vendors' solutions based on factors such as functionality, scalability, security, and cost.
Select the top finalists and invite them to participate in further evaluation and testing.

## Slide 10
Select and implement solution. Train users and technical staff. Establish support processes
Conduct a thorough evaluation of the finalists' solutions, including testing and validation
Select the best solution based on the evaluation results and negotiate a contract with the vendor
Implement the new SMS traffic management system, including hardware, software, and network infrastructure
Train users and technical staff on the new system, including operational and maintenance procedures
Establish support processes, including help desk, maintenance, and troubleshooting procedures
Go Live with new system
Complete the implementation and testing of the new SMS traffic management system.
Obtain final acceptance from the client and stakeholders.
Go live with the enhanced system, including cutover from the old system to the enhanced system.
Monitor the system's performance and address any issues that arise during the initial deployment phase.
Continuously evaluate and improve the system to ensure it meets the evolving needs of the client and stakeholders.

## Slide 11: Resources
The resources required for the project are:
People: project team members from the client community and Its.
Time: implementation within 6 months
Budget: hardware, software, training, and services not to exceed Rs. 1,000,000.
Other: third-party software evaluation, site visits, Dataquest reports - not to exceed Rs. 200,000.

## Slide 12: Risks and Dependencies
The risks and dependencies for the project are:
The current solution has been in place for over 5 years and is intuitive to current users, which may make it difficult to transition to a new system.
Cost justification in ease of use, quality of information, speed of accessibility, ease of support, and maintenance is difficult to quantify in a way that management can see improvements in utilization of systems investment.
The project requires significant resources and budget, which may be difficult to secure.
The project timeline is tight, which may make it difficult to complete the project on time and within budget.