## Slide 1: Centrical – Reporting Tool Project Proposal
Prepared by :- Rushabh Thakkar
Date :- 17/04/2025

## Slide 2: Situation/Problem/Opportunity:-
Currently we don't have a real time matrix checker which makes it difficult :-
To keep a real-time update of the KRA scores.
Makes it difficult to get a team view,
We have to manually track the advisor trends for the past weeks and months,
Coaching the advisors is by using legacy outlook system,
The feedbacks, scores and stats are not visually appealing.
We do not have a unified platform for sharing feedback
Knowledge tests via google forms is not as visually appealing as it should be .

## Slide 3: Purpose Statement
The purpose of the project is to :-
Have a unified software for reporting and coaching that will help :-
The advisors to have a real time view for their performance,
To build a healthy competition to check the performance across the floor,
Will help the managers to keep a real time update for their team members,
Will help the team managers to send coaching and feedback to the advisors via the same platform,
We can roll out knowledge tests in a gamification method that makes learning fun,

## Slide 4: Project objectives
The objective of the project is to:-
Have a unified software for reporting and coaching that will help the employees to track their performance real time and also give the manager a view of their team as to what the team is doing and coach the team accordingly depending on their trends across performance.
Initially gather requirements using elicitation techniques to understand the GAP and to formulate the effort estimation along with feasibility studies.
Prepare dashboards as per the company KPIs and design challenges that will be rolled out to the teams.
Conduct UAT to check if the application serves the purpose of creation.
Train the end users and do a bug tracking once the project goes live to make any changes when required.

## Slide 5: Success Criteria
The application should allow users to login using their email id & password.
The users should be able to reset their password by a forget password link on their email,
The users should be able to view their performance along with performance for team members on the floor .
Uses should be able to give the knowledge tests.
Managers should get a complete view about their team’s performance and trends along with an option to send coaching actions and appreciation via Kudos to the respective advisors.
Managers and employees to get a notification regarding the coaching's and kudos shared with them and the remedial action suggested.
Users and managers must be able to view the live challenges and contests and also see their rankings for the contests.

## Slide 6: Methods/Approach
1) Agile :-
To develop this project, we utilized Agile methodology and employed the Jira tool.
We created a product backlog and worked through multiple sprints to successfully complete the project.
I conducted various sprint meetings to approve features and ensure their progression into subsequent sprints.
Our Scrum team, which included developers, testers, and business analysts, collaborated to accomplish this project.

## Slide 7: Methods/Approach
2) Gather Requirements :-
Gather requirements using elicitation techniques to understand what needs to be built.
Brainstorming :- Conduct a brainstorming session to understand what are the current problems faced by the employees and to find out what solution can be implemented to make the reporting and coaching tool hasslefree.
Observing:- Observe the user's current method of sharing feedbacks and real time statistics to identify gaps and what improvements can be done with the current process
Interviews :-f conduct interviews of employees and managers to understand what is the issue they face in regard to sending manual data for coaching and feedbacks. is to:-

## Slide 8: Methods/Approach
Sprint meetings :-
We held various sprint meetings to ensure the successful delivery of the project. These included
1)Sprint planning meetings,
2) Daily scrum meetings,
3) Sprint review meetings, and
4) Sprint retrospective meetings.

## Slide 9: Methods/Approach
Change management in Agile is a systematic approach to handling changes in projects while embracing Agile principles of flexibility and adaptability. Here's how change management typically works within an Agile framework:
Continuous Collaboration: We emphasized on close collaboration between stakeholders, including product owners, developers, and customers. This ensures that any proposed changes are communicated and understood by all parties.
Prioritizing Backlog Adjustments: Changes are incorporated into the product backlog. The product owner evaluates and prioritizes these changes based on business value, urgency, and feasibility. This allows the team to focus on the most valuable adjustments first.
Change management :-

## Slide 10: Methods/Approach
Iterative Development: Agile projects are divided into small iterations or sprints. Changes can be planned and implemented incrementally, reducing the risk of large-scale disruptions.
Frequent Reviews: Sprint reviews and retrospectives provide opportunities to evaluate progress and discuss changes. This ensures continuous improvement and alignment with project goals.
Flexible Planning: Agile methodologies, such as Scrum, allow for adaptive planning. Teams can revise sprint goals or plans to accommodate changes while still delivering value.
Stakeholder Engagement: Agile encourages constant engagement with stakeholders to validate and approve changes. This ensures alignment with the customer's evolving needs and expectations.
By integrating change management practices into Agile workflows, teams can respond effectively to evolving requirements, market conditions, or unforeseen challenges while maintaining project momentum.

## Slide 11: Resources
Development team
Business Analyst,
Project Manager
Developers
Testers
DB architect,
NW architect
Solution architect
GUI designer
COTS supplier
Computers and laptops,
Microsoft office tools,
API applications &
Money for investment

## Slide 12: Risks
Inefficient processes: Poorly designed or outdated workflows can lead to delays, rework, and resource waste.
Lack of clarity: Ambiguous project documentation or unclear roles and responsibilities can result in misinterpretations and deviations from the plan.
Communication breakdowns: Poor communication between team members, stakeholders, or departments can lead to misunderstandings and critical information being missed.
Change management issues: Improper handling of project changes can create disruption and impact the overall process.
Technical limitations: Reliance on outdated technology or inadequate tools can hinder project progress.
Quality control gaps: Insufficient quality checks during the project execution can lead to defects and rework later on.
Inefficiencies with the features for proposed project
Unfriendly/complicated application
Budget issues
Timeline issues
Resources leaving the job midway.
Logistics: Online platform will require a delivery channel to deliver products to remote locations.
Involvement of a delivery partner to deliver at remote locations.
Training the users who are used to the old ways of call backs.
Training the managers and conducting regular sessions for doubt clarifications.

## Slide 13: Dependencies
As Centrical tool relies on external data integration, any delay in the upstream data feed could impact the real-time data displayed to the team managers and the employees.
UI development and backend reporting logic often have interdependencies. Coordinating both aspects to avoid delays is essential.
Collaboration amongst various team is a key dependency for the success of the project as there are multiple teams involved.
Managing dependencies effectively in Agile is about proactive communication, meticulous planning, and adaptive strategies. Let me know if you'd like further insights or examples!

## Slide 14
Thank You !