## Slide 1: Axis PNR Management Tool
Project Title: Axis PNR management
Prepared By: Akshay Kumar
Date: 11-03-2025

## Slide 2: Axis Tool – Project scope
This presentation provides an in-depth overview of axis tool, its functionalities, and its role in managing PNR related issues. The focus is on how Axis enhances efficiency, accuracy and compliance in handling schedule changes, Special Service Requests (SSRs) and all the ticket modifications.
By leveraging Agile methodologies, this project aims to continuously improve PNR handling process, ensuring the backend operations on behalf of the passengers remains seamless even when automation fails to identify and resolve the PNR issues.

## Slide 3: situations
The airline industry relies heavily on automation to process PNR related requests. However, automated systems are not always capable of handling complex modifications. When automation fails, manual intervention is required to ensure the accuracy and PNR changes, modifications or updates.
Axis is the very important primary tool used by the specialists to decrypt, modify and reissue PNRs, ensuring that passenger request are accurately processed. Without an efficient system like Axis, error and delays in PNR handling can lead to escalations, passenger dissatisfaction and financial losses.

## Slide 4: Problem statement
Despite advancements in automations, there are still numerous cases where PNR modifications require manual processing. Automation struggles with complex Special Service Requests (SSRs), last minute schedule changes, and ticket reissues. Without a structured and efficient tool, these cases take longer to resolve, increasing the workload on specialists and affecting service quality.
The need for robust tool like Axis arises from growing number of exceptions that automation cannot handle. This project aims to optimize Axis usage to improve efficiency, reduce errors, and ensure seamless PNR handling.

## Slide 5: opportunities
Axis provides a centralized platform to handle all PNR related modifications efficiently.
Real-time PNR decryption allows specialists to view and process the requests instantly.
Improved workflows ensure compliance with airline policies while reducing manual errors.
Enhancements in reporting and tracking can help identify recurring automation failures.
Agile-driven process improvements will enable continuous refinement of manual intervention strategies.

## Slide 6: Purpose statement / goals
The primary objective of this project is to streamline PNR modifications using Axis tool. The key goals include:
Enhancing the efficiency and accuracy of manual PNR modifications.
Reducing resolution time for schedule changes, special service requests, upgrades, ticket reissues and all other PNR modifications.
Ensuring that Axis is fully utilized to minimize errors in PNR modifications, processing and handling.

## Slide 7
4. Implementing Agile best practices for continuous improvements.
5. Strengthening collaboration between process specialists and automation teams to refine the work flow and minimize the recurring PNR errors.
6. Improving tracking, compliance monitoring and reporting of PNR modification for future purpose .

## Slide 8: Project Objectives
The project is designed to address automation failures in PNR handling by providing Specialists with a structured and optimized approach to using Axis.
The solution will be built based on the following criteria:
Design Criteria: Axis must allow Specialists to efficiently modify PNRs while maintaining compliance.
Specifications:
Enable full PNR decryption and real-time modification.

## Slide 9
Provides structured workflows for common automation failure scenarios like reissues and upgrades etc,
Offer real-time tracking and reporting modifications.
Requirements:
Clear documentation of PNR modification guidelines.
Training programs and materials for reference to enhance specialists expertise in Axis functionalities.
Seamless integration with existing automation workflows.

## Slide 10: Success criteria
The success of this project will be measured based on the following outcomes:
Significant reduction in manual processing time for PNR modifications.
Improved accuracy in handling schedule changes, special service requests, reissues, upgrades and other PNR modifications.
Faster resolution times, leading to increased customer satisfaction.
Decreased number of escalations due to incorrect PNR modifications.
Enhanced specialists efficiency in utilizing Axis for PNR handling.
Improved reporting and analytics for better process optimization.

## Slide 11: Methods / approach
To ensure effective implementation, we are adoption Agile methodologies, which provide flexibility, iterative enhancements, and continuous feedback loops to refine Axis tool functionalities.
Scrum Framework:
  Sprints: The project follows a sprint based approach where incremental improvement are made every 2 weeks. Each sprint focuses on enhancing specific Axis functionalities like automation, user interface (UI) improvements, and error handling.

## Slide 12
Sprint Planning: Before each sprint, the team collaborates to prioritize backlog items and set achievable goals.
Daily Stand up Meetings: A 15-20 minutes if daily meeting is held to discuss progress, blockers and align team efforts.
Sprint Review & Retrospective meetings: After each sprint, the team demonstrates the improvements, gather feedback and adjusts the approach for the next sprint.

## Slide 13
User Stories & Backlog Management:
  Features and enhancements are captured as user stories to ensure user centric development.
  Stories are refined, estimated and prioritized in the product backlog for better sprint planning.
  The backlog is reviewed and updated regularly to accommodate new insights.

## Slide 14
Integration & Testing:
  Each Axis tool enhancement undergoes continuous integration (CI) where updates are deployed frequently and then tested.
  Automated testing ensures that every single change is validated, reducing the manual errors and improving the reliability on the tool.

## Slide 15
Cross Functional Collaboration:
  Agile fosters close collaboration between Business Analysts, Developers, Testers and Process Specialists to align improvements with business needs.
  End-users will provide real-time feedback to refine Axis functionalities continuously.
Feedback for Continuous Improvements:
  Frequent feedback from stakeholders ensures that Axis enhancements align with user needs.
  Agile retrospective help the team adapt and improve based on past performance.
By using Agile, we ensure that Axis tool improvements are incremental, adaptable, and continuously optimized for better efficiency in handling PNR related issues.

## Slide 16: Resources
For successful implementation, the following resources are required:
PEOPLE:
  Business Analysts for requirements gathering
  Scrum Master to ensure Agile adherence.
  Developers to implement and refine Axis tool features.
  Quality control team or QA Testers for compliance monitoring and to validate enhancements.
  Process Specialist / SMEs responsible for PNR modifications
  Automation team for workflow enhancements.
  End – users for feedback and usability testing.

## Slide 17
TIME:
  Sprint Duration: Each sprint lasts 2 weeks, allowing continuous iteration and refinement.
  Project Timeline: The overall project is planned over a 6-month Agile roadmap with incremental rollouts.
  Training: Dedicated time for Specialists training and process optimization to ensure effective tool usage.
  Testing & Feedback: Regular time allocation for automated & manual testing and end-user feedback integration.

## Slide 18
TECHNOLOGY:
  Axis tool development environment.
  Agile Project management tools like Jira
  API integrations for automation improvement.
BUDGET:
  Software licensing costs for Axis tool enhancements - ₹10,50,000
  Hardware infrastructure costs for system upgrades - ₹8,00,000 - ₹8,50,000
  Training specialists programs and certification costs - ₹9,00,000 - ₹10,00,000
  Process improvement budget for refining workflows and automation handovers - ₹8,50,000

## Slide 19
OTHER:
  Access to Axis tool for PNR handling.
  Documentation and process guidelines.
  Support from respective Airlines IT and automation teams.

## Slide 20: Risks and dependencies
While Axis provides a structured approach to PNR modifications, there are certain risks and dependencies that need to be managed:
Risks:
  Potential resistance to process changes among specialists.
  Errors in PNR modifications due to lack of training.
  High dependency on manual intervention leading to increased workloads.
  Limited adaptability if automation systems do not integrate well with Axis.
  Scope Creep due to evolving requirements.

## Slide 21
Dependencies:
  Coordination with respective Airlines IT and automation reams for seamless and robust integration.
  Timely updates to the Axis tool to improve functionalities.
  Continuous specialists engagement and upskilling to maximize Axis utilisation.
  Stakeholder engagement for continuous feedback.
  Availability of development team resources for Axis tool changes.
  Coordination between different team like Business Analysts, Developers, Testers and Operation team.

## Slide 22
THANK YOU!