## Slide 1: PROJECT TITLE:- CRM NEXT APP
PREPARED BY :- VAISHNAVI GUNDAWAR
DATE:- 10-12-2024

## Slide 2: SITUATION
Building a CRM (Customer Relationship Management) application for the banking domain involves several critical considerations, challenges, and opportunities. Here's a breakdown of possible situations you may encounter:
Requirements Gathering Challenges
Data Security and Privacy
User Experience Design
Managing Customization Needs
Scalability Requirements
Handling Customer Insights
Testing and UAT
Post-Implementation Support
Change Management

## Slide 3: PROBLEM
  When developing a CRM application for the banking domain, there are several common problems faced during the project lifecycle. These challenges stem from the complexities of the banking industry, customer expectations, regulatory requirements, and technology integration. Below are some key problems:
1) Customization vs. Standardization
Problem: Different banking units may demand specific features or workflows.
Impact: Over-customization can lead to higher development costs and maintenance challenges.
Example: Retail banking might need sales funnel tracking, while corporate banking might focus on relationship management dashboards.
Solution: Offer configurable workflows and modular designs instead of hardcoding features.
2) Managing Data Quality
Problem: Inconsistent, outdated, or duplicate customer data can compromise CRM effectiveness.
Impact: Reduced trust in CRM insights and operational inefficiencies.
Example: Customer profiles with conflicting information, such as multiple addresses or phone numbers.
Solution: Implement data cleaning and validation processes before migration.

## Slide 4: OPPORTUNITY
Building a CRM (Customer Relationship Management) application for the banking sector presents several opportunities to enhance customer engagement, streamline processes, and drive business growth. Here are some key opportunities:
1. Enhanced Customer Experience
2. Data-Driven Insights
3. Sales and Marketing Optimization
4. Operational Efficiency
5. Regulatory Compliance and Security
6. Relationship Building
7. Cross-Business Opportunities
8. Scalability for Future Growth

## Slide 5: PURPOSE ( GOAL)
The purpose or goal of building a CRM (Customer Relationship Management) application for banking is to enhance customer relationships, streamline operations, and drive business growth by leveraging customer data and improving service delivery. Below are the detailed goals of a CRM application in the banking context:
1. Improve Customer Experience
2. Enhance Customer Retention and Loyalty
3. Drive Revenue Growth
4. Provide a 360° Customer View
5. Increase Operational Efficiency
6. Ensure Regulatory Compliance
7. Foster Collaboration Across Teams
8. Build Scalability for Future Growth

## Slide 6: PROJECT OBJECTIVE
The objective of a CRM (Customer Relationship Management) application in banking is to enhance customer satisfaction, streamline customer interactions, improve operational efficiency, and drive business growth by leveraging data and technology. Specifically, the objectives could include:
1. Enhanced Customer Experience
2. Centralized Customer Data
3. Improved Sales and Marketing
4. Operational Efficiency
5. Regulatory Compliance
6. Customer Retention and Loyalty
7. Business Insights and Reporting
8. Integration with Other Banking Systems

## Slide 7: SUCCESS CRITERIA
When developing a CRM application for banking, success criteria include:
Strategic planning: Set clear goals that align with the bank's needs and growth objectives
Ease of use: The CRM should be easy to use and adaptable to changing customer needs and banking trends
Security and compliance: The CRM should be secure and comply with data protection regulations
Integration: The CRM should integrate with existing banking systems and third-party systems
Training: Provide comprehensive training sessions to ensure users are proficient with the CRM
Monitoring and optimization: Encourage users to provide feedback on the CRM's strengths and weaknesses
Customer experience: Improve customer service by analyzing data to understand customer needs and preferences.

## Slide 8: METHODS/ APPROACH
1. Requirements Gathering and Business Analysis
Stakeholder Interviews – Engage with bank employees, customer service teams, and compliance officers to understand needs.
Use Cases & User Stories – Define scenarios such as customer onboarding, lead management, and complaint resolution.
Regulatory Compliance – Ensure adherence to financial regulations (e.g., GDPR, PCI-DSS, AML, KYC).
Process Mapping – Map existing workflows for customer interactions and identify gaps.

## Slide 9: 2. Development Methodologies
a) Agile Methodology (Preferred)
Iterative development through Scrum or Kanban
Continuous feedback loops with banking stakeholders
Sprints to deliver MVP (Minimum Viable Product)
Regular UAT (User Acceptance Testing)
b) Waterfall Approach (If regulatory-heavy environment)
Strict phased development (Requirement > Design > Development > Testing > Deployment)
Detailed documentation to meet compliance
Recommended for government-regulated banking projects

## Slide 10: 3 Key Features to Include
Customer Management
360° customer view (account details, history, transactions, interactions)
Lead & Opportunity Tracking
Personalized Banking
AI-driven personalized recommendations
Customer segmentation and profiling
Security & Compliance
Role-based access control
Multi-factor authentication (MFA)
Audit Logs for all interactions
Automation & AI
Chabot's & Virtual Assistants for customer queries
Automated KYC & AML checks

## Slide 11: 4. Testing Approaches
Functional Testing (Validate features)
Security Testing (Penetration testing, vulnerability scans)
Performance Testing (Ensure high transaction volumes are handled)
Compliance Testing (Ensure regulatory adherence)
UAT (User Acceptance Testing) (Validate with banking staff)
5. Deployment & Maintenance
DevOps Practices (CI/CD pipelines for regular updates)
Disaster Recovery Plan (Data backups, failover mechanisms)
User Training & Adoption (Workshops, guides, and onboarding sessions)

## Slide 12: Resources Required
Role | Small Project (MVP) | Medium Project | Large Project (Enterprise CRM)
Project Manager | 1 | 1-2 | 2-3
Business Analyst (BA) | 1 | 2 | 3-5
Solution Architect | 1 | 1-2 | 2-3
Backend Developers | 2-3 | 5-7 | 10+
Frontend Developers | 1-2 | 4-6 | 8-10
Database Administrator | 1 | 2 | 3-4
DevOps Engineer | 1 | 2-3 | 4-5
Cybersecurity Expert | 1 | 2-3 | 5+
QA Engineers | 2-3 | 4-6 | 8-12
UAT Coordinators | 1 | 2-3 | 5+
IT Support Engineers | 1-2 | 3-4 | 6-8

## Slide 13: Time Required for Development
hase | Small Project (6 months) | Medium Project (9-12 months) | Large Project (12-24 months)
Requirement Analysis | 3-4 weeks | 2 months | 3-4 months
System Architecture | 4 weeks | 2 months | 3-4 months
UI/UX Design | 4-6 weeks | 2-3 months | 4-6 months
Development (Frontend & Backend) | 3-4 months | 6-8 months | 12-18 months
Integrations (APIs, Core Banking Systems) | 2-3 months | 4-6 months | 8-12 months
Testing & QA | 4-6 weeks | 3-4 months | 6+ months
Security & Compliance | 2-4 weeks | 2-3 months | 4-6 months
User Acceptance Testing (UAT) | 2-3 weeks | 2-3 months | 3-5 months
Deployment & Training | 2-3 weeks | 1-2 months | 3-6 months

## Slide 14: Budget Required for Development
The budget required to develop a CRM application for a bank can range from $50,000 to $350,000 for a platform-based solution, with custom-built CRMs potentially costing between $150,000 and $400,000 depending on the complexity of features, integrations, and data migration needs involved.
Key components of a banking CRM development budget:
Software licensing fees: Cost of the CRM platform or development tools.
Development costs: Cost of designing, coding, and testing the CRM application.
Data migration costs: Transferring existing customer data into the new CRM system
Implementation costs: Setting up the CRM, configuring features, and training staff
Maintenance and support costs: Ongoing updates, bug fixes, and technical support

## Slide 15: Risks and Dependencies:
The five most common CRM implementation risks are
1) Lack of executive support, 2) Lack of customer input,
3) Failure to effectively train,
4) Poorly defined metrics, and
5) Unclear goals and objectives
Compliance risk management in banks, especially in KYC and AML, involves policies and practices to minimize money laundering, and terrorist financing risks, ensuring regulatory compliance

## Slide 16: THE END