## Slide 1: PROJECT NAME- ENHANCEMENT CRM APPLICATION
Prepared By-Amruta Bishwas Date- 20/01/2025

## Slide 2
1.Situation:
This refers to the current state or context of the CRM system within the organization.
Example Situation:
The current CRM is functional but has limited integration with other business systems (e.g., marketing, sales automation, and customer service platforms).
2.PROBLEMS:
Problems can stem from user experience, system functionality, integration issues, or even alignment with business goals.
Example Problems:
Low user adoption: Poor customer data management.
Lack of integration: Manual data entry and fragmented customer insights.
Ineffective analytics: Measure performance accurately.

## Slide 3
3.OPPORTUNITY:
This is the potential benefit that can be achieved by enhancing the CRM system. It focuses on how the CRM can be improved to better support business goals, increase efficiency, and provide greater value to the organization.
Example Opportunities:
Improved user adoption:
Automation and integration:.
Advanced analytics: Customization for scalability

## Slide 4
PURPOSE STATEMENTS (GOALS):
Centralize Customer Information: A CRM application helps store and organize customer data in one location
Improve Customer Service: By offering better visibility into customer interactions, CRM enables businesses to respond faster to inquiries.
Enhance Sales and Marketing: CRM tools provide insights into customer behaviors, preferences, and needs, helping businesses tailor
Strengthen Customer Retention: By fostering stronger relationships and anticipating customer needs, CRM applications aim to improve customer loyalty and retention.
Streamline Communication: The CRM facilitates communication within teams and across departments, ensuring consistent messaging and coordinated efforts in managing customer relations.

## Slide 5
PROJECT OBJECTIVE:
Solution Selection According to Design Criteria, Specifications, and Requirements
  business needs, user expectations, and technical specifications.
  scalability, usability, integration capabilities, and security requirements.
  Involve stakeholders from various departments (sales, marketing, customer service
  Solution Prototyping and Testing
  new features, improvements, or integrations.
  Collect feedback from users during the testing phase to refine the solution and ensure it meets organizational and user needs.
  Improve Integration with Other Business Systems:
  Integrate the CRM with marketing, sales, and customer support platforms to create a seamless flow of information across departments.
  Enable bi-directional data syncing with external tools, such as email marketing systems, social media platforms
  Enhance Analytics and Reporting Capabilities
  Implement advanced analytics and reporting features to help teams make data-driven decisions.
  Integrate AI and machine learning to provide predictive insights, such as sales forecasts, customer behaviour patterns

## Slide 6
SUCCESS CRITERIA:
Improve Records Availability and Accessibility of Information, Collateral, Forms, and Documents
  Criterion: The CRM system should ensure all customer-related
  Measurement:
    Access Time: User Feedback:
    Search Functionality: Document Management:
Reduce System Downtime, Related Wait Time, and Systems Response Times
  Criterion: Reduce the time users spend waiting for system processes or data to load.
  Measurement:
    Downtime Reduction: Achieve less than X% of system downtime (e.g., less than 1% downtime per month
    Response Time: Improve the average response time of the CRM system for key operations
Enhance Integration and Data Flow Between Business Systems:
  Criterion: Ensure the CRM integrates seamlessly with other systems.
  Measurement:
  Integration Success: Automated Data Syncing: Data Accuracy: Improve Sales and Customer Service Efficiency
  Measurement:
    Sales Efficiency:
    CUSTOMER SUPPORT:

## Slide 7
METHOD AND APPROACHES:
1. Set Clear Objectives for Enhancements:
Identify the Purpose of Enhancements: Begin by understanding why enhancements are necessary. This could be driven by:
  User feedback
  Business process changes
  Technological advancements
  Integration with new tools or systems
  Performance optimization
Document User Stories: Define the enhancements in terms of user stories. Each user story should clearly articulate the need, benefit, and expected outcome.
Example:
As a sales representative, I want to see customer purchase history in real-time, so I can personalize my sales pitch and increase conversion rates.
2. Create a Backlog for Enhancements:
Prioritize Enhancements:. Use tools like the Moscow method

## Slide 8
3)Iterative Development (Agile Sprints): Sprint Planning: During sprint planning, choose the top items from the backlog that can be developed within the sprint.
Incremental Delivery: This allows the team to receive early feedback from stakeholders and users.
Continuous Testing: Agile promotes continuous testing through automated unit testing, integration testing, and user acceptance testing (UAT).
Example:
Sprint 1: Implement a real-time purchase history feature.
Sprint 2: Develop integration with the email marketing tool.
Sprint 3: Focus on mobile performance improvements.

## Slide 9
4) Collaborative Stakeholder Involvement:
Daily Standups: Hold daily standup meetings where the development team discusses progress, blockers, and next steps. This helps to keep all members aligned and transparent on progress.
Sprint Reviews: At the end of each sprint, demonstrate the newly developed features to stakeholders (e.g., sales, marketing, customer service teams). Gather feedback and use it to refine future sprints.
Retrospectives: After each sprint, conduct a retrospective to discuss what worked well, what could be improved, and how to address challenges in future sprints.
5) User Feedback and Continuous Improvement:
User-Centric Approach: Engage users early and often to ensure enhancements address their needs. Collect feedback from CRM users (e.g., sales reps, customer service) via surveys, focus groups, or direct interactions.
Iterate Based on Feedback: Agile's iterative process allows you to make continuous improvements based on real-time user feedback. If the initial enhancement doesn’t meet user expectations, adjust and refine it in subsequent sprints.

## Slide 10
6. Optimize Performance and Scalability Continuous Monitoring:
Continuous Monitoring: As the CRM system evolves, ensure that performance and scalability are continuously evaluated. This could include:
  Speed improvements in the user interface.
  Enhancements in backend performance to support growing data and transactions.
  Optimization of database queries and API integrations.
Technical Debt Management: While Agile focuses on rapid development, be mindful of accumulating technical debt. Ensure that technical improvements, like refactoring or infrastructure upgrades, are part of the enhancement plan.
Example:
Use Agile sprints to gradually optimize the CRM’s response time for large datasets or improve the efficiency of the search function.

## Slide 11
7. Leverage Automation and Integration:
Automation in Testing and Deployment: Implement automated testing (unit tests, integration tests) and Continuous Integration/Continuous Deployment (CI/CD) pipelines to ensure that enhancements are properly tested and deployed with minimal manual intervention.
Integrate with Other Systems: Over time, enhance CRM functionality by integrating with other business systems, like ERP, marketing automation tools, or customer service platforms
8. Feature Flags for Gradual Rollout: Feature Flags: Introduce feature flags to enable or disable new features dynamically.
A/B Testing: Use A/B testing to validate new CRM features, ensuring that they meet user expectations before full deployment.
Example:
Introduce a new customer dashboard design to a small group of users, gather feedback, and make necessary adjustments before rolling it out to the entire user base.
9. Post-Go-Live Support and Enhancements:
User Training: As the CRM evolves, continue providing training and support to users. This ensures that the team adopts new features effectively and is aware of any changes.
Proactive Issue Resolution: Keep track of any issues post-launch and prioritize them in the next sprints
Example:
After a feature rollout

## Slide 12
RESOURCES:
People
  Project Team Members:
    Client Community: Involve stakeholders from various departments such as sales, marketing, customer support
      Key Roles:
        Project Manager ,CRM Administrator (to manage the technical aspects of the CRM system)
        Departmental Representatives (to provide feedback on user experience and requirements) ITS Team: Internal IT team members who will handle the technical setup, integrations, testing, and maintenance of the
Time
  Implementation Timeline: The entire project should be completed within [18 months]. This includes phases such as planning, design, prototyping

## Slide 13
  BUDGET:
  Total Budget: The total project cost should not exceed Rs. 1cr This budget will cover all necessary expenditures for the CRM enhancement, including:
    Hardware: Any new hardware or infrastructure upgrades required for the enhanced CRM system (e.g., servers, cloud storage, etc.).
    Software: Purchase or licensing of any additional software or tools required for the CRM system enhancement (e.g., third-party integration tools, reporting tools, etc.).
    Training: Costs associated with user training, including training materials, instructor fees, and training environment setup.
    Services: External consultancy or professional services required for areas such as customization, integration, or advanced analytics setup.
Other Resources:
Third-Party Software Evaluation: Site Visits: Third-Party Software Evaluation: Site Visits:

## Slide 14
RISK AND DEPENDCIES
1. Current Solution Longevity and Intuition
Risk:
  This leads to a potential resistance to change. Employees who have grown familiar with the system may be hesitant to transition to a new, enhanced system.
Dependency: Retaining the familiarity and ease of use for users is crucial to adoption.
  Dependencies on existing customizations, integrations with other systems (such as ERP or marketing automation tools), and data migration must be carefully managed to prevent disruption during the upgrade.
2. Difficulties in Justifying Cost of Enhancement
Risk:
Quantifying ROI from CRM enhancements can be challenging, especially when focusing on non-tangible benefits like user satisfaction, ease of support, or improved speed of accessibility.
Dependency: customer satisfaction, sales velocity, user productivity, and operational efficiency

## Slide 15
3. Strategic Considerations for Addressing Risks and Dependencies:
User Engagement and Training:
  Prioritize early engagement with current users to gather feedback, highlight benefits, and reduce resistance. Offering training sessions or incremental Prototyping and Pilot Testing:
  Before fully rolling out the enhancement, consider a pilot program with a select group of users. This can serve as a proof of concept and help gather valuable
  Change Management Strategy:
  Implement a clear change management plan that communicates the benefits of the enhanced CRM system, addresses user concerns, and provides strong support throughout the transition period.
Cost-Benefit Analysis:
  Break down the benefits of the enhancement into more measurable elements:
    Time saved per task due to faster accessibility
    Improvements in data accuracy and quality (e.g., fewer errors, better reporting)
Vendor and Technical Dependencies:
Any enhancements or third-party integrations may introduce dependencies on external vendors or technologies