## Slide 1: SUITCRM
Ticketing Tool

## Slide 2: Project Title : SUIT CRM Prepared By: Vidyashree Date: 01/03/2025

## Slide 3: Situation : Need for an Efficient Ticketing System
Diverse Operations, Multiple Requests: The company manages various tasks like policy issuance, endorsements, refunds, banking receipts, and approvals.
Need for Centralized Management: Previously, requests were handled through emails, phone calls, and manual tracking, leading to inefficiencies.
Lack of Transparency: Employees and teams had no structured way to track ongoing requests, causing delays in approvals and issue resolution.
Business Growth & Increasing Workload: As the company expanded, handling tickets manually became unsustainable, leading to the need for an automated system.

## Slide 4: Problem – Challenges with Manual Ticketing Process
No Centralized System: Different teams handled tickets in isolation, leading to lack of coordination and delayed resolutions.
Lack of Document Storage: Important approval records, receipts, and policy documents were not stored in one place, making retrieval difficult.
No Tracking of Work Status: Employees had to manually follow up to check the status of requests, leading to miscommunication and missed tasks.
Increased Processing Time: Manual handling of tickets meant that approvals, refunds, and document verification took longer than expected.
Risk of Errors & Compliance Issues: Without a structured system, errors in policy issuance, refunds, and banking processes were more frequent, affecting service quality.

## Slide 5: Opportunity – How Suit CRM Improved Operations
Centralized Ticketing System: Now, all types of tickets (policy issuance, endorsements, refunds, approvals, banking issues) are managed in one system, ensuring efficiency.
Real-Time Work Tracking: Employees can check the status of tickets in real-time, reducing follow-up delays and miscommunication.
Secure Document Storage: All policy documents, approvals, receipts, and other records are now stored digitally, making them easy to retrieve.
Faster Ticket Resolutions: With automated workflows, tickets are processed faster than before, improving operational efficiency.
Automated Reports & Notifications: Employees can download reports directly from the system and automated emails notify the right teams to clear tickets on time.
Enhanced Customer & Employee Experience: Faster approvals, structured workflows, and reduced manual work lead to better customer service and increased employee productivity.

## Slide 6: Purpose of the Project (GOAL)
To implement Suit CRM as a centralized ticketing system to streamline operations, improve tracking, and enhance efficiency in handling policy issuance, banking queries, refunds, document uploads, and approvals.
Automate ticket handling and eliminate manual processes.
Enable real-time tracking of ticket status for faster resolutions.
Store documents securely for easy retrieval and compliance.
Optimize workflows to reduce delays and improve efficiency.
Provide automated reports for better decision-making.

## Slide 7: Project Objectives
1. Solution Selection – Choose and implement Suit CRM based on design criteria, business needs, and system specifications.
2. Requirement Gathering & System Design – Define and document functional and technical requirements, ensuring the CRM supports all ticketing processes effectively.
3. Customization & Configuration – Align Suit CRM with organizational workflows, including policy issuance, banking queries, refunds, approvals, and document uploads.
4. Testing & Validation – Conduct UAT (User Acceptance Testing) to ensure the system meets performance and business requirements.
5. Implementation & Deployment – Successfully roll out Suit CRM, ensuring seamless integration and minimal disruption to ongoing operations.
6. Training & User Adoption – Train employees on ticket management, tracking, reporting, and document storage to maximize efficiency.
7. Monitoring & Continuous Improvement – Regularly evaluate Suit CRM’s performance, resolve issues, and enhance functionalities based on user feedback.

## Slide 8: Success Criteria
Faster Ticket Resolution – Reduction in response time with real-time tracking.
Efficient Document Storage – All records securely stored and easily accessible.
Automated Workflows – Reduced manual effort with email notifications and tracking.
User Adoption – Employees trained and using the system effectively.
System Performance – Minimal downtime and smooth operations.
Compliance & Audit Readiness – Ensuring regulatory and process adherence.

## Slide 9: Methods/Approach
1. Requirement Gathering & Analysis – Identify business needs and define system specifications.
2. Solution Selection – Choose Suit CRM based on design criteria and functional requirements.
3. System Design & Customization – Configure CRM to match workflows (Policy Issuance, Banking, Refunds, Approvals).
4. Testing & Validation – Conduct Unit Testing, Integration Testing, and UAT for accuracy.
5. Implementation & Deployment – Roll out Suit CRM with minimal business disruption.
6. User Training & Adoption – Train employees on system usage, ticket handling, and reporting.

## Slide 10: Resources
People:Business Analysts – Gather & document requirements.
System Architects – Design system architecture.
UI/UX Designers – Create interface designs.
Developers – Implement after design is finalized.
Testers – Conduct testing post-development.
Project Manager – Ensures timely phase-wise delivery.
Time: Sequential process; each phase completes before the next starts.
Fixed timeline (e.g., Requirement: 2 months → Design: 3 months → Development: 6 months → Testing: 2 months → Deployment: 1 month).

## Slide 11: Resources
Budget: Fixed Cost Allocation – Planned upfront based on analysis.
Estimated Costs: Training & Services – ₹60,00,000
Software – ₹10,00,000
Hardware – ₹10,00,000
Other Costs – ₹5,00,000
Programming Languages: Java, Python, Django, React.js
Database: MySQL
Security: OAuth, JSON Web Tokens
Cloud Services: AWS, Microsoft Cloud, Google Cloud
Messaging & Streaming: Apache Kafka

## Slide 12: Risks and Dependencies
Risks
Implementation Challenges: Delays due to unforeseen technical issues or integration difficulties.
Budget Constraints: Costs exceeding the allocated budget for hardware, software, and third-party services.
User Adoption: Resistance from users due to changes in workflow or system complexity.
Data Accuracy: Risk of incomplete or incorrect data migration from the current system.
Vendor Dependency: Reliance on third-party software evaluation and external reports.
Dependencies
Existing System: The current solution has been in place for several years and is intuitive for users.
Cost Justification: Benefits like ease of use, data quality, accessibility, and maintenance improvements are challenging to quantify but essential for management buy-in.
Third-Party Involvement: External evaluations and reports are necessary for successful implementation.
IT & Business Team Collaboration: The success of the implementation depends on coordinated efforts between the project team and client stakeholders.

## Slide 13: To Be Completed by Appropriate Manager
Project Sponsor ………………………………………….
Project Manage …………………………………………

## Slide 14: THANK YOU