## Slide 1: Project Title : Ambrosia
Prepared By : Purbhaji Bharkad
Date : 01/03/2021

## Slide 2: Situation/Problem/Opportunity :
Situation : The company currently operates using disconnected systems and manual processes, which leads to inefficiencies, data silos, and lack of real-time visibility into operations.
As the organization grows, these challenges make it difficult to scale operations and maintain competitive advantage.
Problem : The company faces following key challenges –
Data Silos : Different departments use separate systems ( e.g. finance, HR, inventory) which is making cross-functional reporting difficult.
Manual Processes : High dependency on spreadsheets and paper-based workflows increases errors and inefficiencies.
Lack of Real-Time Data : Delayed access to business insights which affects in decision-making.
Integration Issues : Existing systems do not communicate effectively, which leading to duplicate data entry and inconsistencies.
Limited Scalability : Current systems cannot support business growth, multi-location operations.

## Slide 3
Opportunity :
Implementing an ERP systems presents several benefits, including :
Process Automation : Reduces manual efforts and streamlines workflows.
Real – Time Insights : Provides centralized dashboards and analytics for better decision making.
Integrated Systems : Eliminates data silos by connecting Finance, HR, Inventory, etc.
Scalability & Growth : Supports expansion into new markets and business models.
Cost Efficiency : Reduces operational costs by optimizing resource utilization.

## Slide 4
Purpose Statement (Goals) :
The purpose of this project is to increase in operational efficiency through process automation.
To generate accurate sales and raw material purchase reports (weekly, monthly, quarterly, half-yearly, yearly).
To maintain accurate product wastage report.
To improve customer satisfaction by enhancing order processing and inventory management.
Reduction in manual errors and rework due to real-time data validation.

## Slide 5
Project Objectives :
Implement an ERP system to improve operational efficiency.
Integrate all business functions into a single platform.
Enhance reporting and decision - making capabilities.
Maintain all data and reports and keep it safe.

## Slide 6
Success Criteria :
Real–Time Inventory Tracking- Accurate stock levels for raw seafood, processed items, and packaging materials.
Temperature & Storage Monitoring- Systems tracks cold storage conditions and prevents stock spoilage.
Automated Labeling & Packaging- Ensures accurate product labeling with expiry dates, barcodes, and compliance tags.
Seamless Order Management- Orders processed with real-time stock validation.
Faster Invoicing & Payments- Automated billing and integration with financial systems.
On-Time Delivery- Reduced delays in seafood shipment to customers.
Enhanced Reporting & Forecasting- System provides sales forecasts and profitability insights.

## Slide 7
Approach : ( Waterfall Model )
Requirements Gathering & Analysis
Conducted stakeholder meetings and requirements workshops to gather business requirements for ERP implementation.
Used elicitation techniques as Requirements Workshops and Document Analysis to gather requirements.
Analyzed current business processes and identified gaps to align with ERP system functionalities.
Documented Business Requirements Specification (BRS) and Functional Requirements Specification (FRS).
Collaborated with stakeholders to freeze project scope and obtain formal sign-off.
Functional Design & System Mapping
Worked closely with ERP consultants to map business processes to ERP modules.
Provided input for System Design Document (SSD) to ensure alignment with business needs.
Assisted in defining system configurations and workflows based on approved requirements.

## Slide 8
Testing & UAT Support
Defined test scenarios and cases to validate ERP system functionalities.
Supported Quality Assurance ( QA ) teams in Functional, Integration, and User Acceptance Testing ( UAT ).
Conducted defect triage sessions and worked with developers to resolve issues efficiently.
Ensured successful user acceptance by training key users and preparing training materials.
Deployment & Go-Live Readiness
Assisted in data migration validation to ensure data integrity inn the new ERP system.
Provided support in cutover planning and go-live readiness assessments.
Conducted change management and end-user training to facilitate smooth adoption of the ERP system.

## Slide 9
Post-Go-Live Support & Continuous Improvement
Addressed post-implementation issues and coordinated with the IT and ERP teams for resolution.
Collected user feedback and suggested enhancements for future system improvements.
Acted as a bridge between business users and ERP technical team to ensure system effectiveness.

## Slide 10
Resources
Project Team
Role | Name | Responsibility
Project Sponsor | Apex Frozen Sea food. | Approves budget & key decisions
Project Manager | Mr. Shivanand Bicchewar | Manages project execution
Business Analyst | Mr. Purbhaji Bharkad | Defines business requirements
IT Lead | Mr. Ganesh Jadhav | Manages technical implementation
ERP Vendor |  | Provides software & support
End Users | Testing Dept. | Use and test the ERP system

## Slide 11
Project Timeline & Milestone
Milestone | Description | Due Date | Responsible Party
Project kickoff | Initial meeting and planning | 01/03/2021 | Project Manager
Requirements Gathering | Document business needs | 07/03/2021 | Business Analyst
System Configuration | Set up ERP modules | 20/03/2021 | Implementation Team
Data Migration | Migrate data from old systems | 27/03/2021 | IT Team
Testing & QA | Conduct system testing and user testing | 01/05/2021 | QA Team
User Training | Train end users on the new ERP systems | 07/05/2021 | All stakeholders
Go – Live | Deploy the ERP system for full operations | 20/05/2021 | All stakeholders
Post-go-live Support | Provide assistance after implementation | 25/05/2021 | IT Support

## Slide 12
Budget & Resources
Category | Estimated Cost | Comments
Software License | $xx,xxx | ERP Vendor Fee
Implementation Services | $xx,xxx | External Consultants
Training | $xx,xxx | User Training Sessions
Hardware | $xx,xxx | Servers, Workstations
Contingency | $xx,xxx | Unexpected Costs

## Slide 13
Risks
Regulatory Compliance Risk - Failure to comply with food safety regulations (e.g. FDA , EU standards) could be lead to legal penalties.
Supply Chain Disruptions – ERP inefficiencies may impact inventory management, leading to seafood spoilage and financial losses.
Traceability Issues – Poor ERP implementation may fail to track seafood from catch to consumer, affecting food safety and brand reputation.
User Adaption & Training Challenges – Employees unfamiliar with ERP systems may resist adaption, leading to operational inefficiencies.
Seasonality Impact – Seafood industry fluctuations may affect ERP system demand forecasting and production planning.
Data Migration Errors – Incorrect transfer of inventory, supplier, and quality data may cause operational disruptions.
Cyber security Threats – Data breaches could expose supplier contracts, pricing, and sensitive business information.
Cost Overruns – Budget may exceed initial estimates due to customization, training, or unforeseen technical challenges.
Project Delays – Dependencies on third-party vendors, regulatory approvals, or internal teams could delay ERP deployment.

## Slide 14
Dependencies
Business Process Alignment – ERP system must align with seafood procurement, storage, processing, and distribution works.
User training & Readiness – Successful adoption depends on training teams in inventory, quality control, and sales operations.
Data Accuracy – Reliable inventory, supplier, and compliance data must be available before migration.
Regulatory Approvals – Compliance with food safety and traceability laws must be ensured before go-live.
Third-Party Software Integration – ERP must integrate with cold chain logistics, fleet tracking, and marketplace platforms.
Vendor Support – Dependencies on ERP consultants and software vendors for troubleshooting and customization.

## Slide 15
To be completed by Appropriate Manager
Project Sponsor : Apex Frozen Sea food PVT. LTD
Project Manager : Mr. Shivanand Bicchewar