## Slide 1: ONLINE SHOPPING
Prepared by : Shaik Javid Afreed
Date : 19/01/2025

## Slide 2: INTRODUCTION
An online shopping website is an e-commerce platform where customers can browse, select, and purchase products or services over the internet. Online shopping websites typically offer a wide range of products and allow customers to make purchases from the comfort of their own homes.
Online shopping websites also often offer features such as customer reviews, product comparisons, and personalized recommendations to help customers make informed purchasing decisions.
As online shopping continues to grow in popularity, businesses are increasingly turning to online shopping websites to reach a broader audience and grow their sales.

## Slide 3: Problems
Poor User Experience
Cart Abandonment
Delivery Delays
Product Quality Issues
Security and Privacy Concerns
Limited Product Availability
Difficulty in Returns and Refunds
Limited Payment Options
Inefficient Customer Support

## Slide 4: Oppurtunities
Expanding Customer Reach (Global Market)
Mobile Shopping (M-Commerce)
Social Commerce (Selling via Social Media)
Voice Commerce (V-Commerce)
Augmented Reality (AR) and Virtual Reality (VR)
Artificial Intelligence (AI) for Customer Service
Influencer and Affiliate Marketing
Enhanced Payment Solutions (Buy Now, Pay Later)

## Slide 5: Goals
Setting clear and measurable goals for an online shopping platform is essential for
driving growth, improving the customer experience, and ensuring overall business
success. Here are some common goals for online shopping businesses:
Enhance Customer Experience
Improve Customer Retention
Optimize Inventory Management
Reduce Cart Abandonment
Increase Average Order Value
Boost Brand Awareness
Expand Payment Options
Improve Website Security
Strengthen Customer Support

## Slide 6: Project Objectives
Enhance User Experience
Optimize Mobile Shopping Experience
Improve Site Performance and Speed
Integrate Multiple Payment Options
Implement Advanced Search and Filter Options
Enhance Security and Privacy Protections
Build Scalable Infrastructure for Growth
Implement Comprehensive Analytics and Reporting Tools
Achieve Continuous Improvement and Feedback Integration

## Slide 7: Success criteria
Customer Satisfaction and Experience
Low Cart Abandonment Rate
Fast and Reliable Website Performance
Effective Product Search and Filtering
Strong Customer Support
Strong Sales and Revenue Growth
Successful Marketing Campaigns
Positive Brand Reputation and Trust

## Slide 8: Methods to approach
Agile Development Methodology: Agile methodology is highly effective in online shopping projects because it allows for flexibility, continuous improvements, and faster delivery of new features. By using iterative sprints, involving cross-functional teams, and continuously collecting customer feedback, online shopping platforms can remain competitive, responsive to customer needs, and adaptable to new market trends.
Steps:
Sprint Planning (Start of Each Sprint):The team evaluates the tasks, defines user stories (requirements from the user’s perspective), and estimates the effort and time for each task
Development & Iteration: Agile sprints allow for continuous feedback and adjustments during the sprint cycle. For online shopping projects, this could include:
1.UI/UX Design: Developing and testing product pages, checkout forms, or mobile-friendly designs.
2.Front-End Development: Coding the user-facing features like the product catalog, search functionality, and customer dashboard.

## Slide 9
Back-End Development: Building and integrating APIs, handling payment processing, managing customer data, etc.
Quality Assurance: Continuous testing of new features (functional testing, usability testing, performance testing, etc.).
3. Daily Standups (Scrum Meetings):
1.The team holds daily short meetings (often 15 minutes), where each member discusses: What they accomplished the previous day.
2.What they plan to work on today.
3.Any obstacles they are facing.
4. Sprint Review :Review the work completed during the sprint and demonstrate new features.
5. Sprint Retrospective (End of Each Sprint):The team identifies what worked well (e.g., good collaboration between design and development) and what could be improved (e.g., delays due to communication gaps).

## Slide 10: Resources
1. Technology Resources
Website/Platform Development Tools
Payment Gateways and Processing Systems
Web Hosting and Infrastructure
2. Marketing Resources
SEO (Search Engine Optimization)
Email Marketing Tools
Social Media Marketing
Paid Advertising

## Slide 11
3. Customer Support Resources
Live Chat Systems
Help Desk and Ticketing Systems
Customer Feedback Systems
4. Data and Analytics Resources
Google Analytics
Customer Segmentation Tools
5. Human Resources and Team
Web Developers and Designers
Marketing and Content Teams
Customer Support Teams
6.Stake-holders
Product owner
Scrum master
Development team
Business stake holders

## Slide 12
As a Business Analyst (BA) in an online shopping
My role is ensuring that the platform delivers a seamless and satisfying customer experience while also aligning with business goals.
I will be collaborating with a range of stakeholders—marketing, IT, customer service, and design teams—while being the bridge between the business requirements and the technical development team.
My focus will be on understanding user needs, optimizing workflows, improving features based on customer feedback, and driving the overall success of the e-commerce platform.

## Slide 13: Risks
Security Risks
Payment Fraud
Privacy Risks
Delivery and Fulfillment Risks
Customer Experience and Trust Issues
Operational and Technical Risks
Negative Reviews and Reputation Damage

## Slide 14: Dependencies
Payment Processors and Gateways
Logistics and Shipping Providers
E-Commerce Platforms and Marketplaces
Digital Marketing and Advertising Providers
Customer Support and Engagement Tools
Security and Fraud Prevention

## Slide 15: To be completed by Appropriate Manager : Henry
Project Sponsor : Williamson Project Manager : Henry

## Slide 16: THE END